1. SOLICITATION NUMBER

2. TYPE OF SOLICITATION

3. DATE ISSUED

PAGE OF PAGES

4. CONTRACT NUMBER

5. REQUISITION/PURCHASE REQUEST NUMBER

6. PROJECT NUMBER

7. ISSUED BY

CODE

8. ADDRESS OFFER TO

a. NAME

b. TELEPHONE NUMBER (Include area code) (NO COLLECT CALLS)

10. THE GOVERNMENT REQUIRES PERFORMANCE OF THE WORK DESCRIBED IN THESE DOCUMENTS  (Title, identifying number, date)

12a. THE CONTRACTOR MUST FURNISH ANY REQUIRED PERFORMANCE AND PAYMENT BONDS?

(If "YES," indicate within how many calendar days after award in Item 12B.)

12b. CALENDAR DAYS

13. ADDITIONAL SOLICITATION REQUIREMENTS:

STANDARD FORM 1442 (REV. 8/2014)

STANDARD FORM 1442

Prescribed by GSA-FAR (48 CFR) 52.236-1(d)

SOLICITATION, OFFER,

AND AWARD

(Construction, Alteration, or Repair)

SOLICITATION

SOLICITATION

IMPORTANT - The "offer" section on the reverse must be fully completed by offeror.

9. FOR INFORMATION

CALL:

NOTE: In sealed bid solicitations "offer" and "offeror" mean "bid" and "bidder".

SEALED BID (IFB)

NEGOTIATED (RFP)

11. The Contractor shall begin performance within ____________ calendar days and complete it within

____________

calendar days after receiving

award,

notice to proceed.  This performance period is

mandatory

negotiable.  (See _____________________________).

YES

NO

a.

Sealed offers in original and ___________________copies to perform the work required are due at the place specified in Item 8 by _____________

(hour) local time _____________________ (date).  If this is a sealed bid solicitation, offers must be publicly opened at that time.  Sealed

envelopes containing offers shall be marked to show the offeror's name and address, the solicitation number, the date and time offers are due.

b.

An offer guarantee

is,

is not required.

c.

All offers are subject to the (1) work requirements, and (2) other provisions and clauses incorporated in the solicitation in full text or by reference.

.

d.

Offers providing less than _______________________ calendar days for Government acceptance after the date offers are due will not be

considered and will be rejected.

1

73

36C25926R0016

X

11-18-2025

666-26-121

36C259

Department of Veterans Affairs

Network Contracting Office

NCO 19

6162 South Willow Drive, Suite 300

Greenwood Village CO 80111

Elia Laritza Ruiz Manzo

Elia-Laritza.Ruiz-Manzo@va.gov

Elia L Ruiz Manzo

303-712-5727

The contractor shall furnish all labor, equipment, materials, and supervision for the Construction Gillette Small

Upgrade Project at the Gillette VA Clinic located at 604 Express Drive, Gillette, Wyoming 82718.

Important Notice: Apparent successful offerors must apply for and receive verification from the Small Business

Administration (SBA) through the SBA certification data basevia 13 CFR Part 128, VAAR 819.7011, and VAAR 819.7003 by

submission of documentation of Veteran status, ownership and control enough to establish appropriate status.  Offerors

must be both VISIBLE and VERIFIED by the SBA certification database at the time of offer submission.  Failure to be both

VERIFIED by SBA and VISIBLE on the SBA certification database at the time of offer submission and contract award will

result in the offeror’s proposal being deemed non-compliant. All offerors are urged to contact the SBA and submit

the required documents to obtain verification of their VOSBstatus if they have not already done so.

In accordance with FAR 52.204-7, System for Award Management (SAM), Prospective contractors shall be registered in the

SAM database prior to close of solicitation.

Project magnitude: between $100,000 and $250,000. The NAICS code is 236220 - Small Business size standard is $45 M.

A site visit shall be held on December 9, 2025, at 11 AM MT, please meet at outside in front of the clinic.

All questions in relation to this solicitation should be submitted in writing before December 16, 2025, via e-mail to:

Elia-Laritza.Ruiz-Manzo@va.gov before 10:00AM MT.

All submitted proposals must be received in email by the closing date and time. This solicitation closes January 9,

2026, at 10:00 A.M. MT.

Proposals shall be submitted via e-mail in accordance with Part I/Section B, to be considered for this project.

Alternate protection upon award is required IAW FAR 52.228-13.

1

45

X

X

52.211-10

X

1

10:00 AM

MST

01-09-2026

X

90

14. NAME AND ADDRESS OF OFFEROR

15. TELEPHONE NUMBER

16. REMITTANCE ADDRESS

CODE

FACILITY CODE

17. The offeror agrees to perform the work required at the prices specified below in strict accordance with the terms of the solicitation, if this offer is

accepted by the Government in writing within __________ calendar days after the date offers are due.

AMOUNTS

18. The offeror agrees to furnish any required performance and payment bonds.

19. ACKNOWLEDGMENT OF AMENDMENTS

AMENDMENT

NUMBER

DATE.

20a. NAME AND TITLE OF PERSON AUTHORIZED TO SIGN OFFER

20b. SIGNATURE

20c. OFFER DATE

21. ITEMS ACCEPTED:

22. AMOUNT

23. ACCOUNTING AND APPROPRIATION DATA

24. SUBMIT INVOICES TO ADDRESS SHOWN IN

ITEM

25. OTHER THAN FULL AND OPEN COMPETITION PURSUANT TO

10 U.S.C. 2304(c)(

)

41 U.S.C. 3304(a) (

)

26. ADMINISTERED BY

27. PAYMENT WILL BE MADE BY

PHONE:

FAX:

28. NEGOTIATED AGREEMENT

29. AWARD

Your

Contractor agrees

offer on this solicitation is hereby accepted as to the items listed.  This

to furnish and deliver all items or perform all work requirements identified

award consummates the contract, which consists of (a) the Government

on this form and any continuation sheets for the consideration stated in

solicitation and your offer, and (b) this contract award.  No further cont-

this contract.  The rights and obligations of the parties to this contract

ractual document is necessary.

shall be governed by (a) this contract award, (b) the solicitation, and (c)

the clauses, representations, certifications, and specifications incorporated

by reference in or attached to this contract.

30a. NAME AND TITLE OF CONTRACTOR OR PERSON AUTHORIZED

31a. NAME OF CONTRACTING OFFICER

TO SIGN

30b. SIGNATURE

30c. DATE

31b. UNITED STATES OF AMERICA

31c. AWARD DATE

BY

OFFER

AWARD

STANDARD FORM 1442 (REV. 8/2014) BACK

(Include ZIP Code)

(Include area code)

(Include only if different than Item 14.)

(Insert any number equal to or greater than

the minimum requirement stated in Item 13d.  Failure to insert any number means the offeror accepts the minimum in Item 13d.)

(The offeror acknowledges receipt of amendments to the solicitation -- give number and date of each)

(Type or print)

(4 copies unless otherwise specified)

(Type or print)

(Type or print)

(Contractor is required to sign this

document and return _______ copies to issuing office.)

(Contractor is not required to sign this document.)

(Must be fully completed by offeror)

(To be completed by Government)

CONTRACTING OFFICER WILL COMPLETE ITEM 28 OR 29 AS APPLICABLE

90

X

1

36C259

Department of Veterans Affairs

Network Contracting Office

NCO 19

6162 South Willow Drive, Suite 300

Greenwood Village CO 80111

Department of Veterans Affairs

Financial Service Center

PO Box 149971

Austin TX 78714-9971

Table of Contents

PART I - THE SCHEDULE	1

SECTION A - SOLICITATION/CONTRACT FORM	1

A.1  SF 1442  SOLICITATION, OFFER, AND AWARD (Construction, Alteration, or Repair)	1

A.2  SF 1442  SOLICITATION, OFFER, AND AWARD (CONSTRUCTION, ALTERATION, OR REPAIR)– BACK	2

A.3 PRICE/COST SCHEDULE	5

ITEM INFORMATION	5

A.4 DELIVERY SCHEDULE	5

A.5  Statement of Work.	5

INSTRUCTIONS, CONDITIONS AND OTHER STATEMENTS TO BIDDERS/OFFERORS	11

2.1  52.222-5  CONSTRUCTION WAGE RATE REQUIREMENTS—SECONDARY SITE OF THE WORK (MAY 2014)	15

2.2  52.225-10 NOTICE OF BUY AMERICAN REQUIREMENT—CONSTRUCTION MATERIALS (MAY 2014)	16

2.3  52.236-27  SITE VISIT (CONSTRUCTION)  (FEB 1995)	17

2.4  52.252-5  AUTHORIZED DEVIATIONS IN PROVISIONS  (NOV 2020)	17

2.5  52.252-1  SOLICITATION PROVISIONS INCORPORATED BY REFERENCE  (FEB 1998)	17

REPRESENTATIONS AND CERTIFICATIONS	18

3.1  52.204-8  ANNUAL REPRESENTATIONS AND CERTIFICATIONS (OCT 2025) (DEVIATION FEB 2025)	18

3.2  52.204-24 REPRESENTATION REGARDING CERTAIN TELECOMMUNICATIONS AND VIDEO SURVEILLANCE SERVICES OR EQUIPMENT (NOV 2021)	21

3.3  52.209-13 VIOLATION OF ARMS CONTROL TREATIES OR AGREEMENTS—CERTIFICATION (NOV 2021)	24

GENERAL CONDITIONS	26

4.1  52.204-21  BASIC SAFEGUARDING OF COVERED CONTRACTOR INFORMATION SYSTEMS (NOV 2021)	26

4.2 52.213-4 Terms and Conditions—Simplified Acquisitions (Other Than Commercial Products and Commercial Services)(DEVIATION FEB 2025)	27

4.3  52.219-28 POSTAWARD SMALL BUSINESS PROGRAM REREPRESENTATION (JAN 2025)	33

4.4 52.222-6 CONSTRUCTION WAGE RATE REQUIREMENTS (AUG 2018) (DEVIATION FEB 2025)	36

4.5 52.222-11 SUBCONTRACTS (LABOR STANDARDS) (MAY 2014) (DEVIATION FEB 2025)	38

4.6 52.222-12  CONTRACT TERMINATION—DEBARMENT  (MAY 2014) (DEVIATION FEB 2025)	40

4.7 52.223-10 WASTE REDUCTION PROGRAM (MAY 2024) (DEVIATION FEB 2025)	40

4.8 52.223-23 SUSTAINABLE PRODUCTS AND SERVICES (MAY 2024) (DEVIATION FEB 2025)	40

4.9  52.225-9 BUY AMERICAN—CONSTRUCTION MATERIALS (OCT 2022)	42

4.10  52.228-13  ALTERNATIVE PAYMENT PROTECTIONS (JULY 2000)	46

4.11 52.236-2 Differing Site Conditions (DEVIATION AUG 2025)	46

4.12 52.236-3 Site Investigation and Conditions Affecting the Work (DEVIATION AUG 2025)	47

4.13 52.236-5 Material and Workmanship (DEVIATION AUG 2025)	48

4.14 52.236-6 Superintendence by the Contractor (DEVIATION AUG 2025)	49

4.15 52.236-7 Permits and Responsibilities (DEVIATION AUG 2025)	49

4.16 52.236-9 Protection of Existing Vegetation, Structures, Equipment, Utilities, and Improvements (DEVIATION AUG 2025)	49

4.17 52.236-10 Operations and Storage Areas (DEVIATION AUG 2025)	50

4.18 52.236-11 Use and Possession Prior to Completion (DEVIATION AUG 2025)	50

4.19 52.236-12 Cleaning Up (DEVIATION AUG 2025)	51

4.20 52.236-13 Accident Prevention (DEVIATION AUG 2025)	51

4.21 52.236-14 Availability and Use of Utility Services (DEVIATION AUG 2025)	52

4.22 52.236-15 Schedules for Construction Contracts (DEVIATION AUG 2025)	52

4.23 52.236-17 Layout of Work (DEVIATION AUG 2025)	53

4.24 52.236-21 Specifications and Drawings for Construction (DEVIATION AUG 2025)	53

4.25 52.243-5 Changes and Changed Conditions (DEV JUL 2025)	55

4.26 52.244-6DEV SUBCONTRACTS FOR COMMERCIAL PRODUCTS AND COMMERCIAL SERVICES (JAN 2025) (DEVIATION FEB 2025)	56

4.27   SUPPLEMENTAL INSURANCE REQUIREMENTS	58

4.28  52.252-2  CLAUSES INCORPORATED BY REFERENCE  (FEB 1998)	58

4.29  VAAR 852.219-74  VA NOTICE OF TOTAL SET-ASIDE FOR VERIFIED VETERAN-OWNED SMALL BUSINESSES (NOV 2022)	60

4.30  VAAR 852.219-75  VA NOTICE OF LIMITATIONS ON SUBCONTRACTING—CERTIFICATE OF COMPLIANCE FOR SERVICES AND CONSTRUCTION (JAN 2023) (DEVIATION)	62

4.31  VAAR 852.236-71  SPECIFICATIONS AND DRAWINGS FOR CONSTRUCTION (APR 2019)	64

4.32  VAAR 852.242-71  ADMINISTRATIVE CONTRACTING OFFICER (OCT 2020)	65

4.33  Wage Determination.	66

4.34  List of Attachments	73

## A.3 PRICE/COST SCHEDULE

### ITEM INFORMATION

| ITEM NUMBER | DESCRIPTION OF SUPPLIES/SERVICES | QUANTITY | UNIT | UNIT PRICE | AMOUNT |
| --- | --- | --- | --- | --- | --- |
| 0001 |  | 1.00 | jb | __________________ | __________________ |
|  | 666-26-121 Gillette Small Upgrade Project PRINCIPAL NAICS CODE: 236220 - Commercial and Institutional Building Construction PRODUCT/SERVICE CODE: Z2DA - Repair or Alteration of Hospitals and Infirmaries |  |  |  |  |
|  |  |  |  | GRAND TOTAL | __________________ |

## A.4 DELIVERY SCHEDULE

| ITEM NUMBER |  | SHIPPING INFORMATION |  | QUANTITY | DELIVERY DATE |
| --- | --- | --- | --- | --- | --- |
| 0001 |  |  |  | 1.00 | 45 Calendar Days from NTP |
|  | FOB: |  | DESTINATION |  |  |

## A.5  Statement of Work.

Introduction:

The Sheridan, Wyoming Veterans Affairs Healthcare System (VAHCS) has a need for a small upgrade project at its Gillette VA Clinic, located at 604 Express Drive, Gillette, Wyoming 82718. This upgrade project addresses existing down spouts and drainage issues; replaces one exterior door and frame; and remodels the casework, finishes, and furnishings in three locations within the Clinic.

- General:

  - Construction project is to be completed within 45 calendar days from date of Full Notice to Proceed (NTP). Contractor’s schedule shall utilize this entire period of performance in their schedule unless otherwise approved in writing by the Contracting Officer’s Representative (COR) and Contracting Officer (CO). The CO may issue an Administrative NTP prior to the Full NTP, which may be used for submittal review and materials/supplies ordering lead time.

  - Contractor shall provide all equipment, materials, supplies, tools, software, supervision, and labor required for this project, which may include, but is not limited to, demolition work, providing negative pressure environment for work, and providing all new equipment, utilities, and room finishes as indicated in the plans, specifications, and this Scope of Work (SOW) per VA construction standards.

  - Safety submittals shall be completed and approved prior to the commencement of on-site construction work.

  - Material selection, equipment, casework, and finishes submittals shall be completed and approved prior to ordering of materials for the project. At least one physical sample of all applicable materials/finishes shall be delivered to the VA COR for review and approval. The VA COR is located at the Sheridan VA Medical Center, at 1898 Fort Road (138), Sheridan, WY, 82801.

  - VA will respond to Requests for Information (RFIs) and review submittals within 14 calendar days after receipt from contractor.

  - The building tenants not in the construction areas will remain at work in the clinic during this project. Patients will remain in the clinic in areas not under construction, so the Contractor must make patient safety and infection control measures a priority. The Contractor shall coordinate work locations and schedules with VA COR so as to minimize impact to building tenants. Contractor shall provide a minimum of 48-hours’ notice to the COR for scheduling their work, so the clinic staff can be informed and notify their patients.

  - All electrical, carpentry, architectural, mechanical work, product design, project management, installation, finishes work, landscaping, and other work needed on this project shall be provided by the Contractor. All required electrical work shall be installed and terminated by the Contractor.

    - No wiring or cabling shall be abandoned in place.

    - All piping, cabling, and wiring shall be labeled. All cabling and patch cabling shall match the Sheridan VAHCS’s station-standard colors.

    - Buried utilities must have tracing wire.

  - The installation must, at a minimum, be in accordance with all applicable Department of Veterans Affairs Design Manuals, VA Publications, Master Construction Specifications, Construction Standards, National Fire Protection Association (NFPA), Underwriters Laboratory (UL), International Building Code (IBC), National Electric Code (NEC), all other applicable building codes and standards, and the VA Information Security Handbook 6500.6, 6550.0, etc.

    - The Contractor shall read and be familiar with the most current editions of the applicable codes, standards, guides, and manuals. Sources can be accessed at the VA Technical Information Library Management System (VA|TIL|MS) (https://vatilms.va.gov/). (Give the page a minute to load.)

  - Any penetrations through any floors, ceilings, or walls shall be fire caulked, or otherwise properly fire sealed, and shall be done in this contract to meet VA standards and NFPA standards.

    - Contractor shall utilize the VAMC’s station-standard fire stop products or approved equal product(s). The station-standard products are SpecSeal—fire caulk product is SpecSeal SSS Intumescent Firestop Sealant; and, if needed, the SpecSeal Composite Sheet may be used in areas approved by the COR.

  - The Contractor shall inquire of the COR if any existing equipment, fixtures, hardware, doors, frames, or any other property removed is desired to be retained by the VA for reuse elsewhere within the Sheridan VAHCS, at the time of removal.

    - If the VA desires to retain an item, the Contractor shall deliver it to a location designated by the COR.

    - If the VA does not desire to retain an item, the Contractor shall dispose of it properly off-station.

  - The new components installed shall be tested and commissioned, re-certified, and/or tested before VA acceptance.  All testing parameters shall be provided by the Contractor with source references to the COR and 3rd-party reviewer before testing begins. Copies of all test reports must be provided to the COR.

    - HVAC systems that have changes made to them as part of this project, beyond diffuser replacement, shall be tested and balanced by the Contractor.

    - Any IT data cables installed or modified as part of this effort shall be tested after installation. Test methods and plans shall be coordinated with the COR.

    - Fire alarm devices that are tied into the building fire alarm system, that are replaced or relocated as a result of this work, shall be tested. The Contractor shall arrange for all required fire alarm testing. If a building’s fire alarm system is under warranty, testing must be accomplished by the contractor who holds the warranty.

    - Any fire sprinklers that are relocated as part of this project shall be reviewed and approved by VA Safety prior to installation. All fire sprinkler work shall be coordinated with VA Safety so as to avoid accidentally setting off the system.

  - At the conclusion of the project, the Contractor shall provide the VA with a red-lined set of construction drawings, showing any as-built variations from the plans, as called for in the specifications.

  - The Contractor must repair any damage caused by the Contractor or their subcontractors during this project. Repairs shall be done timely and will be coordinated with the COR. Repairs shall be of equal or better quality and finish than the existing that was damaged.

  - Contractor’s work hours shall be between 8:00am-4:30pm Monday-Friday, unless otherwise coordinated with, and approved in advance by, the COR. Noisy work shall not begin prior to 8:00am.

    - Contractors shall not work on weekends, or federal holidays as specified by U.S. Office of Personnel Management (OPM), unless approved in advance by the COR or CO.  For approved weekend or holiday work, Contractor must adjust their workers’ pay accordingly at no additional cost to the VA. (At time of writing, the OPM-specified federal holidays include: New Year’s Day, Birthday of Martin Luther King Jr., Washington’s Birthday, Memorial Day, Juneteenth National Independence Day, Independence Day, Labor Day, Columbus Day, Veterans Day, Thanksgiving Day, and Christmas Day.)

  - The Contractor shall repair any disturbed earth around and in the construction areas.  This shall include:

    - Removing any clumps or unwanted rocks that have been brought to the surface.

    - Filling in all ruts or depressions with approved fill material, such that the areas are level or at the required slope.

    - Returning the surface cover to what it was before the project, or as called out in the project drawings.

    - In the case of grass, the contractor shall provide topsoil as necessary to provide a good medium for grass growth.  If the area(s) cannot be covered by the VA sprinkler system, then the Contractor shall provide for the watering of the new grass until it is established. Any areas that the grass does not take to shall be reseeded under the warranty period. Excessive weeds, as determined by the COR, will not be accepted.

  - The Contractor shall replace any trees, shrubs, or other plants damaged or destroyed during construction, in kind, at no additional cost to VA. Substitutions must be pre-approved by the COR.

  - Contractor shall obtain and pay for all required federal, state, and/or local permits for this project.

  - Contractor shall obtain utility locates for the project areas before beginning any excavation work.

- Safety and Security:

  - The Contractor shall follow all safety specifications and shall always have an OSHA-30 certified person on-site, at each work location, overseeing the construction.  All other Contractors and subcontractors working on-site shall have at least OSHA-10 certifications.  Certification copies shall be provided to the COR prior to beginning work.

  - The Contractor shall submit a Site Safety Plan, tailored for the specific project, to the COR for review and concurrence before beginning work on-site.

  - All soil at the Gillette VA Clinic shall be treated as OSHA ‘Type C’ soil (i.e., no benching). Contractor is responsible for knowing and complying with OSHA requirements as applicable for the project.

  - The Contractor will review the Infection Control Risk Assessment (ICRA) with VA Infection Prevention & Control staff. The Contractor shall implement all protection measures called for as a result of the risk assessment. Some work will be within the clinic, with staff and patients present, so the Contractor shall plan for infection control measures, to include dust containment, sticky walk-off mats, negative pressure with monitoring, use of High-Efficiency Particulate Air (HEPA) filter vacuums, and cleanup to hospital standards.

  - The Contractor shall read and follow the current version of the FMS Safety Plan, which outlines expectations for tool control and safety within the Sheridan VAHCS. Contractor shall distribute the FMS Safety plan to their workers and subcontractors. Contractor shall note this training in their daily logs.

  - For this project, the Superintendent and Site Safety & Health Officer duties may be performed by the same person.

  - General safety requirements:  It is vitally important to keep tools and other items, that offer a patient the opportunity for self-harm, under control at all times.  Tools, extension cords, and similar items should not be left out unattended where patients can gain access to them.  This includes in the open backs of contractor vehicles, trailers, laydown areas, tool carts, etc. Tools should be locked in a job box, some other type of toolbox, or within a trailer or CONEX box that can be secured from unauthorized access as approved by the COR. Contractors shall check their work areas as the day’s work progresses for tools left unattended (e.g., screwdriver rolling under furniture, razor blade left in the grass outside, reels of cords that could hang someone). Large storage containers must be locked if not occupied by a staff member and during overnight. Tools and supplies left out in laydown areas must be monitored, as patients can walk the campus. Also, site cleanliness is an OSHA requirement.

  - Badging requirements:  All Contractors and subcontractors must obtain a temporary contractor badge from the VA COR before beginning work on-site. A valid (i.e., not expired), Government-issued, photo ID (such as a Driver’s License) is required to be issued a badge.  Contractors who have a valid PIV Badge or CAC Badge will not need to be issued a temporary badge. (Due to this contract being at the Gillette VA Clinic, and not the Sheridan VA Medical Center, VA COR will coordinate with Contractors during the pre-construction meeting for how badges can be obtained.)

    - For Contractors on-site less than 179 calendar days per year, the above will suffice, and Contractor PIV badges are not needed.

      - An exception to this: a Contractor PIV badge is needed (regardless of work length) within IT closets and other designated secure areas.  (For IT closets specifically, it is permissible for just one Contractor with a PIV badge to supervise the work of their contractors at all times within the IT closets.)

    - For Contractors on-site 180 calendar days or more per year, they are required to obtain Contractor PIV badges, which requires fingerprints and a background check process.

    - Contractor PIV badges are valid for 6 months maximum.  It is the Contractors’ responsibility to ensure their badges stay valid and are renewed timely.

    - Contractor shall check with COR at pre-construction meeting for the most-current badging requirements and for beginning the Contractor PIV badge process, as required.

  - Contractor will be provided space for one Conex/storage container on-site at the Gillette VA Clinic, if necessary, to use during this project. This space will be assigned by the COR or CO after contract award.

- Phasing

- There are no prescribed phases for this project.

- Contractor must submit a proposed schedule for review and approval by both the COR and CO before beginning any work on-site for this project.  The Contractor’s schedule must allow for 48-hours’ minimum inspection time by the COR and/or VA for completed work.

- The Contractor must propose a phasing plan for review and approval by both the COR and CO before beginning any work on-site for this project.

- The order of work on the different phases shall be coordinated closely with the COR. Contractor shall provide 48-hours’ minimum advance notice of planned work, so COR can inform the staff and occupants in the area.

- More than one area may be worked on concurrently. However, Contractor must plan their work to minimize impact to patients and staff to the extent possible, including the duration of work in occupied rooms and patient-care spaces.

- Contractor shall provide and post the signage necessary to guide patients to alternate check-in/out areas during construction (e.g., when Reception casework is being repaired/replaced). Signage wording shall be approved by the VA COR and/or clinic staff before posting.

- Contractor must maintain ADA access to the Patient Restrooms (Rooms 135 and 138), throughout the Waiting Room 102, and all Corridors in the clinic throughout construction. If an exit needs to be blocked, the Contractor must notify the COR at least 48 hours in advance, so an Interim Life Safety Measure (ILSM) can be filed, posted, and implemented.

- The Contractor’s schedule must allow for 48-hours’ minimum inspection (and cleaning) time by the COR and/or VA for completed work.

- Contractor shall relocate the existing furniture, per the COR’s guidance, as needed for the staff to have temporary workstations elsewhere while the casework is being repaired/replaced. (VA IT staff, or Clinic staff, will relocate computer workstations and phones as required.)

Work shall include:

Base Bid:

Contractor’s work shall include all items listed herein this SOW and in the drawings, specifications, and details provided, unless items are specifically called out as VA-provided materials or labor.

**Contractor shall field verify all quantities, sizes, dimensions, and field conditions and receive approved submittals before ordering or using products and supplies for this project.

Alternates:

There are no additive/deductive bid alternates for this project.

Description of work:

The existing downspouts at the Gillette clinic have elbows just above the ground and surface drain without splash blocks into rock planter beds. The clinic has had issues with settling in the planter beds and water infiltrating its basement due to drainage issues. This project shall correct the existing downspouts, so they drain properly away from the building.

The west exterior door and frame have settled since the building was constructed in 2009. This has caused intermittent issues with the door operation and its hardware. Contractor shall demolish and replace this existing door and its frame, as well as all associated hardware and accessories needed for a fully-functional, compliant, and safe system. The existing door is insulated hollow-metal and has a powered door operator with ADA push buttons. Contractor shall make the adjustments necessary to ensure the new door and frame are plumb and level. Contractor shall also replace the existing concrete door sill and sill plate. Work shall be according to the drawings, details, and specifications.

The existing casework at the Gillette clinic’s Reception area (“Room 104”), HIPPA check-in area (“Room 103”), and Nurses Station (“Room 107”) shall be demoed, procured, and replaced per the drawings, details, and specifications for this project. The existing casework is damaged in areas, particularly its laminate finishes. This is an infection prevention and control issue because it cannot be cleaned properly with healthcare-grade cleaners. Also, a few areas may present safety hazards where the laminate is peeling or where the casework has been damaged. These need to be corrected to ensure staff, Veteran, and visitor safety into the future and to extend the life of the casework.

Contractor shall install, or relocate existing, power and data outlets for the workstations per the drawings, details, and specifications. Contractor shall demo and replace the finishes (e.g., flooring, paint) as scheduled in the project plans.

The Contractor shall provide storage for all materials, equipment, and new furniture until they are installed. The furniture storage must be climate-controlled and meet the manufacturers’ specifications to protect the furniture and finishes from damage. The existing furnishings within scope that are not scheduled for re-use shall be retained for VA use elsewhere within the clinic or VAHCS.

List of VA-Provided Items/Services:

    - The VA will provide and install the desktop sit-to-stands.

    - VA IT will provide and install the workstation computers, phones, and patch cabling from the walls to the workstations.

    - VA will provide and install surge protectors for the workstations if needed.

    - VA COR works in Sheridan, WY but will make periodic trips to Gillette as needed for coordination and quality assurance. (Contractor must be responsible for quality control.)

End of Statement of Work

# INSTRUCTIONS, CONDITIONS AND OTHER STATEMENTS TO BIDDERS/OFFERORS

PART I - INSTRUCTIONS, CONDITIONS AND NOTICES TO OFFERORS

PART I/SECTION A – REQUEST FOR QUOTE

This is a Request for Quote in accordance with FAR Part 13. Potential offerors must follow all instructions to be compliant with the solicitation.

It is the responsibility of the offeror to verify that their offer is complete. The offeror is responsible for submitting all required forms and documents with the offer.

The Government will award a single contract resulting from this solicitation to a responsible SDVOSB or VOSB offeror whose offer conforming to the solicitation will be most advantageous to the Government based on Past Performance and Price.

I.1A  JOINT VENTURES

If submitting an offer as a joint venture as defined by P.L. 109-461 AND Department of Veterans Affairs I.L. 049-06-4. Certified SDVOSB/VOSB listed in the SBA certification database at https://veterans.certify.sba.gov/ (see 13 CFR 128). A joint venture may be considered eligible if it meets the requirements in 13 CFR part 128, and the managing joint venture partner makes the representations under VAAR 819.7003 paragraph (b). An offeror must provide a copy of the joint venture agreement specific to the project that is consistent with the percentage of required work and net proceed.  Additionally, the offeror must provide a breakdown or labor of which is to be performed by the VOSB firm and that which is performed by the small business joint venture firm and that which is sub-contracted.  All Joint Ventures will be required to be registered and verified as an entity in VETCERT.

I.3A SITE VISIT

See SF 1442, Block 10 and FAR Provision 52.236-27, Site Visit (Construction) of this solicitation.

I.4A	SELECTION CRITERIA/QUOTE PREPARATION INSTRUCTIONS

Quotes will be evaluated in accordance with FAR 13.106 Simplified Acquisition Procedures

Award will be made based on the following factors:

Factor 1 - Past Performance

Factor 2 - Price

Offerors are encouraged to provide their best offers with the past performance information requested for evaluation. The Government, based on the offered material presented, will award to the offeror that best demonstrates to be most advantageous for the Government.

Factor 1 - Past Performance:  Offerors shall provide past performance information on two (2) federal, state, local government or private contract of similar type, scope, size, and complexity.  For purposes of this evaluation, a relevant project is further defined as completing construction modifications in a medical facility environment. Project shall have a minimum amount of $25,000.00 or more and completed within the past five years from the date of issuance of this RFQ. If a completed Contractor Performance Assessment Reporting System (CPARS) evaluation is available, it shall be submitted with the quote. The Government may also evaluate recent and relevant past performance, based upon sources available to the contracting officer that may include Past Performance Information Retrieval System (PPIRS), Federal Awardee Performance and Integrity Information System (FAPIIS) and Electronic Subcontract Reporting System (eSRS).  IF THE OFFEROR CANNOT PROVIDE A CPARS FOR PROJECTS LISTED IN FACTOR 1, then the offeror shall submit Past Performance Questionnaires (PPQ).

Completed PPQs should be submitted directly from your client via email to Elia Laritza Ruiz Manzo at Elia-Laritza.Ruiz-Manzo@va.gov. If you have any questions, please contact Elia Laritza Ruiz Manzo at Elia-Laritza.Ruiz-Manzo@va.gov. If the offeror is unable to contact a client for a project(s) before closing date, the offeror should complete and submit with the quote the first page of the PPQ, which will provide contract and client information for the respective project(s). Offerors should follow-up with clients/references to ensure timely submittal of questionnaires.

Basis of Evaluation: Past Performance will be evaluated in accordance with FAR 13.106-2 and award will be made to the offeror presenting the best value to the Government.

The Government also reserves the right to award to the lower priced offeror with lower past performance rating if the Contracting Officer (CO) determines the price difference does not merit awarding to the higher priced offeror. In that event, the CO shall make an integrated assessment best value award decision.

Factor 2 - Price: Offerors shall provide pricing as requested in the Schedule of Service identified within the SF 1442

Basis of Evaluation: The Government will evaluate price based on the total price. Total price consists of the basic requirements. Analysis will be performed by one or more of the following techniques to ensure a fair and reasonable price:

•	Comparison of quoted prices received in response to the RFQ

•	Comparison of quoted prices with the IGCE.

•	Comparison of quoted prices with available historical information.

The Government will award a contract resulting from this solicitation to the responsible offeror whose offer conforming to the solicitation will be most advantageous to the Government, price and other factors considered.

Special Standard of Responsibility

Solicitation Submittal Requirements:

The Offeror shall submit the following information: (For a partnership or joint venture, the following submittal requirements are required for each Contractor who is part of the partnership or joint venture and for the entity itself. EMR shall not be submitted for subcontractors.)

- OSHA or EPA Violation(s):

Offerors shall provide Summary of Work-Related Injuries and Illnesses, affirming that the Offeror has no more than three serious, or one repeat, or one willful OSHA or EPA violation(s) in the past 3 years.

- Experience Modification Rate (EMR):

Offerors shall provide documentation to show that the offeror has an Experience Modification Rate (EMR) of equal to or less than 1.0. If an offeror’s EMR is above 1.0, the offeror must submit a written explanation of the EMR from its insurance carrier on the insurance carrier’s letterhead, describing the reasons for the EMR and the anticipated date the EMR may be reduced to 1.0 or below.

Offerors who fail to meet any special standard of responsibility may not be eligible to receive contract award.

PART I/SECTION B - INSTRUCTIONS, CONDITIONS AND NOTICES TO OFFERORS

I.1B     COST RANGE:   Between $100,000 and $250,000

I.2B     GENDER:  Wherever the masculine gender is used in this solicitation and contract documents, it shall be considered to include both masculine and feminine.

I.3B     METRIC PRODUCTS:

Products manufactured to metric dimensions will be considered on an equal basis with those manufactured using inch-pound units, providing they fall within the tolerance specified using conversion tables contained in the latest revision of Federal Standard No. 376, and all other requirements of this document are met.

If a product is manufactured to metric dimensions and those dimensions exceed the tolerance specified in the inch-pound units, a request should be made to the Contracting Officer to determine if the product is acceptable. The Contracting Officer, in concert with the Contracting Officer’s Representative (COR), will accept or reject the product.

I.4B	REQUESTS FOR INFORMATION:

All requests for information must be submitted in writing to the Contracting Officer for action no later than the date shown in Block 10 of the SF 1442, Solicitation, Offer and Award.

I.5B      QUOTE REQUIREMENTS

General – Past performance information, Price proposal with Prime and Sub Contractor Construction Breakdown shall be submitted in response to this solicitation.  Quotes shall be submitted via email to Elia-Laritza.Ruiz-Manzo@va.gov. Emails are limited to 15 MB.  The proposal, in its entirety, shall be one email (one attachment for price proposal, one attachment for LOS certification, and one attachment for past performance information) not to exceed 15MB. Quote can be submitted in one email if 15MB or less. All proposals over $150,000.00 require a digital Bid Bond with wet signatures and surety seals, in the amount of twenty (20%) percent (but not to exceed $3,000,000) of the offer price. This shall be included with the submitted proposal. Failure to furnish the required bid guarantee in the proper form and amount, by the solicitation due date/time, will require rejection of the proposal in all cases except those listed in FAR 28.101-4, and may be cause for rejection even then. See FAR Provision 52.228-1, Bid Guarantee, of this Solicitation. Failure to submit in the format required and clearly address those factors may result in rejection of the offer. Electronic copies of the quotes will be time/date stamped by Microsoft Outlook upon receipt of email. Further details on electronic submission are outlined below.

Quotes shall be received by 10:00 am MT on January 9, 2026. There will be no public opening. Submit quotes to: Elia-Laritza.Ruiz-Manzo@va.gov.

Important Notice: Apparent successful offerors must apply for and receive verification from the Small Business Administration (SBA) through the SBA certification database via 13 CFR Part 128, VAAR 819.7011, and VAAR 819.7003 by submission of documentation of Veteran status, ownership and control enough to establish appropriate status.  Offerors must be both VISIBLE and VERIFIED by the SBA certification database at the time of offer submission.  Failure to be both VERIFIED by SBA and VISIBLE on the SBA certification database at the time of offer submission and contract award will result in the offeror’s proposal being deemed non-compliant. All offerors are urged to contact the SBA and submit the required documents to obtain verification of their SDVOSB Or VOSB status if they have not already done so.

Or

Meet Federal Acquisition Regulation (FAR) class deviation regarding certification of Service-Disabled Veteran Owned Small Business concerns as per CAAC Letter 2024-02, effective January 1, 2024, until SAM.gov is updated to reflect the SBA’s certification or otherwise rescinded.

System updates may lag policy updates. The System for Award Management (SAM) may continue to require entities to complete representations based on provisions that are not included in agency solicitations, including 52.223-22, Public Disclosure of Greenhouse Gas Emissions and Reduction Goals – Representation, and paragraph (t) of 52.212-3, Offeror Representations and Certifications – Commercial Products and Commercial Services. Examples include 52.222-25, Affirmative Action Compliance, and paragraph (d) of 52.212-3, Offeror Representations and Certifications—Commercial Products and Commercial Services. Contracting officers will not consider these representations when making award decisions or enforce requirements. Entities are not required to, nor are they able to, update their entity registration to remove these representations in SAM.

I.6B     REQUIREMENTS FOR ELECTRONIC SUBMISSION OF OFFER

Unless paper offers are specifically authorized in an individual solicitation, all responses to solicitations must be submitted electronically as described below. Responses submitted in a paper form are unacceptable. Failure to comply with this requirement may jeopardize the possibility of receiving an award for the contract due to noncompliance with the terms of the solicitation. You must submit your electronic offer, and any supplemental information (such as spreadsheets, backup data, technical information), using any of the electronic formats and media described below.

In addition, contractors are notified of the award via an electronic Notice of Award e-mail. The award document will be attached to the Notice of Award e-mail.

Acceptable Electronic Formats (Software) for Submission of Offers

- Files readable using the current Microsoft© Office version Products: Word, Excel, PowerPoint, or Access.  Print or scan images of spreadsheets are not acceptable. Please see security note below for caution regarding use of macros. When submitting construction drawings contractors are required to submit one set in AutoCAD and one set in Adobe PDF (purpose: contracting can open the PDF version and engineering can open AutoCAD files).

- Files in Adobe© PDF (Portable Document Format) Files: When scanning documents scanner resolution should be set to 200 dots per inch, or greater.

- Other electronic format. If you wish to submit an offer using another format other than described in these instructions, e-mail the Contracting Officer who issued the solicitation. Please submit your request at least ten (10) calendar days before the scheduled closing date of the solicitation. Request a decision as to the format acceptability and make sure you receive approval of the alternate format before using it to send your offer.

- Please note that we can no longer accept .zip files due to increasing security concerns.

- E-mail Submission Procedures: For simplicity in this guidance, all submissions in response to a solicitation will be referred to as offers.

- Subject Line: Include the solicitation number, name of company, and closing date of solicitation. Use only one of the terms Quotation, Offer, or Bid depending on the solicitation type.

- Size:  Maximum size of the e-mail message shall not exceed 15 megabytes. Only one email is permitted unless otherwise stated in this solicitation or in writing by the Contract Officer submitting the solicitation.

- Unless approved by the contracting officer: DO NOT submit a link to your PDF documents. Please submit your request in an email for other electronic format at least ten (10) calendar days before the scheduled closing date of the solicitation. Request a decision as to the format acceptability and ensure you receive approval of the alternate format before using it to send your offer.

Each electronic offer must also include a signed and scanned SF 1442, Solicitation, Offer, and Award (Construction, Alteration, or Repair)

The Microsoft Outlook © Email time/date stamp will be used to date and time stamp offers for the official record of receipt for the submission.  The date and time stamp in recipients “inbox” is the official record of receipt.

Security Issues, Late Bids, Unreadable Offers

- Late submission of offers is outlined at FAR 52.215-1(c)(3). Particular attention is warranted to the portion of the provision that relates to the timing of submission.

- Please see FAR 15.207(c) for a description of the steps the Government shall take with regard to unreadable offers.

- To avoid rejection of an offer, vendors must make every effort to ensure their electronic submission is virus-free. Submissions or portions thereof submitted and which the automatic system detects the presence of a virus, or which are otherwise unreadable will be treated as “unreadable” pursuant to FAR 15.207(c).

- The virus scanning software used by our e-mail systems cannot always distinguish a macro from a virus. Therefore, sending a macro embedded in an e-mail message or an e-mail attachment may cause the e-mail offer to be quarantined. You may send both the spreadsheet, and the spreadsheet saved in PDF format to ensure that your quote is readable.

- Password protecting your offer is not permitted. The Contracting Officer will file the offer electronically which will allow access only by designated individuals.

## 2.1  52.222-5  CONSTRUCTION WAGE RATE REQUIREMENTS—SECONDARY SITE OF THE WORK (MAY 2014)

(a)(1) The offeror shall notify the Government if the offeror intends to perform work at any secondary site of the work, as defined in paragraph (a)(1)(ii) of the FAR clause at 52.222-6, Construction Wage Rate Requirements, of this solicitation.

(2) If the offeror is unsure if a planned work site satisfies the criteria for a secondary site of the work, the offeror shall request a determination from the Contracting Officer.

(b)(1) If the wage determination provided by the Government for work at the primary site of the work is not applicable to the secondary site of the work, the offeror shall request a wage determination from the Contracting Officer.

(2) The due date for receipt of offers will not be extended as a result of an offeror's request for a wage determination for a secondary site of the work.

(End of Provision)

## 2.2  52.225-10 NOTICE OF BUY AMERICAN REQUIREMENT—CONSTRUCTION MATERIALS (MAY 2014)

(a) Definitions. "Commercially available off-the-shelf (COTS) item," "construction material," "domestic construction material," and "foreign construction material," as used in this provision, are defined in the clause of this solicitation entitled "Buy American—Construction Materials" (Federal Acquisition Regulation (FAR) clause 52.225-9).

(b) Requests for determinations of inapplicability. An offeror requesting a determination regarding the inapplicability of the Buy American statute should submit the request to the Contracting Officer in time to allow a determination before submission of offers. The offeror shall include the information and applicable supporting data required by paragraphs (c) and (d) of the clause at FAR 52.225-9 in the request. If an offeror has not requested a determination regarding the inapplicability of the Buy American statute before submitting its offer, or has not received a response to a previous request, the offeror shall include the information and supporting data in the offer.

(c) Evaluation of offers.

(1) The Government will evaluate an offer requesting exception to the requirements of the Buy American statute, based on claimed unreasonable cost of domestic construction material, by adding to the offered price the appropriate percentage of the cost of such foreign construction material, as specified in paragraph (b)(3)(i) of the clause at FAR 52.225-9.

(2) If evaluation results in a tie between an offeror that requested the substitution of foreign construction material based on unreasonable cost and an offeror that did not request an exception, the Contracting Officer will award to the offeror that did not request an exception based on unreasonable cost.

(d) Alternate offers.

(1) When an offer includes foreign solicitation in paragraph (b)(2) of the clause at FAR 52.225-9, the offeror also may submit an alternate offer based on use of equivalent domestic construction material.

(2) If an alternate offer is submitted, the offeror shall submit a separate Standard Form 1442 for the alternate offer, and a separate price comparison table prepared in accordance with paragraphs (c) and (d) of the clause at FAR 52.225-9 for the offer that is based on the use of any foreign construction material for which the Government has not yet determined an exception applies.

(3) If the Government determines that a particular exception requested in accordance with paragraph (c) of the clause at FAR 52.225-9 does not apply, the Government will evaluate only those offers based on use of the equivalent domestic construction material, and the offeror shall be required to furnish such domestic construction material. An offer based on use of the foreign construction material for which an exception was requested—

(i) Will be rejected as nonresponsive if this acquisition is conducted by sealed bidding; or

(ii) May be accepted if revised during negotiations.

(End of Provision)

## 2.3  52.236-27  SITE VISIT (CONSTRUCTION)  (FEB 1995)

(a) The clauses at 52.236-2, Differing Site Conditions, and 52.236-3, Site Investigations and Conditions Affecting the Work, will be included in any contract awarded as a result of this solicitation. Accordingly, offerors or quoters are urged and expected to inspect the site where the work will be performed.

(b) Site visits may be arranged during normal duty hours by contacting:

Name: Jennifer Crecelius

Address: Gillette VA Clinic

604 Express Drive, Gillette, Wyoming 82718.

Meet outside in Front of the clinic on December 9

At 11 am MT.

Telephone: (307) 461-7089

(End of Provision)

## 2.4  52.252-5  AUTHORIZED DEVIATIONS IN PROVISIONS  (NOV 2020)

(a) The use in this solicitation of any Federal Acquisition Regulation (48 CFR Chapter 1) provision with an authorized deviation is indicated by the addition of “(DEVIATION)” after the date of the provision.

(b) The use in this solicitation of any VAAR Acquisition Regulation (48 CFR Chapter FEDERAL ACQUISITION REGULATION (48 CFR Chapter 1)) provision with an authorized deviation is indicated by the addition of “(DEVIATION)” after the name of the regulation.

(End of Provision)

## 2.5  52.252-1  SOLICITATION PROVISIONS INCORPORATED BY REFERENCE  (FEB 1998)

This solicitation incorporates one or more solicitation provisions by reference, with the same force and effect as if they were given in full text. Upon request, the Contracting Officer will make their full text available. The offeror is cautioned that the listed provisions may include blocks that must be completed by the offeror and submitted with its quotation or offer. In lieu of submitting the full text of those provisions, the offeror may identify the provision by paragraph identifier and provide the appropriate information with its quotation or offer. Also, the full text of a solicitation provision may be accessed electronically at this/these address(es):

https://www.acquisition.gov/browse/index/far

https://www.va.gov/oal/library/vaar/

(End of Provision)

| FAR Number | Title | Date |
| --- | --- | --- |
| 52.204-7 | SYSTEM FOR AWARD MANAGEMENT | NOV 2024 |
| 52.204-16 | COMMERCIAL AND GOVERNMENT ENTITY CODE REPORTING | AUG 2020 |
| 52.204-22 | ALTERNATIVE LINE ITEM PROPOSAL | JAN 2017 |

# REPRESENTATIONS AND CERTIFICATIONS

## 3.1  52.204-8  ANNUAL REPRESENTATIONS AND CERTIFICATIONS (OCT 2025) (DEVIATION FEB 2025)

(a)(1) The North American Industry Classification System (NAICS) code for this acquisition is 236220.

(2) The small business size standard is $45 Million.

(3) The small business size standard for a concern that submits an offer, other than on a construction or service acquisition, but proposes to furnish an end item that it did not itself manufacture, process, or produce is 500 employees, or 150 employees for information technology value-added resellers under NAICS code 541519, if the acquisition—

(i) Is set aside for small business and has a value above the simplified acquisition threshold;

(ii) Uses the HUBZone price evaluation preference regardless of dollar value, unless the offeror waives the price evaluation preference; or

(iii) Is an 8(a), HUBZone, service-disabled veteran-owned, economically disadvantaged women-owned, or women-owned small business set-aside or sole-source award regardless of dollar value.

(b)(1) If the provision at 52.204-7, System for Award Management, is included in this solicitation, paragraph (d) of this provision applies.

(2) If the provision at 52.204-7, System for Award Management, is not included in this solicitation, and the Offeror has an active registration in the System for Award Management (SAM), the Offeror may choose to use paragraph (d) of this provision instead of completing the corresponding individual representations and certifications in the solicitation. The Offeror shall indicate which option applies by checking one of the following boxes:

[  ] (i) Paragraph (d) applies.

[  ] (ii) Paragraph (d) does not apply and the offeror has completed the individual representations and certifications in the solicitation.

(c)(1) The following representations or certifications in SAM are applicable to this solicitation as indicated:

(i) 52.203-2, Certificate of Independent Price Determination. This provision applies to solicitations when a firm-fixed-price contract or fixed-price contract with economic price adjustment is contemplated, unless—

(A) The acquisition is to be made under the simplified acquisition procedures in Part 13;

(B) The solicitation is a request for technical proposals under two-step sealed bidding procedures; or

(C) The solicitation is for utility services for which rates are set by law or regulation.

(ii) 52.203-11, Certification and Disclosure Regarding Payments to Influence Certain Federal Transactions. This provision applies to solicitations expected to exceed $200,000.

(iii) 52.203-18, Prohibition on Contracting with Entities that Require Certain Internal Confidentiality Agreements or Statements—Representation. This provision applies to all solicitations.

(iv) 52.204-3, Taxpayer Identification. This provision applies to solicitations that do not include the provision at 52.204-7, System for Award Management.

(v) 52.204-5, Women-Owned Business (Other Than Small Business). This provision applies to solicitations that—

(A) Are not set aside for small business concerns;

(B) Exceed the simplified acquisition threshold; and

(C) Are for contracts that will be performed in the United States or its outlying areas.

(vi) 52.204-26, Covered Telecommunications Equipment or Services—Representation. This provision applies to all solicitations.

(vii) 52.209-2, Prohibition on Contracting with Inverted Domestic Corporations—Representation.

(viii) 52.209-5, Certification Regarding Responsibility Matters. This provision applies to solicitations where the contract value is expected to exceed the simplified acquisition threshold.

(ix) 52.209-11, Representation by Corporations Regarding Delinquent Tax Liability or a Felony Conviction under any Federal Law. This provision applies to all solicitations.

(x) 52.214-14, Place of Performance—Sealed Bidding. This provision applies to invitations for bids except those in which the place of performance is specified by the Government.

(xi) 52.215-6, Place of Performance. This provision applies to solicitations unless the place of performance is specified by the Government.

(xii) 52.219-1, Small Business Program Representations (Basic, Alternates I, and II). This provision applies to solicitations when the contract is for supplies to be delivered or services to be performed in the United States or its outlying areas, or when the contracting officer has applied part 19 in accordance with 19.000(b)(1)(ii).

(A) The basic provision applies when the solicitations are issued by other than DoD, NASA, and the Coast Guard.

(B) The provision with its Alternate I applies to solicitations issued by DoD, NASA, or the Coast Guard.

(C) The provision with its Alternate II applies to solicitations that will result in a multiple-award contract with more than one NAICS code assigned.

(xiii) 52.219-2, Equal Low Bids. This provision applies to solicitations when contracting by sealed bidding and the contract is for supplies to be delivered or services to be performed in the United States or its outlying areas, or when the contracting officer has applied part 19 in accordance with 19.000(b)(1)(ii).

(xiv) [Reserved].

(xv) [Reserved].

(xvi) 52.222-38, Compliance with Veterans' Employment Reporting Requirements. This provision applies to solicitations when it is anticipated the contract award will exceed the simplified acquisition threshold and the contract is not for acquisition of commercial products or commercial services.

(xvii) 52.223-1, Biobased Product Certification. This provision applies to solicitations that require the delivery or specify the use of biobased products in USDA-designated product categories; or include the clause at 52.223-2, Reporting of Biobased Products Under Service and Construction Contracts.

(xviii) 52.223-4, Recovered Material Certification. This provision applies to solicitations that are for, or specify the use of, EPA-designated items.

(xix) [Reserved].

(xx) 52.225-2, Buy American Certificate. This provision applies to solicitations containing the clause at 52.225-1.

(xxi) 52.225-4, Buy American—Free Trade Agreements—Israeli Trade Act Certificate. (Basic, Alternates II and III.) This provision applies to solicitations containing the clause at 52.225-3.

(A) If the acquisition value is less than $50,000, the basic provision applies.

(B) If the acquisition value is $50,000 or more but is less than $100,000, the provision with its Alternate II applies.

(C) If the acquisition value is $100,000 or more but is less than $102,280, the provision with its Alternate III applies.

(xxii) 52.225-6, Trade Agreements Certificate. This provision applies to solicitations containing the clause at 52.225-5.

(xxiii) 52.225-20, Prohibition on Conducting Restricted Business Operations in Sudan—Certification. This provision applies to all solicitations.

(xxiv) 52.225-25, Prohibition on Contracting with Entities Engaging in Certain Activities or Transactions Relating to Iran-Representation and Certifications. This provision applies to all solicitations.

(xxv) 52.226-2, Historically Black College or University and Minority Institution Representation. This provision applies to solicitations for research, studies, supplies, or services of the type normally acquired from higher educational institutions.

(A) Solicitations for research, studies, supplies, or services of the type normally acquired from higher educational institutions; and

(B) For DoD, NASA, and Coast Guard acquisitions, solicitations that contain the clause at 52.219-23, Notice of Price Evaluation Adjustment for Small Disadvantaged Business Concerns.

(2) The following representations or certifications are applicable as indicated by the Contracting Officer:

[X] (i) 52.204-17, Ownership or Control of Offeror.

[X] (ii) 52.204-20, Predecessor of Offeror.

[] (iii) 52.222-18, Certification Regarding Knowledge of Child Labor for Listed End Products.

[] (iv) 52.222-48, Exemption from Application of the Service Contract Labor Standards to Contracts for Maintenance, Calibration, or Repair of Certain Equipment—Certification.

[] (v) 52.222-52, Exemption from Application of the Service Contract Labor Standards to Contracts for Certain Services—Certification.

[] (vi) 52.227-6, Royalty Information.

[] (A) Basic.

[] (B) Alternate I.

[] (vii) 52.227-15, Representation of Limited Rights Data and Restricted Computer Software.

(d) The Offeror has completed the annual representations and certifications electronically in SAM accessed through https://www.sam.gov. After reviewing the SAM information, the Offeror verifies by submission of the offer that the representations and certifications currently posted electronically that apply to this solicitation as indicated in paragraph (c) of this provision have been entered or updated within the last 12 months, are current, accurate, complete, and applicable to this solicitation (including the business size standard applicable to the NAICS code referenced for this solicitation), as of the date of this offer and are incorporated in this offer by reference (see FAR 4.1201); except for the changes identified below [offeror to insert changes, identifying change by clause number, title, date]. These amended representation(s) and/or certification(s) are also incorporated in this offer and are current, accurate, and complete as of the date of this offer.

| FAR Clause # | Title | Date | Change |
| --- | --- | --- | --- |

Any changes provided by the offeror are applicable to this solicitation only, and do not result in an update to the representations and certifications posted on SAM.

(End of Provision)

## 3.2  52.204-24 REPRESENTATION REGARDING CERTAIN TELECOMMUNICATIONS AND VIDEO SURVEILLANCE SERVICES OR EQUIPMENT (NOV 2021)

The Offeror shall not complete the representation at paragraph (d)(1) of this provision if the Offeror has represented that it ‘‘does not provide covered telecommunications equipment or services as a part of its offered products or services to the Government in the performance of any contract, subcontract, or other contractual instrument’’ in paragraph (c)(1) in the provision at 52.204–26, Covered Telecommunications Equipment or Services—Representation, or in paragraph (v)(2)(i) of the provision at 52.212–3, Offeror Representations and Certifications–Commercial Products and Commercial Services. The Offeror shall not complete the representation in paragraph (d)(2) of this provision if the Offeror has represented that it ‘‘does not use covered telecommunications equipment or services, or any equipment, system, or service that uses covered telecommunications equipment or services’’ in paragraph (c)(2) of the provision at 52.204–26, or in paragraph (v)(2)(ii) of the provision at 52.212–3.

(a) Definitions. As used in this provision—

Backhaul, covered telecommunications equipment or services, critical technology, interconnection arrangements, reasonable inquiry, roaming, and substantial or essential component have the meanings provided in the clause 52.204–25, Prohibition on Contracting for Certain Telecommunications and Video Surveillance Services or Equipment.

(b) Prohibition. (1) Section 889(a)(1)(A) of the John S. McCain National Defense Authorization Act for Fiscal Year 2019 (Pub. L. 115–232) prohibits the head of an executive agency on or after August 13, 2019, from procuring or obtaining, or extending or renewing a contract to procure or obtain, any equipment, system, or service that uses covered telecommunications equipment or services as a substantial or essential component of any system, or as critical technology as part of any system. Nothing in the prohibition shall be construed to—

(i) Prohibit the head of an executive agency from procuring with an entity to provide a service that connects to the facilities of a third-party, such as backhaul, roaming, or interconnection arrangements; or

(ii) Cover telecommunications equipment that cannot route or redirect user data traffic or cannot permit visibility into any user data or packets that such equipment transmits or otherwise handles.

(2) Section 889(a)(1)(B) of the John S. McCain National Defense Authorization Act for Fiscal Year 2019 (Pub. L. 115–232) prohibits the head of an executive agency on or after August 13, 2020, from entering into a contract or extending or renewing a contract with an entity that uses any equipment, system, or service that uses covered telecommunications equipment or services as a substantial or essential component of any system, or as critical technology as part of any system. This prohibition applies to the use of covered telecommunications equipment or services, regardless of whether that use is in performance of work under a Federal contract. Nothing in the prohibition shall be construed to—

(i) Prohibit the head of an executive agency from procuring with an entity to provide a service that connects to the facilities of a third-party, such as backhaul, roaming, or interconnection arrangements; or

(ii) Cover telecommunications equipment that cannot route or redirect user data traffic or cannot permit visibility into any user data or packets that such equipment transmits or otherwise handles.

(c) Procedures. The Offeror shall review the list of excluded parties in the System for Award Management (SAM) (https://www.sam.gov) for entities excluded from receiving federal awards for “covered telecommunications equipment or services.”

(d) Representations. The Offeror represents that—

(1) It [ ] will, [ ] will not provide covered telecommunications equipment or services to the Government in the performance of any contract, subcontract or other contractual instrument resulting from this solicitation. The Offeror shall provide the additional disclosure information required at paragraph (e)(1) of this section if the Offeror responds “will’’ in paragraph (d)(1) of this section; and

(2) After conducting a reasonable inquiry, for purposes of this representation, the Offeror represents that—

It [ ] does, [ ] does not use covered telecommunications equipment or services, or use any equipment, system, or service that uses covered telecommunications equipment or services. The Offeror shall provide the additional disclosure information required at paragraph (e)(2) of this section if the Offeror responds “does’’ in paragraph (d)(2) of this section.

(e) Disclosures. (1) Disclosure for the representation in paragraph (d)(1) of this provision. If the Offeror has responded “will’’ in the representation in paragraph (d)(1) of this provision, the Offeror shall provide the following information as part of the offer:

(i) For covered equipment—

(A) The entity that produced the covered telecommunications equipment (include entity name, unique entity identifier, CAGE code, and whether the entity was the original equipment manufacturer (OEM) or a distributor, if known);

(B) A description of all covered telecommunications equipment offered (include brand; model number, such as OEM number, manufacturer part number, or wholesaler number; and item description, as applicable); and

(C) Explanation of the proposed use of covered telecommunications equipment and any factors relevant to determining if such use would be permissible under the prohibition in paragraph (b)(1) of this provision.

(ii) For covered services—

(A) If the service is related to item maintenance: A description of all covered telecommunications services offered (include on the item being maintained: Brand; model number, such as OEM number, manufacturer part number, or wholesaler number; and item description, as applicable); or

(B) If not associated with maintenance, the Product Service Code (PSC) of the service being provided; and explanation of the proposed use of covered telecommunications services and any factors relevant to determining if such use would be permissible under the prohibition in paragraph (b)(1) of this provision.

(2) Disclosure for the representation in paragraph (d)(2) of this provision. If the Offeror has responded “does’’ in the representation in paragraph (d)(2) of this provision, the Offeror shall provide the following information as part of the offer:

(i) For covered equipment—

(A) The entity that produced the covered telecommunications equipment (include entity name, unique entity identifier, CAGE code, and whether the entity was the OEM or a distributor, if known);

(B) A description of all covered telecommunications equipment offered (include brand; model number, such as OEM number, manufacturer part number, or wholesaler number; and item description, as applicable); and

(C) Explanation of the proposed use of covered telecommunications equipment and any factors relevant to determining if such use would be permissible under the prohibition in paragraph (b)(2) of this provision.

(ii) For covered services—

(A) If the service is related to item maintenance: A description of all covered telecommunications services offered (include on the item being maintained: Brand; model number, such as OEM number, manufacturer part number, or wholesaler number; and item description, as applicable); or

(B) If not associated with maintenance, the PSC of the service being provided; and explanation of the proposed use of covered telecommunications services and any factors relevant to determining if such use would be permissible under the prohibition in paragraph (b)(2) of this provision.

(End of Provision)

## 3.3  52.209-13 VIOLATION OF ARMS CONTROL TREATIES OR AGREEMENTS—CERTIFICATION (NOV 2021)

(a) This provision does not apply to acquisitions at or below the simplified acquisition threshold or to acquisitions of commercial products and commercial services as defined in Federal Acquisition Regulation 2.101.

(b) Certification. [Offeror shall check either (1) or (2).]

_____ (1) The Offeror certifies that—

(i) It does not engage and has not engaged in any activity that contributed to or was a significant factor in the President’s or Secretary of State’s determination that a foreign country is in violation of its obligations undertaken in any arms control, nonproliferation, or disarmament agreement to which the United States is a party, or is not adhering to its arms control, nonproliferation, or disarmament commitments in which the United States is a participating state. The determinations are described in the most recent unclassified annual report provided to Congress pursuant to section 403 of the Arms Control and Disarmament Act (22 U.S.C. 2593a). The report is available at https://www.state.gov/bureaus-offices/under-secretary-for-arms-control-and-international-security-affairs/bureau-of-arms-control-verification-and-compliance/; and

(ii) No entity owned or controlled by the Offeror has engaged in any activity that contributed to or was a significant factor in the President’s or Secretary of State’s determination that a foreign country is in violation of its obligations undertaken in any arms control, nonproliferation, or disarmament agreement to which the United States is a party, or is not adhering to its arms control, nonproliferation, or disarmament commitments in which the United States is a participating state. The determinations are described in the most recent unclassified annual report provided to Congress pursuant to section 403 of the Arms Control and Disarmament Act (22 U.S.C. 2593a). The report is available at https://www.state.gov/bureaus-offices/under-secretary-for-arms-control-and-international-security-affairs/bureau-of-arms-control-verification-and-compliance/; or

(2) The Offeror is providing separate information with its offer in accordance with paragraph (d)(2) of this provision.

(c) Procedures for reviewing the annual unclassified report (see paragraph (b)(1) of this provision). For clarity, references to the report in this section refer to the entirety of the annual unclassified report, including any separate reports that are incorporated by reference into the annual unclassified report.

(1) Check the table of contents of the annual unclassified report and the country section headings of the reports incorporated by reference to identify the foreign countries listed there. Determine whether the Offeror or any person owned or controlled by the Offeror may have engaged in any activity related to one or more of such foreign countries.

(2) If there may have been such activity, review all findings in the report associated with those foreign countries to determine whether or not each such foreign country was determined to be in violation of its obligations undertaken in an arms control, nonproliferation, or disarmament agreement to which the United States is a party, or to be not adhering to its arms control, nonproliferation, or disarmament commitments in which the United States is a participating state. For clarity, in the annual report an explicit certification of noncompliance is equivalent to a determination of violation. However, the following statements in the annual report are not equivalent to a determination of violation:

(i) An inability to certify compliance.

(ii) An inability to conclude compliance.

(iii) A statement about compliance concerns.

(3) If so, determine whether the Offeror or any person owned or controlled by the Offeror has engaged in any activity that contributed to or is a significant factor in the determination in the report that one or more of these foreign countries is in violation of its obligations undertaken in an arms control, nonproliferation, or disarmament agreement to which the United States is a party, or is not adhering to its arms control, nonproliferation, or disarmament commitments in which the United States is a participating state. Review the narrative for any such findings reflecting a determination of violation or non-adherence related to those foreign countries in the report, including the finding itself, and to the extent necessary, the conduct giving rise to the compliance or adherence concerns, the analysis of compliance or adherence concerns, and efforts to resolve compliance or adherence concerns.

(4) The Offeror may submit any questions with regard to this report by email to NDAA1290Cert@state.gov. To the extent feasible, the Department of State will respond to such email inquiries within 3 business days.

(d) Do not submit an offer unless—

(1) A certification is provided in paragraph (b)(1) of this provision and submitted with the offer; or

(2) In accordance with paragraph (b)(2) of this provision, the Offeror provides with its offer information that the President of the United States has—

(i) Waived application under U.S.C. 2593e(d) or (e); or

(ii) Determined under 22 U.S.C. 2593e(g)(2) that the entity has ceased all activities for which measures were imposed under 22 U.S.C.2593e(b).

(e) Remedies. The certification in paragraph (b)(1) of this provision is a material representation of fact upon which reliance was placed when making award. If it is later determined that the Offeror knowingly submitted a false certification, in addition to other remedies available to the Government, such as suspension or debarment, the Contracting Officer may terminate any contract resulting from the false certification.

(End of Provision)

# GENERAL CONDITIONS

## 4.1  52.204-21  BASIC SAFEGUARDING OF COVERED CONTRACTOR INFORMATION SYSTEMS (NOV 2021)

(a) Definitions. As used in this clause—

Covered contractor information system means an information system that is owned or operated by a contractor that processes, stores, or transmits Federal contract information.

Federal contract information means information, not intended for public release, that is provided by or generated for the Government under a contract to develop or deliver a product or service to the Government, but not including information provided by the Government to the public (such as on public Web sites) or simple transactional information, such as necessary to process payments.

Information means any communication or representation of knowledge such as facts, data, or opinions, in any medium or form, including textual, numerical, graphic, cartographic, narrative, or audiovisual (Committee on National Security Systems Instruction (CNSSI) 4009).

Information system means a discrete set of information resources organized for the collection, processing, maintenance, use, sharing, dissemination, or disposition of information (44 U.S.C. 3502).

Safeguarding means measures or controls that are prescribed to protect information systems.

(b) Safeguarding requirements and procedures. (1) The Contractor shall apply the following basic safeguarding requirements and procedures to protect covered contractor information systems. Requirements and procedures for basic safeguarding of covered contractor information systems shall include, at a minimum, the following security controls:

(i) Limit information system access to authorized users, processes acting on behalf of authorized users, or devices (including other information systems).

(ii) Limit information system access to the types of transactions and functions that authorized users are permitted to execute.

(iii) Verify and control/limit connections to and use of external information systems.

(iv) Control information posted or processed on publicly accessible information systems.

(v) Identify information system users, processes acting on behalf of users, or devices.

(vi) Authenticate (or verify) the identities of those users, processes, or devices, as a prerequisite to allowing access to organizational information systems.

(vii) Sanitize or destroy information system media containing Federal Contract Information before disposal or release for reuse.

(viii) Limit physical access to organizational information systems, equipment, and the respective operating environments to authorized individuals.

(ix) Escort visitors and monitor visitor activity; maintain audit logs of physical access; and control and manage physical access devices.

(x) Monitor, control, and protect organizational communications (i.e., information transmitted or received by organizational information systems) at the external boundaries and key internal boundaries of the information systems.

(xi) Implement subnetworks for publicly accessible system components that are physically or logically separated from internal networks.

(xii) Identify, report, and correct information and information system flaws in a timely manner.

(xiii) Provide protection from malicious code at appropriate locations within organizational information systems.

(xiv) Update malicious code protection mechanisms when new releases are available.

(xv) Perform periodic scans of the information system and real-time scans of files from external sources as files are downloaded, opened, or executed.

(2) Other requirements. This clause does not relieve the Contractor of any other specific safeguarding requirements specified by Federal agencies and departments relating to covered contractor information systems generally or other Federal safeguarding requirements for controlled unclassified information (CUI) as established by Executive Order 13556.

(c) Subcontracts. The Contractor shall include the substance of this clause, including this paragraph (c), in subcontracts under this contract (including subcontracts for the acquisition of commercial products or commercial services, other than commercially available off-the-shelf items), in which the subcontractor may have Federal contract information residing in or transiting through its information system.

(End of Clause)

## 4.2 52.213-4 Terms and Conditions—Simplified Acquisitions (Other Than Commercial Products and Commercial Services)(DEVIATION FEB 2025)

As prescribed in 13.302-5(d), insert the following clause:

Terms and Conditions—Simplified Acquisitions (Other Than Commercial Products and Commercial Services) (Jan 2025) (Deviation Feb 2025)

(a) The Contractor shall comply with the following Federal Acquisition Regulation (FAR) clauses that are incorporated by reference:

(1) The clauses listed below implement provisions of law or Executive order:

(i) 52.203-19, Prohibition on Requiring Certain Internal Confidentiality Agreements or Statements (Jan 2017) (section 743 of Division E, Title VII, of the Consolidated and Further Continuing Appropriations Act, 2015 (Pub. L. 113-235) and its successor provisions in subsequent appropriations acts (and as extended in continuing resolutions)).

(ii) 52.204-23, Prohibition on Contracting for Hardware, Software, and Services Developed or Provided by Kaspersky Lab Covered Entities (Dec 2023) (Section 1634 of Pub. L. 115-91).

(iii) 52.204-25, Prohibition on Contracting for Certain Telecommunications and Video Surveillance Services or Equipment. (Nov 2021) (Section 889(a)(1)(A) of Pub. L. 115-232).

(iv) 52.204-27, Prohibition on a ByteDance Covered Application (Jun 2023) (Section 102 of Division R of Pub. L. 117-328), unless the agency grants an exception - see paragraph (b) of 52.204-27.

(v) 52.204-30, Federal Acquisition Supply Chain Security Act Orders—Prohibition. (Dec 2023) (Pub. L. 115–390, title II).

(vi) 52.222-3, Convict Labor (Jun 2003) (E.O. 11755).

(vii) 52.222-21, Prohibition of Segregated Facilities (Apr 2015).

(viii) 52.222-26, Equal Opportunity (Sep 2016) (E.O. 11246).

(ix) 52.225-13, Restrictions on Certain Foreign Purchases (Feb 2021) (E.O.s, proclamations, and statutes administered by the Office of Foreign Assets Control of the Department of the Treasury).

(x) 52.232-40, Providing Accelerated Payments to Small Business Subcontractors (Mar 2023) ( 31 U.S.C. 3903 and 10 U.S.C. 3801).

(xi)   52.233-3, Protest After Award (Aug 1996) ( 31 U.S.C. 3553).

(xii) 52.233-4, Applicable Law for Breach of Contract Claim (Oct 2004) ( Pub. L. 108-77 and 108-78 ( 19 U.S.C. 3805 note)).

(2) Listed below are additional clauses that apply:

(i) 52.232-1, Payments (Apr 1984).

(ii) 52.232-8, Discounts for Prompt Payment (Feb 2002).

(iii) 52.232-11, Extras (Apr 1984).

(iv) 52.232-25, Prompt Payment (Jan 2017).

(v) 52.232-39, Unenforceability of Unauthorized Obligations (Jun 2013).

(vi) 52.233-1, Disputes (May 2014).

(vii) 52.244-6, Subcontracts for Commercial Products and Commercial Services (Jan 2025).

(viii)   52.253-1, Computer Generated Forms (Jan 1991).

(b) The Contractor shall comply with the following FAR clauses, incorporated by reference, unless the circumstances do not apply:

(1) The clauses listed below implement provisions of law or Executive order:

(i) 52.203-17, Contractor Employee Whistleblower Rights (Nov 2023) ( 41 U.S.C. 4712); this clause does not apply to contracts of DoD, NASA, the Coast Guard, or applicable elements of the intelligence community—see FAR 3.900(a).

(ii) 52.204-10, Reporting Executive Compensation and First-Tier Subcontract Awards (Jun 2020)(Pub. L. 109-282) ( 31 U.S.C. 6101 note) (Applies to contracts valued at or above the threshold specified in FAR 4.1403(a) on the date of award of this contract).

(iii) 52.222-19, Child Labor—Cooperation with Authorities and Remedies (Jan 2025) ( E.O. 13126) (Applies to contracts for supplies exceeding the micro-purchase threshold, as defined in 2.101 on the date of award of this contract).

(iv) 52.222-20, Contracts for Materials, Supplies, Articles, and Equipment., Contracts for Materials, Supplies, Articles, and Equipment (Jun 2020) ( 41 U.S.C. chapter 65) (Applies to supply contracts over the threshold specified in FAR 22.602 on the date of award of this contract, in the United States, Puerto Rico, or the U.S. Virgin Islands).

(v) 52.222-35, Equal Opportunity for Veterans (Jun 2020) ( 38 U.S.C. 4212) (Applies to contracts valued at or above the threshold specified in FAR 22.1303(a) on the date of award of this contract).

(vi) 52.222-36, Equal Employment for Workers with Disabilities (Jun 2020) ( 29 U.S.C. 793) (Applies to contracts over the threshold specified in FAR 22.1408(a) on the date of award of this contract, unless the work is to be performed outside the United States by employees recruited outside the United States). (For purposes of this clause, "United States" includes the 50 States, the District of Columbia, Puerto Rico, the Northern Mariana Islands, American Samoa, Guam, the U.S. Virgin Islands, and Wake Island.)

(vii) 52.222-37, Employment Reports on Veterans (Jun 2020) (38 U.S.C. 4212) (Applies to contracts valued at or above the threshold specified in FAR 22.1303(a) on the date of award of this contract).

(viii) 52.222-41, Service Contract Labor Standards (Aug 2018) ( 41 U.S.C. chapter 67) (Applies to service contracts over $2,500 that are subject to the Service Contract Labor Standards statute and will be performed in the United States, District of Columbia, Puerto Rico, the Northern Mariana Islands, American Samoa, Guam, the U.S. Virgin Islands, Johnston Island, Wake Island, or the outer Continental Shelf).

(ix)

(A) 52.222-50, Combating Trafficking in Persons (Nov 2021) (22 U.S.C. chapter 78 and E.O. 13627) (Applies to all solicitations and contracts).

(B) Alternate I (Mar 2015) (Applies if the Contracting Officer has filled in the following information with regard to applicable directives or notices: Document title(s), source for obtaining document(s), and contract performance location outside the United States to which the document applies).

(x) 52.222-55, Minimum Wages for Contractor Workers Under Executive Order 14026 (Jan 2022) (Applies when 52.222-6 or 52.222-41 are in the contract and performance in whole or in part is in the United States (the 50 States, the District of Columbia, Puerto Rico, the Northern Mariana Islands, American Samoa, Guam, the U.S. Virgin Islands, Johnston Island, Wake Island, and the outer Continental Shelf as defined in the Outer Continental Shelf Lands Act ( 43 U.S.C. 1331, et seq.))).

(xi) 52.222-62, Paid Sick Leave Under Executive Order 13706 (Jan 2022) (E.O. 13706) (Applies when 52.222-6 or 52.222-41 are in the contract and performance in whole or in part is in the United States (the 50 States and the District of Columbia.))

(xii) 52.223-5, Pollution Prevention and Right-to-Know Information (May 2024) ( 42 U.S.C. 11001-11050 and 13101-13109) (Applies to services performed on Federal facilities).

(xiii) 52.223-11, Ozone-Depleting Substances and High Global Warming Potential Hydrofluorocarbons (May 2024) ( 42 U.S.C. 7671, et seq.) (Applies to contracts for products as prescribed at FAR 23.109(d)(1)).

(xiv) 52.223-12, Maintenance, Service, Repair, or Disposal of Refrigeration Equipment and Air Conditioners (May 2024) ( 42 U.S.C. 7671, et seq.) (Applies to maintenance, service, repair, or disposal of refrigeration equipment and air conditioners).

(xv) 52.223-20, Aerosols (May 2024) ( 42 U.S.C. 7671, et seq.) (Applies to contracts for products that may contain high global warming potential hydrofluorocarbons as a propellant or as a solvent; or contracts for maintenance or repair of electronic or mechanical devices).

(xvi) 52.223-21, Foams (May 2024) ( 42 U.S.C. 7671, et seq.) (Applies to contracts for products that may contain high global warming potential hydrofluorocarbons or refrigerant blends containing hydrofluorocarbons as a foam blowing agent; or contracts for construction of buildings or facilities.

(xvii) 52.223-23, Sustainable Products and Services (May 2024) ( E.O. 14057, 7 U.S.C. 8102, 42 U.S.C. 6962, 42 U.S.C. 8259b, and 42 U.S.C. 7671l) (Applies to contracts when the agency identifies in the statement of work, or elsewhere in the contract, the sustainable products and services that apply to the acquisition).

(xviii)

(A) 52.225-1, Buy American-Supplies (Oct 2022) (41 U.S.C. chapter 67) (Applies to contracts for supplies, and to contracts for services involving the furnishing of supplies, for use in the United States or its outlying areas, if the value of the supply contract or supply portion of a service contract exceeds the micro-purchase threshold, as defined in 2.101 on the date of award of this contract, and the acquisition-

(1) Is set aside for small business concerns; or

(2) Cannot be set aside for small business concerns (see 19.502-2), and does not exceed $50,000).

(B) Alternate I (OCT 2022) (Applies if the Contracting Officer has filled in the domestic content threshold below, which will apply to the entire contract period of performance. Substitute the following sentence for the first sentence of paragraph (1)(ii)(A) of the definition of domestic end product in paragraph (a) of 52.225-1: (A) The cost of its components mined, produced, or manufactured in the United States exceeds ____ percent of the cost of all its components. [ Contracting officer to insert the percentage per instructions at 13.302-5(d)(4). ])

(xix) 52.226-6, Promoting Excess Food Donation to Nonprofit Organizations., Promoting Excess Food Donation to Nonprofit Organizations (Jun 2020) (42 U.S.C. 1792) (Applies to contracts greater than the threshold specified in FAR 26.404 on the date of award of this contract, that provide for the provision, the service, or the sale of food in the United States).

(xx) 52.232-33, Payment by Electronic Funds Transfer-System for Award Management (Oct 2013)(Applies when the payment will be made by electronic funds transfer (EFT) and the payment office uses the System for Award Management (SAM) as its source of EFT information).

(xxi) 52.232-34, Payment by Electronic Funds Transfer-Other than System for Award Management (Jul 2013) (Applies when the payment will be made by EFT and the payment office does not use the SAM database as its source of EFT information).

(xxii) 52.240-1, Prohibition on Unmanned Aircraft Systems Manufactured or Assembled by American Security Drone Act-Covered Foreign Entities (Nov 2024) (Sections 1821-1826, Pub. L. 118-31, 41 U.S.C. 3901 note prec.).

(xxiii) 52.247-64, Preference for Privately Owned U.S.-Flag Commercial Vessels (Nov 2021) ( 46 U.S.C. 55305)(Applies to supplies transported by ocean vessels (except for the types of subcontracts listed at 47.504(d)).

(xxiv) 52.247-69, Reporting Requirement for U.S.-Flag Air Carriers Regarding Training to Prevent Human Trafficking (Jan 2025) ( 49 U.S.C. 40118(g)). (Applies to contracts with a U.S.-flag carrier for the transportation by air of passengers; does not apply to contracts awarded by the Department of Defense or contracts for commercial products).

(2) Listed below are additional clauses that may apply:

(i) 52.204-21, Basic Safeguarding of Covered Contractor Information Systems (Nov 2021) (Applies to contracts when the contractor or a subcontractor at any tier may have Federal contract information residing in or transiting through its information system.)

(ii) 52.209-6, Protecting the Government's Interest When Subcontracting with Contractors Debarred, Suspended, Proposed for Debarment, or Voluntarily Excluded (Jan 2025) (Applies to contracts over the threshold specified in FAR 9.405-2(b) on the date of award of this contract).

(iii) 52.211-17, Delivery of Excess Quantities (Sept 1989) (Applies to fixed-price supplies).

(iv) 52.247-29, F.o.b. Origin (Feb 2006) (Applies to supplies if delivery is f.o.b. origin).

(v) 52.247-34, F.o.b. Destination (Jan 1991) (Applies to supplies if delivery is f.o.b. destination).

(c) FAR 52.252-2, Clauses Incorporated by Reference (Feb 1998). This contract incorporates one or more clauses by reference, with the same force and effect as if they were given in full text. Upon request, the Contracting Officer will make their full text available. Also, the full text of a clause may be accessed electronically at this/these address(es):

https://www.acquisition.gov/browse/index/far

____________________________________________________________________________

(d) Inspection/Acceptance. The Contractor shall tender for acceptance only those items that conform to the requirements of this contract. The Government reserves the right to inspect or test any supplies or services that have been tendered for acceptance. The Government may require repair or replacement of nonconforming supplies or reperformance of nonconforming services at no increase in contract price. The Government must exercise its postacceptance rights-

(1) Within a reasonable period of time after the defect was discovered or should have been discovered; and

(2) Before any substantial change occurs in the condition of the item, unless the change is due to the defect in the item.

(e) Excusable delays. The Contractor shall be liable for default unless nonperformance is caused by an occurrence beyond the reasonable control of the Contractor and without its fault or negligence, such as acts of God or the public enemy, acts of the Government in either its sovereign or contractual capacity, fires, floods, epidemics, quarantine restrictions, strikes, unusually severe weather, and delays of common carriers. The Contractor shall notify the Contracting Officer in writing as soon as it is reasonably possible after the commencement of any excusable delay, setting forth the full particulars in connection therewith, shall remedy such occurrence with all reasonable dispatch, and shall promptly give written notice to the Contracting Officer of the cessation of such occurrence.

(f) Termination for the Government's convenience. The Government reserves the right to terminate this contract, or any part hereof, for its sole convenience. In the event of such termination, the Contractor shall immediately stop all work hereunder and shall immediately cause any and all of its suppliers and subcontractors to cease work. Subject to the terms of this contract, the Contractor shall be paid a percentage of the contract price reflecting the percentage of the work performed prior to the notice of termination, plus reasonable charges that the Contractor can demonstrate to the satisfaction of the Government, using its standard record keeping system, have resulted from the termination. The Contractor shall not be required to comply with the cost accounting standards or contract cost principles for this purpose. This paragraph does not give the Government any right to audit the Contractor’s records. The Contractor shall not be paid for any work performed or costs incurred that reasonably could have been avoided.

(g) Termination for cause. The Government may terminate this contract, or any part hereof, for cause in the event of any default by the Contractor, or if the Contractor fails to comply with any contract terms and conditions, or fails to provide the Government, upon request, with adequate assurances of future performance. In the event of termination for cause, the Government shall not be liable to the Contractor for any amount for supplies or services not accepted, and the Contractor shall be liable to the Government for any and all rights and remedies provided by law. If it is determined that the Government improperly terminated this contract for default, such termination shall be deemed a termination for convenience.

(h) Warranty. The Contractor warrants and implies that the items delivered hereunder are merchantable and fit for use for the particular purpose described in this contract.

(End of clause)

## 4.3  52.219-28 POSTAWARD SMALL BUSINESS PROGRAM REREPRESENTATION (JAN 2025)

(a) Definitions. As used in this clause—

Long-term contract means a contract of more than five years in duration, including options. However, the term does not include contracts that exceed five years in duration because the period of performance has been extended for a cumulative period not to exceed six months under the clause at 52.217-8, Option to Extend Services, or other appropriate authority.

Small business concern—

(1) Means a concern, including its affiliates, that is independently owned and operated, not dominant in its field of operation, and qualified as a small business under the criteria in 13 CFR part 121 and the size standard in paragraph (d) of this clause.

(2) Affiliates, as used in this definition, means business concerns, one of whom directly or indirectly controls or has the power to control the others, or a third party or parties control or have the power to control the others. In determining whether affiliation exists, consideration is given to all appropriate factors including common ownership, common management, and contractual relationships. SBA determines affiliation based on the factors set forth at 13 CFR 121.103.

(b) If the Contractor represented that it was any of the small business concerns identified in 19.000(a)(3) prior to award of this contract, the Contractor shall rerepresent its size and socioeconomic status according to paragraph (f) of this clause or, if applicable, paragraph (h) of this clause, upon occurrence of any of the following:

(1) Within 30 days after execution of a novation agreement or within 30 days after modification of the contract to include this clause, if the novation agreement was executed prior to inclusion of this clause in the contract.

(2) Within 30 days after a merger or acquisition that does not require a novation or within 30 days after modification of the contract to include this clause, if the merger or acquisition occurred prior to inclusion of this clause in the contract.

(3) For long-term contracts—

(i) Within 60 to 120 days prior to the end of the fifth year of the contract; and

(ii) Within 60 to 120 days prior to the date specified in the contract for exercising any option thereafter.

(c) If the Contractor represented its status as any of the small business concerns identified at 19.000(a)(3) prior to award of this contract, the Contractor shall rerepresent its size and socioeconomic status according to paragraph (f) of this clause or, if applicable, paragraph (h) of this clause, for the NAICS code assigned to an order (except that paragraphs (c)(1) through (3) of this clause do not apply to an order issued under a Federal Supply Schedule contract at subpart 8.4)—

(1) Set aside exclusively for a small business concern identified at 19.000(a)(3) that is issued under an unrestricted multiple-award contract, unless the order is issued under the reserved portion of an unrestricted multiple-award contract (e.g., an order set aside for a woman-owned small business under a multiple-award contract that is not set-aside, unless the order is issued under the reserved portion of the multiple-award contract);

(2) Issued under a multiple-award contract set aside for small businesses that is further set aside for a specific socioeconomic category that differs from the underlying multiple-award contract (e.g., an order set aside for a HUBZone small business concern under a multiple-award contract that is set aside for small businesses);

(3) Issued under the part of the multiple-award contract that is set aside for small businesses that is further set aside for a specific socioeconomic category that differs from the underlying set-aside part of the multiple-award contract (e.g., an order set aside for a WOSB concern under the part of the multiple-award contract that is partially set aside for small businesses); and

(4) When the Contracting Officer explicitly requires it for an order issued under a multiple-award contract, including for an order issued under a Federal Supply Schedule contract (see 8.405–5(b) and 19.301–2(b)(2)).

(d) The Contractor shall rerepresent its size status in accordance with the size standard in effect at the time of this rerepresentation that corresponds to the North American Industry Classification System (NAICS) code(s) assigned to this contract. The small business size standard corresponding to this NAICS code(s) can be found at https://www.sba.gov/document/support--table-size-standards.

(e) The small business size standard for a Contractor providing an end item that it does not manufacture, process, or produce itself, for a contract other than a construction or service contract, is 500 employees, or 150 employees for information technology value-added resellers under NAICS code 541519, if the acquisition—

(1) Was set aside for small business and has a value above the simplified acquisition threshold;

(2) Used the HUBZone price evaluation preference regardless of dollar value, unless the Contractor waived the price evaluation preference; or

(3) Was an 8(a), HUBZone, service-disabled veteran-owned, economically disadvantaged women-owned, or women-owned small business set-aside or sole-source award regardless of dollar value.

(f) Except as provided in paragraph (h) of this clause, the Contractor shall make the representation(s) required by paragraphs (b) and (c) of this clause by validating or updating all its representations in the Representations and Certifications section of the System for Award Management (SAM) and its other data in SAM, as necessary, to ensure that they reflect the Contractor's current status. The Contractor shall notify the contracting officer in writing within the timeframes specified in paragraph (b) of this clause, or with its offer for an order (see paragraph (c) of this clause), that the data have been validated or updated, and provide the date of the validation or update.

(g) If the Contractor represented that it was other than a small business concern prior to award of this contract, the Contractor may, but is not required to, take the actions required by paragraphs (f) or (h) of this clause.

(h) If the Contractor does not have representations and certifications in SAM, or does not have a representation in SAM for the NAICS code applicable to this contract, the Contractor is required to complete the following rerepresentation and submit it to the contracting office, along with the contract number and the date on which the rerepresentation was completed:

(1) The Contractor represents that it [ ] is, [ ] is not a small business concern under NAICS Code 236220 assigned to contract number .

(2) [Complete only if the Contractor represented itself as a small business concern in paragraph (h)(1) of this clause.] The Contractor represents that it [ ] is, [ ] is not, a small disadvantaged business concern as defined in 13 CFR 124.1001.

(3) [Complete only if the Contractor represented itself as a small business concern in paragraph (h)(1) of this clause.] The Contractor represents that it [ ] is, [ ] is not a women-owned small business concern.

(4) Women-owned small business (WOSB) concern eligible under the WOSB Program. The Contractor represents that it [ ] is, [ ] is not a joint venture that complies with the requirements of 13 CFR 127.506(a) through (c). [The Contractor shall enter the name and unique entity identifier of each party to the joint venture: _____.]

(5) Economically disadvantaged women-owned small business (EDWOSB) joint venture. The Contractor represents that it [ ] is, [ ] is not a joint venture that complies with the requirements of 13 CFR 127.506(a) through (c). [The Contractor shall enter the name and unique entity identifier of each party to the joint venture: _____.]

(6) [Complete only if the Contractor represented itself as a small business concern in paragraph (h)(1) of this clause.] The Contractor represents that it [ ] is, [ ] is not a veteran-owned small business concern.

(7) [Complete only if the Contractor represented itself as a veteran-owned small business concern in paragraph (h)(6) of this clause.] The Contractor represents that it [ ] is, [ ] is not a service-disabled veteran-owned small business concern.

(8) Service-disabled veteran-owned small business (SDVOSB) joint venture eligible under the SDVOSB Program. The Contractor represents that it [ ] is, [ ] is not an SDVOSB joint venture eligible under the SDVOSB Program that complies with the requirements of 13 CFR 128.402. [The Contractor shall enter the name and unique entity identifier of each party to the joint venture: __.]

(9) [Complete only if the Contractor represented itself as a small business concern in paragraph (h)(1) of this clause.] The Contractor represents that—

(i) It [ ] is, [ ] is not a HUBZone small business concern listed, on the date of this representation, on the List of Qualified HUBZone Small Business Concerns maintained by the Small Business Administration, and no material changes in ownership and control, principal office, or HUBZone employee percentage have occurred since it was certified in accordance with 13 CFR part 126; and

(ii) It [ ] is, [ ] is not a HUBZone joint venture that complies with the requirements of 13 CFR part 126, and the representation in paragraph (h)(8)(i) of this clause is accurate for each HUBZone small business concern participating in the HUBZone joint venture. [The Contractor shall enter the names of each of the HUBZone small business concerns participating in the HUBZone joint venture: _____.] Each HUBZone small business concern participating in the HUBZone joint venture shall submit a separate signed copy of the HUBZone representation.

[Contractor to sign and date and insert authorized signer's name and title.]

(End of Clause)

## 4.4 52.222-6 CONSTRUCTION WAGE RATE REQUIREMENTS (AUG 2018) (DEVIATION FEB 2025)

(a) Definition.—"Site of the work"—

(1) Means—

(i) The primary site of the work. The physical place or places where the construction called for in the contract will remain when work on it is completed; and

(ii) The secondary site of the work, if any. Any other site where a significant portion of the building or work is constructed, provided that such site is—

(A) Located in the United States; and

(B) Established specifically for the performance of the contract or project;

(2) Except as provided in paragraph (3) of this definition, includes any fabrication plants, mobile factories, batch plants, borrow pits, job headquarters, tool yards, etc., provided—

(i) They are dedicated exclusively, or nearly so, to performance of the contract or project; and

(ii) They are adjacent or virtually adjacent to the "primary site of the work" as defined in paragraph (a)(1)(i), or the "secondary site of the work" as defined in paragraph (a)(1)(ii) of this definition;

(3) Does not include permanent home offices, branch plant establishments, fabrication plants, or tool yards of a Contractor or subcontractor whose locations and continuance in operation are determined wholly without regard to a particular Federal contract or project. In addition, fabrication plants, batch plants, borrow pits, job headquarters, yards, etc., of a commercial or material supplier which are established by a supplier of materials for the project before opening of bids and not on the Project site, are not included in the "site of the work." Such permanent, previously established facilities are not a part of the "site of the work" even if the operations for a period of time may be dedicated exclusively or nearly so, to the performance of a contract.

(b)(1) All laborers and mechanics employed or working upon the site of the work will be paid unconditionally and not less often than once a week, and without subsequent deduction or rebate on any account (except such payroll deductions as are permitted by regulations issued by the Secretary of Labor under the Copeland Act (29 CFR part 3)), the full amount of wages and bona fide fringe benefits (or cash equivalents thereof) due at time of payment computed at rates not less than those contained in the wage determination of the Secretary of Labor which is attached hereto and made a part hereof, or as may be incorporated for a secondary site of the work, regardless of any contractual relationship which may be alleged to exist between the Contractor and such laborers and mechanics. Any wage determination incorporated for a secondary site of the work shall be effective from the first day on which work under the contract was performed at that site and shall be incorporated without any adjustment in contract price or estimated cost. Laborers employed by the construction Contractor or construction subcontractor that are transporting portions of the building or work between the secondary site of the work and the primary site of the work shall be paid in accordance with the wage determination applicable to the primary site of the work.

(2) Contributions made or costs reasonably anticipated for bona fide fringe benefits under section 1(b)(2) of the Construction Wage Rate Requirements statute on behalf of laborers or mechanics are considered wages paid to such laborers or mechanics, subject to the provisions of paragraph (e) of this clause; also, regular contributions made or costs incurred for more than a weekly period (but not less often than quarterly) under plans, funds, or programs which cover the particular weekly period, are deemed to be constructively made or incurred during such period.

(3) Such laborers and mechanics shall be paid not less than the appropriate wage rate and fringe benefits in the wage determination for the classification of work actually performed, without regard to skill. Laborers or mechanics performing work in more than one classification may be compensated at the rate specified for each classification for the time actually worked therein; provided that the employer's payroll records accurately set forth the time spent in each classification in which work is performed.

(4) The wage determination (including any additional classifications and wage rates conformed under paragraph (c) of this clause) and the Construction Wage Rate Requirements (Davis-Bacon Act) poster (WH-1321) shall be posted at all times by the Contractor and its subcontractors at the primary site of the work and the secondary site of the work, if any, in a prominent and accessible place where it can be easily seen by the workers.

(c)(1) The Contracting Officer shall require that any class of laborers or mechanics which is not listed in the wage determination and which is to be employed under the contract shall be classified in conformance with the wage determination. The Contracting Officer shall approve an additional classification and wage rate and fringe benefits therefor only when all the following criteria have been met:

(i) The work to be performed by the classification requested is not performed by a classification in the wage determination.

(ii) The classification is utilized in the area by the construction industry.

(iii) The proposed wage rate, including any bona fide fringe benefits, bears a reasonable relationship to the wage rates contained in the wage determination.

(2) If the Contractor and the laborers and mechanics to be employed in the classification (if known), or their representatives, and the Contracting Officer agree on the classification and wage rate (including the amount designated for fringe benefits, where appropriate), a report of the action taken shall be sent by the Contracting Officer to the Administrator of the:

Wage and Hour Division

U.S. Department of Labor

Washington, DC 20210

The Administrator or an authorized representative will approve, modify, or disapprove every additional classification action within 30 days of receipt and so advise the Contracting Officer or will notify the Contracting Officer within the 30-day period that additional time is necessary.

(3) In the event the Contractor, the laborers or mechanics to be employed in the classification, or their representatives, and the Contracting Officer do not agree on the proposed classification and wage rate (including the amount designated for fringe benefits, where appropriate), the Contracting Officer shall refer the questions, including the views of all interested parties and the recommendation of the Contracting Officer, to the Administrator of the Wage and Hour Division for determination. The Administrator, or an authorized representative, will issue a determination within 30 days of receipt and so advise the Contracting Officer or will notify the Contracting Officer within the 30-day period that additional time is necessary.

(4) The wage rate (including fringe benefits, where appropriate) determined pursuant to paragraphs (c)(2) and (c)(3) of this clause shall be paid to all workers performing work in the classification under this contract from the first day on which work is performed in the classification.

(d) Whenever the minimum wage rate prescribed in the contract for a class of laborers or mechanics includes a fringe benefit which is not expressed as an hourly rate, the Contractor shall either pay the benefit as stated in the wage determination or shall pay another bona fide fringe benefit or an hourly cash equivalent thereof.

(e) If the Contractor does not make payments to a trustee or other third person, the Contractor may consider as part of the wages of any laborer or mechanic the amount of any costs reasonably anticipated in providing bona fide fringe benefits under a plan or program; provided, That the Secretary of Labor has found, upon the written request of the Contractor, that the applicable standards of the Construction Wage Rate Requirements statute have been met. The Secretary of Labor may require the Contractor to set aside in a separate account assets for the meeting of obligations under the plan or program.

(End of clause)

## 4.5 52.222-11 SUBCONTRACTS (LABOR STANDARDS) (MAY 2014) (DEVIATION FEB 2025)

(a) Definition. Construction, alteration or repair, as used in this clause, means all types of work done by laborers and mechanics employed by the construction Contractor or construction subcontractor on a particular building or work at the site thereof, including without limitation—

(1) Altering, remodeling, installation (if appropriate) on the site of the work of items fabricated off-site;

(2) Painting and decorating;

(3) Manufacturing or furnishing of materials, articles, supplies, or equipment on the site of the building or work;

(4) Transportation of materials and supplies between the site of the work within the meaning of paragraphs (a)(1)(i) and (ii) of the “site of the work” as defined in the FAR clause at 52.222-6, Construction Wage Rate Requirements of this contract, and a facility which is dedicated to the construction of the building or work and is deemed part of the site of the work within the meaning of paragraph (2) of the “site of the work” definition; and

(5) Transportation of portions of the building or work between a secondary site where a significant portion of the building or work is constructed, which is part of the “site of the work” definition in paragraph (a)(1)(ii) of the FAR clause at 52.222-6, Construction Wage Rate Requirements, and the physical place or places where the building or work will remain (paragraph (a)(1)(i) of the FAR clause at 52.222-6, in the “site of the work” definition).

(b) The Contractor shall insert in any subcontracts for construction, alterations and repairs within the United States the clauses entitled—

(1) Construction Wage Rate Requirements;

(2) Contract Work Hours and Safety Standards—Overtime Compensation (if the clause is included in this contract);

(3) [Reserved]

(4) Payrolls and Basic Records;

(5) Compliance with Copeland Act Requirements;

(6) Withholding of Funds;

(7) Subcontracts (Labor Standards);

(8) Contract Termination—Debarment;

(9) Disputes Concerning Labor Standards;

(10) Compliance with Construction Wage Rate Requirements and Related Regulations; and

(11) Certification of Eligibility.

(c) The prime Contractor shall be responsible for compliance by any subcontractor or lower tier subcontractor performing construction within the United States with all the contract clauses cited in paragraph (b).

(d)(1) Within 14 days after award of the contract, the Contractor shall deliver to the Contracting Officer a completed Standard Form (SF) 1413, Statement and Acknowledgment, for each subcontract for construction within the United States, including the subcontractor's signed and dated acknowledgment that the clauses set forth in paragraph (b) of this clause have been included in the subcontract.

(2) Within 14 days after the award of any subsequently awarded subcontract the Contractor shall deliver to the Contracting Officer an updated completed SF 1413 for such additional subcontract.

(e) The Contractor shall insert the substance of this clause, including this paragraph (e) in all subcontracts for construction within the United States.

(End of clause)

## 4.6 52.222-12  CONTRACT TERMINATION—DEBARMENT  (MAY 2014) (DEVIATION FEB 2025)

A breach of the contract clauses entitled Construction Wage Rate Requirements, Contract Work Hours and Safety Standards—Overtime Compensation, Payrolls and Basic Records, Compliance with Copeland Act Requirements, Subcontracts (Labor Standards), Compliance with Construction Wage Rate Requirements and Related Regulations, or Certification of Eligibility may be grounds for termination of the contract, and for debarment as a Contractor and subcontractor as provided in 29 CFR 5.12.

(End of clause)

## 4.7 52.223-10 WASTE REDUCTION PROGRAM (MAY 2024) (DEVIATION FEB 2025)

(a) Definitions. As used in this clause—

"Recycling" means the series of activities, including collection, separation, and processing, by which products or other materials are recovered from the solid waste stream for use in the form of raw materials in the manufacture of products other than fuel for producing heat or power by combustion.

"Waste prevention" means any change in the design, manufacturing, purchase, or use of materials or products (including packaging) to reduce their amount or toxicity before they are discarded. Waste prevention also refers to the reuse of products or materials.

"Waste reduction" means preventing or decreasing the amount of waste being generated through waste prevention, recycling, or purchasing recycled and environmentally preferable products.

(b) The Contractor shall establish a program to promote cost-effective waste reduction in all operations and facilities covered by this contract. The Contractor's programs shall comply with applicable Federal, State, and local requirements, specifically including Section 6002 of the Resource Conservation and Recovery Act (42 U.S.C. 6962, et seq.) and implementing regulations (40 CFR part 247).

(End of clause)

## 4.8 52.223-23 SUSTAINABLE PRODUCTS AND SERVICES (MAY 2024) (DEVIATION FEB 2025)

(a) Definitions. As used in this clause—

Biobased product means a product determined by the U.S. Department of Agriculture (USDA) to be a commercial product or industrial product (other than food or feed) that is composed, in whole or in significant part, of biological products, including renewable domestic agricultural materials and forestry materials, or that is an intermediate ingredient or feedstock. The term includes, with respect to forestry materials, forest products that meet biobased content requirements, notwithstanding the market share the product holds, the age of the product, or whether the market for the product is new or emerging. (7 U.S.C. 8101) (7 CFR part 4270.2).

Recovered material means waste materials and by-products recovered or diverted from solid waste, but the term does not include those materials and by-products generated from, and commonly reused within, an original manufacturing process. (42 U.S.C. 6903).

Sustainable products and services means:

(1) Products containing recovered material designated by the U.S. Environmental Protection Agency (EPA) under the Comprehensive Procurement Guidelines (42 U.S.C. 6962) (40 CFR part 247) (https:// www.epa.gov/smm/comprehensiveprocurement-guideline-cpgprogram#products).

(2) Energy- and water-efficient products that are ENERGY STAR® certified or Federal Energy Management Program (FEMP)- designated products (42 U.S.C. 8259b) (10 CFR part 436, subpart C) (https:// www.energy.gov/eere/femp/search-energyefficient-products and https:// www.energystar.gov/products?s=mega).

(3) Biobased products meeting the content requirement of the USDA under the BioPreferred® program (7 U.S.C. 8102) (7 CFR part 4270) (https://www.biopreferred.gov).

(4) Acceptable chemicals, products, and manufacturing processes listed under EPA’s Significant New Alternatives Policy (SNAP) program, which ensures a safe and smooth transition away from substances that contribute to the depletion of stratospheric ozone (42 U.S.C. 7671l) (40 CFR part 82, subpart G) (https://www.epa.gov/snap).

(b) Requirements.

(1) The sustainable products and services, including the purchasing program and type of product or service, that are applicable to this contract, and any products or services that are not subject to this clause, will be set forth in the statement of work or elsewhere in the contract.

(2) The Contractor shall ensure that the sustainable products and services required by this contract are—

(i) Delivered to the Government;

(ii) Furnished for use by the Government;

(iii) Incorporated into the construction of a public building or public work; and

(iv) Furnished for use in performing services under this contract, where the cost of the products is a direct cost to this contract (versus costs which are normally applied to the Contractor’s general and administrative expenses or indirect costs). This includes services performed by contractors performing management and operation of Government owned facilities to the same extent that, at the time of award, an agency would be required to comply if an agency operated or supported the facility.

(c) Resource. The Green Procurement Compilation (GPC) available at https://sftool.gov/greenprocurement provides a comprehensive list of sustainable products and services and sustainable acquisition guidance. The Contractor should review the GPC when determining which statutory purchasing programs apply to a specific product or service.

(End of clause)

## 4.9  52.225-9 BUY AMERICAN—CONSTRUCTION MATERIALS (OCT 2022)

(a) Definitions. As used in this clause—

Commercially available off-the-shelf (COTS) item—

(1) Means any item of supply (including construction material) that is—

(i) A commercial product (as defined in paragraph (1) of the definition of ‘‘commercial product’’ at Federal Acquisition Regulation (FAR) 2.101;

(ii) Sold in substantial quantities in the commercial marketplace; and

(iii) Offered to the Government, under a contract or subcontract at any tier, without modification, in the same form in which it is sold in the commercial marketplace; and

(2) Does not include bulk cargo, as defined in 46 U.S.C. 40102(4), such as agricultural products and petroleum products.

Component means any article, material, or supply incorporated directly into construction material.

Construction material means an article, material, or supply brought to the construction site by the Contractor or a subcontractor for incorporation into the building or work. The term also includes an item brought to the site preassembled from articles, materials, or supplies. However, emergency life safety systems, such as emergency lighting, fire alarm, and audio evacuation systems, that are discrete systems incorporated into a public building or work and that are produced as complete systems, are evaluated as a single and distinct construction material regardless of when or how the individual parts or components of those systems are delivered to the construction site. Materials purchased directly by the Government are supplies, not construction material.

Cost of components means—

(1) For components purchased by the Contractor, the acquisition cost, including transportation costs to the place of incorporation into the end product (whether or not such costs are paid to a domestic firm), and any applicable duty (whether or not a duty-free entry certificate is issued); or

(2) For components manufactured by the Contractor, all costs associated with the manufacture of the component, including transportation costs as described in paragraph (1) of this definition, plus allocable overhead costs, but excluding profit. Cost of components does not include any costs associated with the manufacture of the construction material.

Critical component means a component that is mined, produced, or manufactured in the United States and deemed critical to the U.S. supply chain. The list of critical components is at FAR 25.105.

Critical item means a domestic construction material or domestic end product that is deemed critical to U.S. supply chain resiliency. The list of critical items is at FAR 25.105.

Domestic construction material means—

(1) For construction material that does not consist wholly or predominantly of iron or steel or a combination of both—

(i) An unmanufactured construction material mined or produced in the United States; or

(ii) A construction material manufactured in the United States, if—

(A) The cost of its components mined, produced, or manufactured in the United States exceeds 60 percent of the cost of all its components, except that the percentage will be 65 percent for items delivered in calendar years 2024 through 2028 and 75 percent for items delivered starting in calendar year 2029. Components of foreign origin of the same class or kind for which nonavailability determinations have been made are treated as domestic. Components of unknown origin are treated as foreign; or

(B) The construction material is a COTS item; or

(2) For construction material that consists wholly or predominantly of iron or steel or a combination of both, a construction material manufactured in the United States if the cost of foreign iron and steel constitutes less than 5 percent of the cost of all components used in such construction material. The cost of foreign iron and steel includes but is not limited to the cost of foreign iron or steel mill products (such as bar, billet, slab, wire, plate, or sheet), castings, or forgings utilized in the manufacture of the construction material and a good faith estimate of the cost of all foreign iron or steel components excluding COTS fasteners. Iron or steel components of unknown origin are treated as foreign. If the construction material contains multiple components, the cost of all the materials used in such construction material is calculated in accordance with the definition of ‘‘cost of components’’.

Fastener means a hardware device that mechanically joins or affixes two or more objects together. Examples of fasteners are nuts, bolts, pins, rivets, nails, clips, and screws.

Foreign construction material means a construction material other than a domestic construction material.

Foreign iron and steel means iron or steel products not produced in the United States. Produced in the United States means that all manufacturing processes of the iron or steel must take place in the United States, from the initial melting stage through the application of coatings, except metallurgical processes involving refinement of steel additives. The origin of the elements of the iron or steel is not relevant to the determination of whether it is domestic or foreign.

Predominantly of iron or steel or a combination of both means that the cost of the iron and steel content exceeds 50 percent of the total cost of all its components. The cost of iron and steel is the cost of the iron or steel mill products (such as bar, billet, slab, wire, plate, or sheet), castings, or forgings utilized in the manufacture of the product and a good faith estimate of the cost of iron or steel components excluding COTS fasteners.

Steel means an alloy that includes at least 50 percent iron, between 0.02 and 2 percent carbon, and may include other elements.

United States means the 50 States, the District of Columbia, and outlying areas.

(b) Domestic preference.

(1) This clause implements 41 U.S.C. chapter 83, Buy American, by providing a preference for domestic construction material. In accordance with 41 U.S.C. 1907, the domestic content test of the Buy American statute is waived for construction material that is a COTS item, except that for construction material that consists wholly or predominantly of iron or steel or a combination of both, the domestic content test is applied only to the iron and steel content of the construction materials, excluding COTS fasteners. (See FAR 12.505(a)(2)). The Contractor shall use only domestic construction material in performing this contract, except as provided in paragraphs (b)(2) and (b)(3) of this clause.

(2) This requirement does not apply to information technology that is a commercial product or to the construction materials or components listed by the Government as follows:

[Contracting Officer to list applicable excepted materials or indicate ‘‘none’’]

(3) The Contracting Officer may add other foreign construction material to the list in paragraph (b)(2) of this clause if the Government determines that—

(i) The cost of domestic construction material would be unreasonable.

(A) For domestic construction material that is not a critical item or does not contain critical components.

(1) The cost of a particular domestic construction material subject to the requirements of the Buy American statute is unreasonable when the cost of such material exceeds the cost of foreign material by more than 20 percent;

(2) For construction material that is not a COTS item and does not consist wholly or predominantly of iron or steel or a combination of both, if the cost of a particular domestic construction material is determined to be unreasonable or there is no domestic offer received, and the low offer is for foreign construction material that is manufactured in the United States and does not exceed 55 percent domestic content, the Contracting Officer will treat the lowest offer of foreign construction material that exceeds 55 percent domestic content as a domestic offer and determine whether the cost of that offer is unreasonable by applying the evaluation factor listed in paragraph (b)(3)(i)(A)(1) of this clause.

(3) The procedures in paragraph (b)(3)(i)(A)(2) of this clause will no longer apply as of January 1, 2030.

(B) For domestic construction material that is a critical item or contains critical components.

(1) The cost of a particular domestic construction material that is a critical item or contains critical components, subject to the requirements of the Buy American statute, is unreasonable when the cost of such material exceeds the cost of foreign material by more than 20 percent plus the additional preference factor identified for the critical item or construction material containing critical components listed at FAR 25.105.

(2) For construction material that does not consist wholly or predominantly of iron or steel or a combination of both, if the cost of a particular domestic construction material is determined to be unreasonable or there is no domestic offer received, and the low offer is for foreign construction material that does not exceed 55 percent domestic content, the Contracting Officer will treat the lowest foreign offer of construction material that is manufactured in the United States and exceeds 55 percent domestic content as a domestic offer, and determine whether the cost of that offer is unreasonable by applying the evaluation factor listed in paragraph (b)(3)(i)(B)(1) of this clause.

(3) The procedures in paragraph (b)(3)(i)(B)(2) of this clause will no longer apply as of January 1, 2030.

(ii) The application of the restriction of the Buy American statute to a particular construction material would be impracticable or inconsistent with the public interest; or

(iii) The construction material is not mined, produced, or manufactured in the United States in sufficient and reasonably available commercial quantities of a satisfactory quality.

(c) Request for determination of inapplicability of the Buy American statute.

(1)(i) Any Contractor request to use foreign construction material in accordance with paragraph (b)(3) of this clause shall include adequate information for Government evaluation of the request, including—

(A) A description of the foreign and domestic construction materials;

(B) Unit of measure;

(C) Quantity;

(D) Price;

(E) Time of delivery or availability;

(F) Location of the construction project;

(G) Name and address of the proposed supplier; and

(H) A detailed justification of the reason for use of foreign construction materials cited in accordance with paragraph (b)(3) of this clause.

(ii) A request based on unreasonable cost shall include a reasonable survey of the market and a completed price comparison table in the format in paragraph (d) of this clause.

(iii) The price of construction material shall include all delivery costs to the construction site and any applicable duty (whether or not a duty-free certificate may be issued).

(iv) Any Contractor request for a determination submitted after contract award shall explain why the Contractor could not reasonably foresee the need for such determination and could not have requested the determination before contract award. If the Contractor does not submit a satisfactory explanation, the Contracting Officer need not make a determination.

(2) If the Government determines after contract award that an exception to the Buy American statute applies and the Contracting Officer and the Contractor negotiate adequate consideration, the Contracting Officer will modify the contract to allow use of the foreign construction material. However, when the basis for the exception is the unreasonable price of a domestic construction material, adequate consideration is not less than the differential established in paragraph (b)(3)(i) of this clause.

(3) Unless the Government determines that an exception to the Buy American statute applies, use of foreign construction material is noncompliant with the Buy American statute.

(d) Data. To permit evaluation of requests under paragraph (c) of this clause based on unreasonable cost, the Contractor shall include the following information and any applicable supporting data based on the survey of suppliers:

FOREIGN AND DOMESTIC CONSTRUCTION MATERIALS PRICE COMPARISON

| Construction Material Description | Unit of Measure | Quantity | Price (Dollars)* |
| --- | --- | --- | --- |
| Item 1: |  |  |  |
| Foreign Construction Material. |  |  |  |
| Domestic Construction Material. |  |  |  |
| Item 2: |  |  |  |
| Foreign Construction Material. |  |  |  |
| Domestic Construction Material. |  |  |  |

[*Include all delivery costs to the construction site and any applicable duty (whether or not a duty-free entry certificate is issued).]

[List name, address, telephone number, and contact for suppliers surveyed. Attach copy of response; if oral, attach summary.]

[Include other applicable supporting information.]

(End of Clause)

## 4.10  52.228-13  ALTERNATIVE PAYMENT PROTECTIONS (JULY 2000)

(a) The Contractor shall submit one of the following payment protections:

Payment Bond

(b) The amount of the payment protection shall be 100 percent of the contract price.

(c) The submission of the payment protection is required within  days of contract award.

(d) The payment protection shall provide protection for the full contract performance period plus a one-year period.

(e) Except for escrow agreements and payment bonds, which provide their own protection procedures, the Contracting Officer is authorized to access funds under the payment protection when it has been alleged in writing by a supplier of labor or material that a nonpayment has occurred, and to withhold such funds pending resolution by administrative or judicial proceedings or mutual agreement of the parties.

(f) When a tripartite escrow agreement is used, the Contractor shall utilize only suppliers of labor and material that signed the escrow agreement.

(End of Clause)

## 4.11 52.236-2 Differing Site Conditions (DEVIATION AUG 2025)

As prescribed in 36.101-7(a), insert the following clause:

Differing Site Conditions (AUG 2025)

(a) The Contractor shall promptly, and before the conditions are disturbed, give a written notice to the Contracting Officer of

(1) Latent physical conditions or subsurface conditions at the site which differ materially from those indicated in this contract; or

(2) Unknown physical conditions at the site, of an unusual nature, which differ materially from those ordinarily encountered and generally recognized as inherent in work of the character provided for in the contract.

(b) (1) The Contracting Officer will investigate the site conditions promptly after receiving such a notice.

(2) If the conditions materially so differ and cause an increase or decrease in the Contractor's cost of, or the time required for, performing any part of the work under this contract an equitable adjustment must be made under this clause.

(c) No request for an equitable adjustment to the contract under this clause will be allowed, unless the Contractor has given the written notice required.

(d) No request for an equitable adjustment to the contract for differing site conditions will be allowed if made after final payment under this contract.

(End of clause)

## 4.12 52.236-3 Site Investigation and Conditions Affecting the Work (DEVIATION AUG 2025)

As prescribed in 36.101-7(a), insert the following clause:

Site Investigation and Conditions Affecting the Work (AUG 2025)

(a) The Contractor acknowledges that it has taken steps reasonably necessary to ascertain the nature and location of the work, and that it has investigated and satisfied itself as to the general and local conditions which can affect the work or its cost, including—

(1) Conditions bearing upon transportation, disposal, handling, and storage of materials;

(2) The availability of labor, water, electric power, and roads;

(3) Uncertainties of weather, river stages, tides, or similar physical conditions at the site;

(4) The conformation and conditions of the ground; and

(5) The character of equipment and facilities needed preliminary to and during work performance.

(b) The Contractor also acknowledges that it has satisfied itself as to the character, quality, and quantity of surface and subsurface materials or obstacles to be encountered insofar as this information is reasonably ascertainable from an inspection of the site, including all exploratory work done by the Government, as well as from the drawings and specifications made a part of this contract. Any failure of the Contractor to take the actions described and acknowledged in this paragraph will not relieve the Contractor from responsibility for estimating properly the difficulty and cost of successfully performing the work, or for proceeding to successfully perform the work without additional expense to the Government.

(c) The Government assumes no responsibility for any conclusions or interpretations made by the Contractor based on the information made available by the Government. Nor does the Government assume responsibility for any understanding reached or representation made concerning conditions which can affect the work by any of its officers or agents before the execution of this contract, unless that understanding or representation is expressly stated in this contract.

(End of clause)

## 4.13 52.236-5 Material and Workmanship (DEVIATION AUG 2025)

As prescribed in 36.101-7(b), insert the following clause:

Material and Workmanship (AUG 2025)

(a) (1) Equipment, material, and articles incorporated into the work covered by this contract shall be new and of the most suitable grade for the purpose intended, unless otherwise specifically provided in this contract.

(2) References in the specifications to equipment, material, articles, or patented processes by trade name, make, or catalog number, shall be regarded as establishing a standard of quality and shall not be construed as limiting competition.

(3) The Contractor may, at its option, use any equipment, material, article, or process that, in the judgment of the Contracting Officer, is equal to that named in the specifications, unless otherwise specifically provided in this contract.

(b) The Contractor shall obtain the Contracting Officer's approval of the machinery, mechanical, and other equipment to be incorporated into the work.

(1) When requesting approval, the Contractor shall furnish to the Contracting Officer the name of the manufacturer, the model number, and other information concerning the performance, capacity, nature, and rating of the machinery and mechanical and other equipment.

(2) When required by this contract or by the Contracting Officer, the Contractor shall also obtain the Contracting Officer's approval of the material or articles which the Contractor contemplates incorporating into the work.

(i) When requesting approval, the Contractor shall provide appropriate and required information concerning the material or articles.

(ii) When directed to do so, the Contractor shall submit samples for approval at the Contractor’s expense, with shipping charges prepaid. Machinery, equipment, material, and articles that do not have the required approval are installed or used at the risk of subsequent rejection.

(c) Work under this contract shall be performed in a skillful and workmanlike manner. The Contracting Officer may require, in writing, that the Contractor remove from the work any employee the Contracting Officer deems incompetent, careless, or otherwise objectionable.

(End of clause)

## 4.14 52.236-6 Superintendence by the Contractor (DEVIATION AUG 2025)

As prescribed in 36.101-7(a), insert the following clause:

Superintendence by the Contractor (AUG 2025)

During performance of this contract and until the work is completed and accepted, the Contractor shall directly superintend the work or assign and have on site a competent superintendent who is satisfactory to the Contracting Officer and has authority to act for the Contractor.

(End of clause)

## 4.15 52.236-7 Permits and Responsibilities (DEVIATION AUG 2025)

As prescribed in 36.101-7(c), insert the following clause:

Permits and Responsibilities (AUG 2025)

(a) The Contractor shall, without additional expense to the Government, be responsible for obtaining any necessary licenses and permits, and for complying with any Federal, State, and municipal laws, codes, and regulations applicable to the performance of the work.

(b) The Contractor shall be responsible for all damages to persons or property that occur as a result of the Contractor's fault or negligence.

(c) The Contractor shall be responsible for all materials delivered and work performed until completion and acceptance of the entire work, except for any completed unit of work which may have been accepted under the contract.

(End of clause)

## 4.16 52.236-9 Protection of Existing Vegetation, Structures, Equipment, Utilities, and Improvements (DEVIATION AUG 2025)

As prescribed in 36.101-7(a), insert the following clause:

Protection of Existing Vegetation, Structures, Equipment, Utilities, and Improvements (AUG 2025)

(a) The Contractor shall preserve and protect structures, equipment, and vegetation (such as trees, shrubs, and grass) on or adjacent to the work site, which are not to be removed, and which do not unreasonably interfere with the work required under this contract. The Contractor shall only remove trees when specifically authorized to do so. If any limbs or branches of trees are broken during contract performance, the Contractor shall trim those limbs or branches with a clean cut and paint the cut with a tree-pruning compound as directed by the Contracting Officer.

(b) The Contractor shall protect from damage and, in the event of damage resulting from non-compliance with this contract or failure to exercise reasonable care in performing the work, shall promptly repair existing improvements and utilities at or near the work site, on adjacent property of a third party, and on or near transportation paths and routes. The Contractor shall repair any damage, including those that are the property of a third party.

(c) If the Contractor fails or refuses to repair the damage promptly, the Contracting Officer may have the necessary work performed and charge the cost to the Contractor.

(End of clause)

## 4.17 52.236-10 Operations and Storage Areas (DEVIATION AUG 2025)

As prescribed in 36.101-7(a), insert the following clause:

Operations and Storage Areas (AUG 2025)

(a) The Contractor shall confine all activities and operations on site to areas authorized or approved by the Contracting Officer. The Contractor shall hold and save the Government, its officers and agents, free and harmless from liability of any nature occasioned by the Contractor's performance.

(b) Temporary buildings (e.g., storage sheds, shops, offices) and utilities may be erected by the Contractor only with the approval of the Contracting Officer and shall be built with labor and materials furnished by the Contractor without expense to the Government. The temporary buildings and utilities shall remain the property of the Contractor and shall be removed by the Contractor at its expense upon completion of the work. With the written consent of the Contracting Officer, the buildings and utilities may be abandoned and need not be removed.

(1) Temporary buildings (e.g., storage sheds, shops, offices) and utilities—

(i) May be erected by the Contractor only with the approval of the Contracting Officer; and

(ii) Shall only be built with labor and materials furnished by the Contractor without additional expense to the Government.

(2) The temporary buildings and utilities are the property of the Contractor and shall be removed by the Contractor at its expense upon completion of the work.

(3) The temporary buildings and utilities may be abandoned and need not be removed, with written consent of the Contracting Officer.

(c) The Contractor shall, as prescribed by the Contracting Officer, use only established roadways, or use temporary roadways constructed by the Contractor when and as authorized by the Contracting Officer. When materials are transported in prosecuting the work, vehicles shall not be loaded beyond the loading capacity recommended by the manufacturer of the vehicle or prescribed by any Federal, State, or local law or regulation.

(End of clause)

## 4.18 52.236-11 Use and Possession Prior to Completion (DEVIATION AUG 2025)

As prescribed in 36.101-7(d), insert the following clause:

Use and Possession Prior to Completion (AUG 2025)

(a) The Government has the right to take possession of or use any completed or partially completed part of the work.

(1) Before taking possession of or using any work, the Contracting Officer will furnish the Contractor a list of items of work remaining to be performed or corrected on those portions of the work that the Government intends to take possession of or use.

(2) Failure of the Contracting Officer to list any item of work shall not relieve the Contractor of responsibility for complying with the terms of the contract.

(3) The Government's possession or use shall not be deemed an acceptance of any work under the contract.

(b) (1) While the Government has such possession or use, the Contractor is relieved of the responsibility for the loss of or damage to the work resulting from the Government’s possession or use, notwithstanding the terms of the clause in this contract entitled “Permits and Responsibilities”.

(2) If prior possession or use by the Government delays the progress of the work or causes additional expense to the Contractor, an equitable adjustment shall be made in the contract price or the time of completion, and the contract shall be modified in writing accordingly.

(End of clause)

## 4.19 52.236-12 Cleaning Up (DEVIATION AUG 2025)

As prescribed in 36.101-7(a), insert the following clause:

Cleaning Up (AUG 2025)

(a) The Contractor shall keep the work area, including storage areas, in a clean, neat, orderly condition, and free from accumulations of waste materials.

(b) Before completing the work, the Contractor shall remove from the site any rubbish, tools, scaffolding, equipment, and materials that are not the property of the Government.

(End of clause)

## 4.20 52.236-13 Accident Prevention (DEVIATION AUG 2025)

As prescribed in 36.101-7(e), insert the following clause:

Accident Prevention (Date)

Alternate I ( Nov 1991). If the contract will involve (a) work of a long duration or hazardous nature, or (b) performance on a Government facility that on the advice of technical representatives involves hazardous materials or operations that might endanger the safety of the public and/or Government personnel or property, add the following paragraph (f) to the basic clause:

(f) Before commencing the work, the Contractor shall-

(1) Submit a written proposed plan for implementing this clause. The plan shall include an analysis of the significant hazards to life, limb, and property inherent in contract work performance and a plan for controlling these hazards; and

(2) Meet with representatives of the Contracting Officer to discuss and develop a mutual understanding relative to administration of the overall safety program.

(End of clause)

## 4.21 52.236-14 Availability and Use of Utility Services (DEVIATION AUG 2025)

As prescribed in 36.101-7(f), insert the following clause:

Availability and Use of Utility Services (AUG 2025)

(a) The Government will make all reasonably required utilities available to the Contractor from existing outlets and supplies, as specified in the contract.

(b) Unless otherwise provided in the contract, the Contractor shall pay for all utility costs.

(c) The Contractor, at its expense and in a workmanlike manner, shall install and maintain all necessary temporary connections, distribution lines, and all meters required to measure the amount of each utility used for the purpose of determining charges.

(d) Before final acceptance by the Government, the Contractor shall remove the temporary connections, distribution lines, meters, and associated paraphernalia.

(End of clause)

## 4.22 52.236-15 Schedules for Construction Contracts (DEVIATION AUG 2025)

As prescribed in 36.101-7(g), insert the following clause:

Schedules for Construction Contracts (AUG 2025)

(a) (1) Within five days after the work commences on the contract or another period of time determined by the Contracting Officer, the Contractor shall prepare and submit to the Contracting Officer for approval a practicable schedule showing the order in which the Contractor proposes to perform the work, and the dates on which the Contractor contemplates starting and completing the work (including acquiring materials, plant, and equipment).

(2) The schedule shall be in the form of a progress chart of suitable scale to indicate appropriately the percentage of work scheduled for completion by any given date during the period.

(3) If the Contractor fails to submit a schedule within the time prescribed, the Contracting Officer may withhold approval of progress payments until the Contractor submits the required schedule.

(b) The Contractor shall continually update the actual progress in the schedule and shall submit it to the Contracting Officer by the means prescribed in the contract for transmittals or as directed by the Contracting Officer.

(c) Failure of the Contractor to comply with the requirements of the Contracting Officer under this clause shall be grounds for a determination by the Contracting Officer that the Contractor is not prosecuting the work with sufficient diligence to ensure completion within the time specified in the contract. Upon making this determination, the Contracting Officer may terminate the Contractor’s right to proceed with the work, or any separable part of it, in accordance with the default terms of this contract.

(1) If the Contractor falls behind the approved schedule, the Contractor shall take steps necessary to recover lost time and execute in accordance with the approved schedule, without additional cost to the Government.

(2) Such steps may include increasing the number of shifts, overtime operations, days of work, and/or the amount of construction plant.

(3) The Contractor shall submit, for approval, supplementary schedule(s) that demonstrate how the lost time will be recovered.

(d) If the Contractor does not recover the lost time, the Contracting Officer may determine that the Contractor is not prosecuting the work with sufficient diligence to ensure completion within the time specified in the contract. Upon making this determination, the Contracting Officer may terminate the Contractor's right to proceed with the work, or any separable part of it, in accordance with the default terms of this contract.

(End of clause)

## 4.23 52.236-17 Layout of Work (DEVIATION AUG 2025)

As prescribed in 36.101-7(i), insert the following clause:

Layout of Work (AUG 2025)

The Contractor shall lay out its work from Government established base lines and bench marks indicated on the drawings, and shall be responsible for all measurements in connection with the layout. The Contractor shall furnish, at its own expense, all stakes, templates, platforms, equipment, tools, materials, and labor required to lay out any part of the work. The Contractor shall be responsible for executing the work to the lines and grades that may be established or indicated by the Contracting Officer. The Contractor shall also be responsible for maintaining and preserving all stakes and other marks established by the Contracting Officer until authorized to remove them. If such marks are destroyed by the Contractor or through its negligence before their removal is authorized, the Contracting Officer may replace them and deduct the expense of the replacement from any amounts due or to become due to the Contractor.

(a) The Contractor shall lay out its work from Government-established base lines and benchmarks provided on the drawings.

(b) The Contractor shall be responsible for all measurements in connection with the layout.

(c) The Contractor shall furnish, at its own expense, all stakes, templates, platforms, equipment, tools, materials, and labor required for the layout.

(d) The Contractor shall be responsible for executing the work to the lines and grades that may be established or indicated by the Contracting Officer.

(e) (1) The Contractor shall be responsible for maintaining and preserving all stakes and other marks established by the Contracting Officer until authorized to remove them.

(2) If such marks are destroyed by the Contractor, the Contracting Officer may replace them and deduct the expense of the replacement from any amounts due or to become due to the Contractor.

(End of clause)

## 4.24 52.236-21 Specifications and Drawings for Construction (DEVIATION AUG 2025)

As prescribed in 36.101-7(k), insert the following clause:

Specifications and Drawings for Construction (Date)

(a) The Contractor shall keep at the site a copy of the drawings and specifications and shall at all times give the Contracting Officer access thereto.

(b) Anything mentioned in the specifications and not shown on the drawings or shown on the drawings and not mentioned in the specifications, shall be of like effect as if shown or mentioned in both.

(1) In case of difference between drawings and specifications, the specifications shall govern.

(2) In case of discrepancy in the figures, in the drawings, or in the specifications, the matter shall be promptly submitted to the Contracting Officer, who shall promptly make a determination in writing.

(3) Any adjustment by the Contractor without such a determination shall be at its own risk and expense.

(c) The Contracting Officer will furnish from time to time such detailed drawings and other information as considered necessary, unless otherwise provided.

(d)

(1) Words, such as, “directed”, “required”, “ordered”, “designated”, “prescribed”, or words of like import when used, in the specifications or on the drawings are intended to mean the “direction”, “requirement”, “order”, “designation”, or “prescription”, of the Contracting Officer.

(2) Words, such as, “approved”, “acceptable”, “satisfactory”, or words of like import shall mean “approved by”, or ‘acceptable to”, or “satisfactory to” the Contracting Officer, unless otherwise expressly stated.

(e) Where “as shown”, “as indicated”, “as detailed”, or words of similar import are used, it shall be understood that the reference is made to the drawings accompanying this contract unless stated otherwise. The word “provided” as used herein shall be understood to mean “provide complete in place”, that is “furnished and installed”.

(f) Shop drawings means drawings, submitted to the Government by the Contractor, subcontractor, or any lower tier subcontractor pursuant to a construction contract, showing in detail (1) the proposed fabrication and assembly of structural elements and (2) the installation (i.e., form, fit, and attachment details) of materials or equipment. It includes drawings, diagrams, layouts, schematics, descriptive literature, illustrations, schedules, performance and test data, and similar materials furnished by the contractor to explain in detail specific portions of the work required by the contract. The Government may duplicate, use, and disclose in any manner and for any purpose shop drawings delivered under this contract.

(g)

(1) If this contract requires shop drawings, the Contractor shall coordinate all such drawings, and review them for accuracy, completeness, and compliance with contract requirements and shall indicate its approval thereon as evidence of such coordination and review.

(2) Shop drawings submitted to the Contracting Officer without evidence of the Contractor's approval may be returned for resubmission.

Alternate I (Apr 1984). When record shop drawings are required and reproducible shop drawings are needed, add the following sentences to paragraph (g) of the basic clause:

Upon completing the work under this contract, the Contractor shall furnish a complete set of all shop drawings as finally approved. These drawings shall show all changes and revisions made up to the time the equipment is completed and accepted.

(h) The Contracting Officer will indicate an approval or disapproval of the shop drawings and if not approved as submitted shall indicate the Government's reasons therefor.

(1) Any work done before such approval shall be at the Contractor's risk.

(2) Approval by the Contracting Officer shall not relieve the Contractor from responsibility for any errors or omissions in such drawings, nor from responsibility for complying with the requirements of this contract, except with respect to variations described and approved in accordance with paragraph (i) of this clause.

(i)

(1) If shop drawings show variations from the contract requirements, the Contractor shall describe such variations in writing, separate from the drawings, at the time of submission.

(2) If the Contracting Officer approves any such variation, the Contracting Officer will issue an appropriate contract modification, except that, if the variation is minor or does not involve a change in price or in time of performance, a modification need not be issued.

(j) The Contractor shall submit to the Contracting Officer for approval four copies (unless otherwise indicated) of all shop drawings as called for under the various headings of these specifications. Three sets (unless otherwise indicated) of all shop drawings, will be retained by the Contracting Officer and one set will be returned to the Contractor.

(End of clause)

## 4.25 52.243-5 Changes and Changed Conditions (DEV JUL 2025)

As prescribed in 43.305(e), insert the following clause:

(a) The Contracting Officer may order changes in the drawings and specifications within the scope of the contract in writing.

(b) The Contractor shall promptly notify the Contracting Officer, in writing, of subsurface or latent physical conditions differing materially from those indicated in this contract or unknown unusual physical conditions at the site before proceeding with the work.

(c) If changes under paragraph (a) of this clause or conditions under paragraph (b) of this clause increase or decrease the cost of, or time required for performing the work, the Contracting Officer shall make an equitable adjustment (see paragraph (d) of this clause) upon submittal of a proposal for adjustment (hereafter referred to as proposal) by the Contractor before final payment under the contract.

(d) The Contracting Officer shall not make an equitable adjustment under paragraph (b) of this clause unless—

(1) The Contractor has submitted the required written notice and the Contracting Officer has received the notice; or

(2) The Contracting Officer waives the requirement for written notice.

(e) Failure to agree to any adjustment shall be a dispute under the Disputes clause.

(End of clause)

## 4.26 52.244-6DEV SUBCONTRACTS FOR COMMERCIAL PRODUCTS AND COMMERCIAL SERVICES (JAN 2025) (DEVIATION FEB 2025)

(a) Definitions. As used in this clause—

Commercial product, commercial service, and commercially available off the-shelf item have the meanings contained in Federal Acquisition Regulation (FAR) 2.101.

Subcontract includes a transfer of commercial products or commercial services between divisions, subsidiaries, or affiliates of the Contractor or subcontractor at any tier.

(b) To the maximum extent practicable, the Contractor shall incorporate, and require its subcontractors at all tiers to incorporate, commercial products, commercial services or non-developmental items as components of items to be supplied under this contract.

(c)(1) The Contractor shall insert the following clauses in subcontracts for commercial products or commercial services:

(i) 52.203–13, Contractor Code of Business Ethics and Conduct (NOV 2021) (41 U.S.C. 3509), if the subcontract exceeds the threshold specified in FAR 3.1004(a) on the date of subcontract award, and has a performance period of more than 120 days. In altering this clause to identify the appropriate parties, all disclosures of violation of the civil False Claims Act or of Federal criminal law shall be directed to the agency Office of the Inspector General, with a copy to the Contracting Officer.

(ii) 52.203-15, Whistleblower Protections Under the American Recovery and Reinvestment Act of 2009 (JUN 2010) (Section 1553 of Pub. L. 111-5), if the subcontract is funded under the Recovery Act.

(iii) 52.203–17, Contractor Employee Whistleblower Rights (NOV 2023) (41 U.S.C. 4712); this clause does not apply to contracts of DoD, NASA, the Coast Guard, or applicable elements of the intelligence community—see FAR 3.900(a).

(iv) 52.203-19, Prohibition on Requiring Certain Internal Confidentiality Agreements or Statements (JAN 2017).

(v) 52.204-21, Basic Safeguarding of Covered Contractor Information Systems (NOV 2021), other than subcontracts for commercially available off-the-shelf items, if flow down is required in accordance with paragraph (c) of FAR clause 52.204-21.

(vi) 52.204–23, Prohibition on Contracting for Hardware, Software, and Services Developed or Provided by Kaspersky Lab Covered Entities (DEC 2023) (Section 1634 of Pub. L. 115–91).

(vii) 52.204–25, Prohibition on Contracting for Certain Telecommunications and Video Surveillance Services or Equipment. (NOV 2021) (Section 889(a)(1)(A) of Pub. L. 115–232).

(viii) 52.204–27, Prohibition on a ByteDance Covered Application (JUN 2023) (Section 102 of Division R of Pub. L. 117–328).

(ix)(A) 52.204–30, Federal Acquisition Supply Chain Security Act Orders— Prohibition. (DEC 2023) (Pub. L. 115–390, title II).

(B) Alternate I (DEC 2023) of 52.204–30.

(x) 52.219–8, Utilization of Small Business Concerns (JAN 2025) (15 U.S.C. 637(d)(2) and (3)), if the subcontract offers further subcontracting opportunities. If the subcontract (except subcontracts to small business concerns) exceeds the applicable threshold specified in FAR 19.702(a) on the date of subcontract award, the subcontractor must include 52.219–8 in lower tier subcontracts that offer subcontracting opportunities.

(xi) [Reserved]

(xii) [Reserved]

(xiii) 52.222–35, Equal Opportunity for Veterans (JUN 2020) (38 U.S.C. 4212(a)).

(xiv) 52.222-36, Equal Opportunity for Workers with Disabilities (JUN 2020) (29 U.S.C. 793).

(xv) 52.222-37, Employment Reports on Veterans (JUN 2020) (38 U.S.C. 4212).

(xvi) 52.222-40, Notification of Employee Rights Under the National Labor Relations Act (DEC 2010) (E.O. 13496), if flow down is required in accordance with paragraph (f) of FAR clause 52.222-40.

(xvii)(A) 52.222-50, Combating Trafficking in Persons (NOV 2021) (22 U.S.C. chapter 78 and E.O. 13627).

(B) Alternate I (MAR 2015) of 52.222-50 (22 U.S.C. chapter 78 and E.O. 13627).

(xviii) 52.222-55, Minimum Wages for Contractor Workers under Executive Order 14026 (JAN 2022), if flow down is required in accordance with paragraph (k) of FAR clause 52.222-55.

(xix) 52.222-62, Paid Sick Leave Under Executive Order 13706 (JAN 2022) (E.O. 13706), if flow down is required in accordance with paragraph (m) of FAR clause 52.222-62.

(xx)(A) 52.224-3, Privacy Training (JAN 2017) (5 U.S.C. 552a) if flow down is required in accordance with 52.224-3(f).

(B) Alternate I (JAN 2017) of 52.224-3, if flow down is required in accordance with 52.224-3(f) and the agency specifies that only its agency-provided training is acceptable.

(xxi) 52.225–26, Contractors Performing Private Security Functions Outside the United States (OCT 2016) Section 862, as amended, of the National Defense Authorization Act for Fiscal Year 2008; 10 U.S.C. Subtitle A, Part V, Subpart G Note).

(xxii) 52.232-40, Providing Accelerated Payments to Small Business Subcontractors (MAR 2023), if flow down is required in accordance with paragraph (c) of FAR clause 52.232-40.

(xxiii) 52.240–1, Prohibition on Unmanned Aircraft Systems Manufactured or Assembled by American Security Drone Act—Covered Foreign Entities (NOV 2024) (Sections 1821–1826, Pub. L. 118–31, 41 U.S.C.3901 note prec.).

(xxiv) 52.247-64, Preference for Privately Owned U.S.-Flag Commercial Vessels (NOV 2021) (46 U.S.C. 55305 and 10 U.S.C. 2631), if flow down is required in accordance with paragraph (d) of FAR clause 52.247-64.

(2) While not required, the Contractor may flow down to subcontracts for commercial products or commercial services a minimal number of additional clauses necessary to satisfy its contractual obligations.

(d) The Contractor shall include the terms of this clause, including this paragraph (d), in subcontracts awarded under this contract.

(End of clause)

## 4.27   SUPPLEMENTAL INSURANCE REQUIREMENTS

In accordance with FAR 28.307-2 and FAR 52.228-5, the following minimum coverage shall apply to this contract:

(a)  Workers' compensation and employers liability:  Contractors are required to comply with applicable Federal and State workers' compensation and occupational disease statutes.  If occupational diseases are not compensable under those statutes, they shall be covered under the employer's liability section of the insurance policy, except when contract operations are so commingled with a Contractor's commercial operations that it would not be practical to require this coverage.  Employer's liability coverage of at least $100,000 is required, except in States with exclusive or monopolistic funds that do not permit workers' compensation to be written by private carriers.

(b)  General Liability: $500,000.00 per occurrences.

(c)  Automobile liability: $200,000.00 per person; $500,000.00 per occurrence and $20,000.00 property damage.

(d)  The successful bidder must present to the Contracting Officer, prior to award, evidence of general liability insurance without any exclusionary clauses for asbestos that would void the general liability coverage.

(End of Clause)

## 4.28  52.252-2  CLAUSES INCORPORATED BY REFERENCE  (FEB 1998)

This contract incorporates one or more clauses by reference, with the same force and effect as if they were given in full text. Upon request, the Contracting Officer will make their full text available. Also, the full text of a clause may be accessed electronically at this/these address(es):

https://www.acquisition.gov/browse/index/far

https://www.va.gov/oal/library/vaar/

(End of Clause)

| FAR Number | Title | Date |
| --- | --- | --- |
| 52.203-7 | ANTI-KICKBACK PROCEDURES | JUN 2020 |
| 52.203-12 | LIMITATION ON PAYMENTS TO INFLUENCE CERTAIN FEDERAL TRANSACTIONS | JUN 2020 |
| 52.203-19 | PROHIBITION ON REQUIRING CERTAIN INTERNAL CONFIDENTIALITY AGREEMENTS OR STATEMENTS | JAN 2017 |
| 52.204-9 | PERSONAL IDENTITY VERIFICATION OF CONTRACTOR PERSONNEL | JAN 2011 |
| 52.204-10 | REPORTING EXECUTIVE COMPENSATION AND FIRST-TIER SUBCONTRACT AWARDS | JUN 2020 |
| 52.204-13 | SYSTEM FOR AWARD MANAGEMENT MAINTENANCE | OCT 2018 |
| 52.204-18 | COMMERCIAL AND GOVERNMENT ENTITY CODE MAINTENANCE | AUG 2020 |
| 52.204-19 | INCORPORATION BY REFERENCE OF REPRESENTATIONS AND CERTIFICATIONS | DEC 2014 |
| 52.204-23 | PROHIBITION ON CONTRACTING FOR HARDWARE, SOFTWARE, AND SERVICES DEVELOPED OR PROVIDED BY KASPERSKY LAB COVERED ENTITIES | DEC 2023 |
| 52.204-25 | PROHIBITION ON CONTRACTING FOR CERTAIN TELECOMMUNICATIONS AND VIDEO SURVEILLANCE SERVICES OR EQUIPMENT | NOV 2021 |
| 52.204-27 | PROHIBITION ON A BYTEDANCE COVERED APPLICATION | JUN 2023 |
| 52.209-6 | PROTECTING THE GOVERNMENT'S INTEREST WHEN SUBCONTRACTING WITH CONTRACTORS DEBARRED, SUSPENDED, PROPOSED FOR DEBARMENT, OR VOLUNTARILY EXCLUDED | JAN 2025 |
| 52.209-10 | PROHIBITION ON CONTRACTING WITH INVERTED DOMESTIC CORPORATIONS | NOV 2015 |
| 52.222-3 | CONVICT LABOR | JUN 2003 |
| 52.222-4 | CONTRACT WORK HOURS AND SAFETY STANDARDS—OVERTIME COMPENSATION | MAY 2018 |
| 52.222-7 | WITHHOLDING OF FUNDS | MAY 2014 |
| 52.222-8 | PAYROLLS AND BASIC RECORDS | JUL 2021 |
| 52.222-10 | COMPLIANCE WITH COPELAND ACT REQUIREMENTS | FEB 1988 |
| 52.222-13 | COMPLIANCE WITH CONSTRUCTION WAGE RATE REQUIREMENTS AND RELATED REGULATIONS | MAY 2014 |
| 52.222-14 | DISPUTES CONCERNING LABOR STANDARDS | FEB 1988 |
| 52.222-15 | CERTIFICATION OF ELIGIBILITY | MAY 2014 |
| 52.222-36 | EQUAL OPPORTUNITY FOR WORKERS WITH DISABILITIES | JUN 2020 |
| 52.222-50 | COMBATING TRAFFICKING IN PERSONS | OCT 2025 |
| 52.222-55 | MINIMUM WAGES FOR CONTRACTOR WORKERS UNDER EXECUTIVE ORDER 14026 | JAN 2022 |
| 52.222-62 | PAID SICK LEAVE UNDER EXECUTIVE ORDER 13706 | JAN 2022 |
| 52.223-5 | POLLUTION PREVENTION AND RIGHT-TO-KNOW INFORMATION | MAY 2024 |
| 52.225-13 | RESTRICTIONS ON CERTAIN FOREIGN PURCHASES | FEB 2021 |
| 52.226-8 | ENCOURAGING CONTRACTOR POLICIES TO BAN TEXT MESSAGING WHILE DRIVING | MAY 2024 |
| 52.227-4 | PATENT INDEMNITY—CONSTRUCTION CONTRACTS | DEC 2007 |
| 52.228-2 | ADDITIONAL BOND SECURITY | OCT 1997 |
| 52.232-5 | PAYMENTS UNDER FIXED-PRICE CONSTRUCTION CONTRACTS | MAY 2014 |
| 52.232-23 | ASSIGNMENT OF CLAIMS ALTERNATE I (APR 1984) | MAY 2014 |
| 52.232-27 | PROMPT PAYMENT FOR CONSTRUCTION CONTRACTS | JAN 2017 |
| 52.232-33 | PAYMENT BY ELECTRONIC FUNDS TRANSFER—SYSTEM FOR AWARD MANAGEMENT | OCT 2018 |
| 52.232-39 | UNENFORCEABILITY OF UNAUTHORIZED OBLIGATIONS | JUN 2013 |
| 52.232-40 | PROVIDING ACCELERATED PAYMENTS TO SMALL BUSINESS SUBCONTRACTORS | MAR 2023 |
| 52.233-1 | DISPUTES | MAY 2014 |
| 52.233-3 | PROTEST AFTER AWARD | AUG 1996 |
| 52.233-4 | APPLICABLE LAW FOR BREACH OF CONTRACT CLAIM | OCT 2004 |
| 52.240-1 | PROHIBITION ON UNMANNED AIRCRAFT SYSTEMS MANUFACTURED OR ASSEMBLED BY AMERICAN SECURITY DRONE ACT—COVERED FOREIGN ENTITIES | NOV 2024 |
| 52.242-14 | SUSPENSION OF WORK | APR 1984 |
| 52.249-10 | DEFAULT (FIXED-PRICE CONSTRUCTION) ALTERNATE I (APR 1984) | APR 1984 |
| 52.253-1 | COMPUTER GENERATED FORMS | JAN 1991 |

## 4.29  VAAR 852.219-74  VA NOTICE OF TOTAL SET-ASIDE FOR VERIFIED VETERAN-OWNED SMALL BUSINESSES (NOV 2022)

(a) Definition. For the Department of Veterans Affairs, ‘‘Veteran-owned small business or VOSB’’:

(1) Means a small business concern—

(i) Not less than 51 percent of which is owned by one or more Veterans or, in the case of any publicly owned business, not less than 51 percent of the stock of which is owned by one or more Veteran(s);

(ii) The management and daily business operations of which are controlled by one or more Veteran(s);

(iii) The business meets Federal small business size standards for the applicable North American Industry Classification System (NAICS) code identified in the solicitation document;

(iv) The business has been verified for ownership and control pursuant to 38 CFR part 74 and is listed in VA’s Vendor Information Pages (VIP) database at: https:// www.vetbiz.va.gov/vip/; and

(v) The business will comply with VAAR subpart 819.70 and Small Business Administration (SBA) regulations regarding small business size and government contracting programs at 13 CFR parts 121 and 125, provided that any requirement therein that applies to a service-disabled veteranowned small business concern or SDVO SBC, is to be construed to also apply to a VA verified and VIP-listed VOSB, unless otherwise stated in this clause.

(vi) The term VOSB includes VIP-listed service-disabled veteran-owned small businesses (SDVOSB).

(2) ‘‘Veteran’’ is defined in 38 U.S.C. 101(2).

(3) The term ‘‘small business concern’’ has the meaning given that term under section 3 of the Small Business Act (15 U.S.C. 632).

(4) The term ‘‘small business concern owned and controlled by Veterans’’ has the meaning given that term under section 3(q)(3) of the Small Business Act (15 U.S.C. 632(q)(3)), except that for a VA contract the firm must be listed in the VIP database (see paragraph (a)(1)(iv) of this clause).

(b) General.

(1) Offers are solicited only from VIP-listed VOSBs, including VIP-listed SDVOSBs. Offers received from entities that are not VIP-listed at the time of offer shall not be considered.

(2) Any award resulting from this solicitation shall be made only to a VIP-listed VOSB who is eligible at the time of submission of offer(s) and at time of award.

(3) The requirements in this clause apply to any contract, order or subcontract where the firm receives a benefit or preference from its designation as a VOSB, including set-asides, sole source awards, and evaluation preferences.

(c) Representation. Pursuant to 38 U.S.C. 8127(e), only VIP-listed VOSBs are considered eligible to receive award of a resulting contract. By submitting an offer, the prospective contractor represents that it is an eligible VOSB as defined in this clause, 38 CFR part 74, and VAAR subpart 819.70.

(d) Agreement. When awarded a contract action, including orders under multipleaward contracts, a VOSB agrees that in the performance of the contract, the VOSB shall comply with requirements in VAAR subpart 819.70 and SBA regulations on small business size and government contracting programs at 13 CFR parts 121 and 125, including the non-manufacturer rule and limitations on-subcontracting requirements in 13 CFR 121.406(b) and 125.6. Unless otherwise stated in this clause, any requirement in 13 CFR parts 121 and 125 that applies to an SDVO SBC, is to be construed to also apply to a VIP-listed VOSB. For the purpose of the limitations on subcontracting, only VIP-listed VOSB, (including independent contractors) is considered eligible and/or ‘‘similarly situated’’ (i.e., a firm that has the same small business program status as the prime contractor). An otherwise eligible firm further agrees to comply with the required certification requirements in this solicitation (see 852.219–75 and/or 852.219–76 as applicable). These requirements are summarized as follows:

(1) Services. In the case of a contract for services (except construction), the VOSB prime contractor will not pay more than 50% of the amount paid by the government to the prime for contract performance to firms that are not VIP-listed VOSBs (excluding direct costs to the extent they are not the principal purpose of the acquisition and the SDVOSB/ VOSB does not provide the service, such as airline travel, cloud computing services, or mass media purchases). When a contract includes both services and supplies, the 50 percent limitation shall apply only to the service portion of the contract.

(2) Supplies/products.

(i) In the case of a contract for supplies or products (other than from a non-manufacturer of such supplies), the VOSB prime contractor will not pay more than 50% of the amount paid by the government to the prime for contract performance, excluding the cost of materials, to firms that are not VIP-listed VOSBs. When a contract includes both supply and services, the 50 percent limitation shall apply only to the supply portion of the contract.

(ii) In the case of a contract for supplies from a non-manufacturer, the VOSB prime contractor will supply the product of a domestic small business manufacturer or processor, unless a waiver as described in 13 CFR 121.406(b)(5) has been granted. Refer to 13 CFR 125.6(a)(2)(ii) for guidance pertaining to multiple item procurements.

(3) General construction. In the case of a contract for general construction, the VOSB prime contractor will not pay more than 85% of the amount paid by the government to the prime for contract performance, excluding the cost of materials, to firms that are not VIP-listed VOSBs.

(4) Special trade construction contractors. In the case of a contract for special trade contractors, no more than 75% of the amount paid by the government to the prime for contract performance, excluding the cost of materials, may be paid to firms that are not VIP-listed VOSBs.

(5) Subcontracting. A VOSB must meet the NAICS size standard assigned by the prime contractor and be listed in VIP to count as similarly situated. Any work that a first tier VIP-listed VOSB subcontractor further subcontracts will count towards the percent of subcontract amount that cannot be exceeded. For supply or construction contracts, the cost of materials is excluded and not considered to be subcontracted. When a contract includes both services and supplies, the 50 percent limitation shall apply only to the portion of the contract with the preponderance of the expenditure upon which the assigned NAICS is based. For information and more specific requirements, refer to 13 CFR 125.6.

(e) Required limitations on subcontracting compliance measurement period. A VOSB shall comply with the limitations on subcontracting as follows:

[X] By the end of the base term of the contract or order, and then by the end of each subsequent option period; or

[] By the end of the performance period for each order issued under the contract.

(f) Joint ventures. A joint venture may be considered eligible as a VOSB if the joint venture is listed in VIP and complies with the requirements in 13 CFR 125.18(b), provided that any requirement therein that applies to an SDVO SBC is to be construed to also apply to a VIP-listed VOSB. A joint venture agrees that, in the performance of the contract, the applicable percentage specified in paragraph (d) of this clause will be performed by the aggregate of the joint venture participants.

(g) Precedence. The VA Veterans First Contracting Program, as defined in VAAR 802.10, subpart 819.70, and this clause, takes precedence over any inconsistencies between the requirements of the SBA Program for SDVO SBCs and the VA Veterans First Contracting Program.

(h) Misrepresentation. Pursuant to 38 U.S.C. 8127(g), any business concern, including all its principals, that is determined by VA to have willfully and intentionally misrepresented a company’s VOSB status is subject to debarment from contracting with the Department for a period of not less than five years (see VAAR 809.406–2, Causes for Debarment).

(End of Clause)

## 4.30  VAAR 852.219-75  VA NOTICE OF LIMITATIONS ON SUBCONTRACTING—CERTIFICATE OF COMPLIANCE FOR SERVICES AND CONSTRUCTION (JAN 2023) (DEVIATION)

(a) Pursuant to 38 U.S.C. 8127(l)(2), the offeror certifies that—

(1) If awarded a contract (see FAR 2.101 definition), it will comply with the limitations on subcontracting requirement as provided in the solicitation and the resultant contract, as follows:

(i) [] Services. In the case of a contract for services (except construction), the contractor will not pay more than 50% of the amount paid by the government to it to firms that are not certified SDVOSBs listed in the SBA certification database as set forth in 852.219–73 or certified VOSBs listed in the SBA certification database as set forth in 852.219–74. Any work that a similarly situated certified SDVOSB/VOSB subcontractor further subcontracts will count towards the 50% subcontract amount that cannot be exceeded. Other direct costs may be excluded to the extent they are not the principal purpose of the acquisition and small business concerns do not provide the service as set forth in 13 CFR 125.6.

(ii) [] General construction. In the case of a contract for general construction, the contractor will not pay more than 85% of the amount paid by the government to it to firms that are not certified SDVOSBs listed in the SBA certification database as set forth in 852.219–73 or certified VOSBs listed in the SBA certification database as set forth in 852.219–74. Any work that a similarly situated certified SDVOSB/VOSB subcontractor further subcontracts will count towards the 85% subcontract amount that cannot be exceeded. Cost of materials are excluded and not considered to be subcontracted.

(iii) [] Special trade construction contractors. In the case of a contract for special trade contractors, the contractor will not pay more than 75% of the amount paid by the government to it to firms that are not certified SDVOSBs listed in the SBA certification database as set forth in 852.219–73 or certified VOSBs listed in the SBA certification database as set forth in 852.219–74. Any work that a similarly situated certified SDVOSB/VOSB subcontractor further subcontracts will count towards the 75% subcontract amount that cannot be exceeded. Cost of materials are excluded and not considered to be subcontracted.

(2) The offeror acknowledges that this certification concerns a matter within the jurisdiction of an Agency of the United States. The offeror further acknowledges that this certification is subject to Title 18, United States Code, Section 1001, and, as such, a false, fictitious, or fraudulent certification may render the offeror subject to criminal, civil, or administrative penalties, including prosecution.

(3) If VA determines that an SDVOSB/ VOSB awarded a contract pursuant to 38 U.S.C. 8127 did not act in good faith, such SDVOSB/VOSB shall be subject to any or all of the following:

(i) Referral to the VA Suspension and Debarment Committee;

(ii) A fine under section 16(g)(1) of the Small Business Act (15 U.S.C. 645(g)(1)); and

(iii) Prosecution for violating 18 U.S.C. 1001.

(b) The offeror represents and understands that by submission of its offer and award of a contract it may be required to provide copies of documents or records to VA that VA may review to determine whether the offeror complied with the limitations on subcontracting requirement specified in the contract. Contracting officers may, at their discretion, require the contractor to demonstrate its compliance with the limitations on subcontracting at any time during performance and upon completion of a contract if the information regarding such compliance is not already available to the contracting officer. Evidence of compliance includes, but is not limited to, invoices, copies of subcontracts, or a list of the value of tasks performed.

(c) The offeror further agrees to cooperate fully and make available any documents or records as may be required to enable VA to determine compliance with the limitations on subcontracting requirement. The offeror understands that failure to provide documents as requested by VA may result in remedial action as the Government deems appropriate.

(d) Offeror completed certification/fill-in required. The formal certification must be completed, signed and returned with the offeror’s bid, quotation, or proposal. The Government will not consider offers for award from offerors that do not provide the certification, and all such responses will be deemed ineligible for evaluation and award.

Certification

I hereby certify that if awarded the contract, [insert name of offeror] will comply with the limitations on subcontracting specified in this clause and in the resultant contract. I further certify that I am authorized to execute this certification on behalf of [insert name of offeror].

Printed Name of Signee: ___________

Printed Title of Signee: _____________

Signature: ____________

Date: ______________

Company Name and Address: _______________

(End of Clause)

## 4.31  VAAR 852.236-71  SPECIFICATIONS AND DRAWINGS FOR CONSTRUCTION (APR 2019)

The clause entitled ‘‘Specifications and Drawings for Construction’’ in FAR 52.236– 21 is supplemented as follows:

(a) The Contracting Officer’s interpretation of the drawings and specifications will be final, subject to the Disputes clause.

(b) The Contractor shall—

(1) Check all drawings and specifications furnished immediately upon receipt;

(2) Compare all drawings and the specifications, and verify the figures before laying out the work;

(3) Promptly notify the Contracting Officer of any discrepancies;

(4) Be responsible for any errors that might have been avoided by complying with this paragraph (b); and

(5) Reproduce and print contract drawings and specifications as needed.

(c) In general—

(1) Drawings of greater detail shall govern over drawings of lesser detail unless specifically noted otherwise; and

(2) Figures and numerical quantities noted on drawings govern over scale measurements.

(d) Omissions from the drawings or specifications or the misdescription of details of work that are manifestly necessary to carry out the intent of the drawings and specifications, or that are customarily performed, shall not relieve the Contractor from performing such omitted or misdescribed details of the work. The Contractor shall perform such details as if fully and correctly set forth and described in the drawings and specifications.

(e) The work shall conform to the specifications and the contract drawings identified on the following index of drawings:

| Title | File | Drawing No. |
| --- | --- | --- |
| Gillette Small Update COMBINED SPECS 07.21.2025R1 | Gillette Small Update COMBINED SPECS 07.21.2025R1 | 1 |
| Gillette Small Update ALL DRAWINGS 7.20.25 Part 1 of 2 | Gillette Small Update ALL DRAWINGS 7.20.25 Part 1 of 2 | 2 |
| Gillette Small Update ALL DRAWINGS 7.20.25 Part 2 of 2 | Gillette Small Update ALL DRAWINGS 7.20.25 Part 2 of 2 | 3 |
| SOP 138-02 FMS Safety Plan 2023 | SOP 138-02 FMS Safety Plan 2023 | 4 |
| SOP 138-53 Lockout Tagout Program 2024 Update | SOP 138-53 Lockout Tagout Program 2024 Update | 5 |
| 666-121- ALL Drawings Amend 1 10.01.25 | 666-121- ALL Drawings Amend 1 10.01.25 | 6 |

(End of Clause)

## 4.32  VAAR 852.242-71  ADMINISTRATIVE CONTRACTING OFFICER (OCT 2020)

The Contracting Officer reserves the right to designate an Administrative Contracting Officer (ACO) for the purpose of performing certain tasks/duties in the administration of the contract. Such designation will be in writing through an ACO Letter of Delegation and will identify the responsibilities and limitations of the ACO. A copy of the ACO Letter of Delegation will be furnished to the Contractor.

(End of Clause)

| FAR Number | Title | Date |
| --- | --- | --- |
| 852.201-70 | CONTRACTING OFFICER'S REPRESENTATIVE | DEC 2022 |
| 852.203-70 | COMMERCIAL ADVERTISING | MAY 2018 |
| 852.204-70 | PERSONAL IDENTITY VERIFICATION OF CONTRACTOR PERSONNEL | MAY 2020 |
| 852.204-71 | INFORMATION AND INFORMATION SYSTEMS SECURITY | FEB 2023 |
| 852.232-70 | PAYMENTS UNDER FIXED-PRICE CONSTRUCTION CONTRACTS (WITHOUT NAS– CPM) (NOV 2018) | NOV 2018 |
| 852.232-72 | ELECTRONIC SUBMISSION OF PAYMENT REQUESTS | NOV 2018 |
| 852.236-79 | CONTRACTOR PRODUCTION REPORT | APR 2019 |
| 852.236-80 | SUBCONTRACTS AND WORK COORDINATION ALTERNATE I (APR 2019) | APR 2019 |
| 852.242-70 | GOVERNMENT CONSTRUCTION CONTRACT ADMINISTRATION | OCT 2020 |
| 852.243-70 | CONSTRUCTION CONTRACT CHANGES—SUPPLEMENT | SEP 2019 |

## 4.33  Wage Determination.

"General Decision Number: WY20250041 08/15/2025

State: Wyoming

Construction Type: Building

Counties: Wyoming Statewide.

BUILDING CONSTRUCTION PROJECTS (does not include single family

homes or apartments up to and including 4 stories).

Note: Contracts subject to the Davis-Bacon Act are generally

required to pay at least the applicable minimum wage rate

required under Executive Order 14026 or Executive Order 13658.

Please note that these Executive Orders apply to covered

contracts entered into by the federal government that are

subject to the Davis-Bacon Act itself, but do not apply to

contracts subject only to the Davis-Bacon Related Acts,

including those set forth at 29 CFR 5.1(a)(1).

______________________________________________________________

|If the contract is entered    	| Executive Order 14026       |

|into on or after January 30,  	|  generally applies to the      |

|2022, or the contract is      	|  contract.                             |

|renewed or extended (e.g., an 	| The contractor must pay     |

|option is exercised) on or    	|  all covered workers at        |

|after January 30, 2022:       	|  least $17.75 per hour (or    |

|                              		|  the applicable wage rate     |

|                              		|  listed on this wage              |

|                            	             |  determination, if it is          |

|                             		|  higher) for all hours           |

|                             		|  spent performing on the     |

|                              		|  contract in 2025.                |

|__________________________|______________________|

|If the contract was awarded on	| Executive Order 13658      |

|or between January 1, 2015 and |  generally applies to the     |

|January 29, 2022, and the     	|  contract.                             |

|contract is not renewed or    	|The contractor must pay all |

|extended on or after January  	|  covered workers at least    |

|30, 2022:                     		|  $13.30 per hour (or the      |

|                              		|  applicable wage rate listed |

|                              		| on this wage determination,|

|                              		|  if it is higher) for all           |

|                             	             |  hours performing on that    |

|                              		|  contract in 2025.                 |

|__________________________|_______________________|

The applicable Executive Order minimum wage rate will be

adjusted annually. If this contract is covered by one of the

Executive Orders and a classification considered necessary for

performance of work on the contract does not appear on this

wage determination, the contractor must still submit a

conformance request.

Additional information on contractor requirements and worker

protections under the Executive Orders is available at

http://www.dol.gov/whd/govcontracts.

Modification Number     Publication Date

0              08/15/2025

SAWY2025-001 05/01/2025

Rates          Fringes

Asbestos Removal, Abatement

and Demolition...................	$ 23.00             0.00

Blinds/Window-Covering

Installer........................		$ 11.96 **          0.00

Boilermaker......................	$ 38.42            32.82

Bricklayers and Masons...........	$ 32.87            14.52

Carpenters and Joiners...........	$ 29.05             5.48

Carpet, Linoleum and

Resilient Tile Layers............	$ 40.00             0.00

Cement Masons/Plasterers.........$ 28.00             4.20

Electricians.....................	$ 35.17            14.33

Elevator Constructors............	$ 56.57            41.83

Fire Sprinkler Installers........	$ 35.69             9.36

Fire System Installers

(non-water)......................	$ 31.77             7.05

General Laborers (Group 1).......$ 22.77             2.68

Axmen, hand faller; Bin wall installer; Bituminous curb

builder; Burner (cutting torch); Car or truck loader; Concrete

saw; Concrete vibrator; Concrete worker; Creosote material

handler; Dumpman; Erector/Installer (includes fences,

guardrail, guideposts, etc.); Flagman; Form setter; Form

stripper; General laborer; Hand operated vibrator roller;

Jackhammer/pavement breaker; Landscaper; Material handler;

Mechanical form cleaner; Mortarman; Nozzleman; Pipe setter;

Pipe wrapper; Power saw operator; Power type concrete buggy;

Pre-watering, pre-irrigation, and pre-wetting work; Riprap

man, Rodman; Sandblaster & pot tender; Shoring & lagging open

ditch; Signalmen; Scissorman or hopperman; Stake jumper;

Tamper Operator; Tar & asphalt tender; Toolroom man; Wrecking

& demolition crews; Unloading and packing

Glaziers.........................		$ 24.62             4.64

Ironworker.......................	$ 33.68            12.69

Limited Electricians (90 Volt

or Less).........................		$ 32.62             6.43

Marble, Tile and Terrazzo

Setters..........................		$ 36.00            12.00

Mechanical, Heat and Frost

Insulation.......................		$ 25.50             2.63

Millwright Machinery

Workers.....			$ 40.19            20.79

Operating Engineers (Group 1)...$ 30.68             7.61

A-frame truck; Air Compressor; Asphalt plant fireman/oiler;

Auger machine (post hole digger); Brakeman; Broom operator;

Bump grinder operator; Cableway signalman; Chip spreader

operator; Concrete mixer (up to 1 yard); Concrete saw

operator; Farm type tractor; Forklift operator; Form grader;

Generator operator; Gunite and granite machine; Heater

operator; Heavy duty repairman; Hopperman; Joint machine

operator; Locomotive Fireman; Longitudinal float operator;

Lubrication & Service engineer; Material hoist operator;

Mechanical conveyor; Motorman; Oil distributor; Pavement

breaker; Pump operator; Pumpcrete operator (up to 4 inches);

Rodman/Rear chainman; Screed operator; Screening plant

operator; Tamper & similar machines; Tire repairman; Tugger

hoist; Underground freeze unit; Welding machine operator

Operating Engineers (Group 2)....$ 30.68             7.61

Asphalt plant operator; Backhoe operator; Cableway operator;

CMI machine & similar operator; Compactor operator; Concrete

batch plant operator; Crushing plant operator; Double drum

hoist; Drilling machinery operator; Elevating grader; Front-

end loader (up to 1.5 yards); Hydro-blast operator; Jumbo form

operator; Kolman type loader; Locomotive Engineer; Man lift

elevator operator; Mixer operator (over 1 yard); Mucking

machine operator; Paving machine operator; Pumpcrete operator

(over 4 inches); Roller operator; Sub-grading machine

operator; Tractor with power attachments; Trenching machine

operator

Operating Engineers (Group 3)....$ 30.68             7.61

Dozer/pushcat; Dual drum mixer; Hydro crane (under 15 tons);

Motor patrol-general; Scraper; Sideboom cat operator; Rigger;

Pugmill equipment operator

Operating Engineers (Group 4)....$ 30.68             7.61

Finisher dozer operator; Hydro crane (15 to 30 tons); Loader

operator (1.5 yards to 4 yards); Piledriver; Shovel, Dragline

& Clamshell (2 yards)

Operating Engineers (Group 5)....$ 30.68             7.61

Carry lift operator; Cranes (under 25 tons); Grade-all;

Instrument man; Loader operator (4 to 8 yards); Mole operator;

Motor patrol-finisher; Pumpcrete-mobile crane or truck

Operating Engineers (Group 6)....$ 41.25             9.91

Cranes (25 to 50 tons); Four drum hoist; Heavy duty repairman,

welder; Hydrocrane (30 to 50 tons); Loader operator (over 8

yards); Scraper operator, tandem

Operating Engineers (Group 7)....$ 41.25             9.91

Cranes (over 50 tons); Shovels, Draglines, & Clamshells (over

2 yards); Wheel excavator

Painters and Allied Trades.......	$ 27.12             0.00

Plumbers and Pipefitters.........	$ 36.94             9.49

Roofers..........................		$ 22.77             0.00

Semi-Skilled Laborers (Group

2)...............................		$ 25.40             2.68

Asphalt raker & tamper; Brakeman and vibrator man; Gunite

nozzleman; High Scalar; Mucker & bull gang laborer;

Sandblaster nozzleman; Sewer pipe installer

Sheetmetal Workers...............$ 31.20             6.59

Sheetrock and Drywall

Installers.......................		$ 29.76             5.16

Tenders (Group 4)................	$ 25.40             3.99

Blaster/Powderman; Carpenter tender; Cement mason tender;

Chuck tender; Drill operators for blasting & grouting; Fork

lift operator; Hod carriers; Nipper; Piling/caisson worker;

Plasterer tender; Scaffold builder; Spaders; Terrazzo tenders;

Tile setter tenders; Top man or top lander; Tuggers; Tunner &

underground worker

Truck Drivers (Group 1)..........	$ 25.96             3.83

Cement truck (under 10 yards); Dump truck (under 13 cubic

yards); Flat rack truck; Flex boom-single axle & twin screw;

Forklift operator; Fuel/grease truck; Grease/service person;

Lumber carrier; Material checker; Pickup truck driver; Truck

driver distributor; Truck mechanic; Warehouse person; Water

truck (single axle)

Truck Drivers (Group 2)..........$ 29.64             9.22

Cardex person; Cement mixer (over 10 yards); Dump truck (over

13 cubic yards); Dumpster type equipment; Expeditor; Highboy,

Lowboy, Floats, Semi-truck; Lead warehouse person; Scale

person/checker/spotter; Snow plow; Tire repairman;

Truck/diesel mechanic; Water truck (semi, tandem axle,

Euclid); Winch Pole-A-Frame

----------------------------------------------------------------

WELDERS - Receive rate prescribed for craft performing

operation to which welding is incidental.

================================================================

** Workers in this classification may be entitled to a higher

minimum wage under Executive Order 14026 ($17.75) or 13658

($13.30).  Please see the Note at the top of the wage

determination for more information. Please also note that the

minimum wage requirements of Executive Order 14026 are not

currently being enforced as to any contract or subcontract to

which the states of Texas, Louisiana, or Mississippi, including

their agencies, are a party.

Note: Executive Order (EO) 13706, Establishing Paid Sick Leave

for Federal Contractors applies to all contracts subject to the

Davis-Bacon Act for which the contract is awarded (and any

solicitation was issued) on or after January 1, 2017.  If this

contract is covered by the EO, the contractor must provide

employees with 1 hour of paid sick leave for every 30 hours

they work, up to 56 hours of paid sick leave each year.

Employees must be permitted to use paid sick leave for their

own illness, injury or other health-related needs, including

preventive care; to assist a family member (or person who is

like family to the employee) who is ill, injured, or has other

health-related needs, including preventive care; or for reasons

resulting from, or to assist a family member (or person who is

like family to the employee) who is a victim of, domestic

violence, sexual assault, or stalking.  Additional information

on contractor requirements and worker protections under the EO

is available at

https://www.dol.gov/agencies/whd/government-contracts.

Unlisted classifications needed for work not included within

the scope of the classifications listed may be added after

award only as provided in the labor standards contract clauses

(29CFR 5.5 (a) (1) (iii)).

----------------------------------------------------------------

The body of each wage determination lists the classifications

and wage rates that have been found to be prevailing for the

type(s) of construction and geographic area covered by the wage

determination. The classifications are listed in alphabetical

order under rate identifiers indicating whether the particular

rate is a union rate (current union negotiated rate), a survey

rate, a weighted union average rate, a state adopted rate, or a

supplemental classification rate.

Union Rate Identifiers

A four-letter identifier beginning with characters other than

""SU"", ""UAVG"", ?SA?, or ?SC? denotes that a union rate was

prevailing for that classification in the survey. Example:

PLUM0198-005 07/01/2024. PLUM is an identifier of the union

whose collectively bargained rate prevailed in the survey for

this classification, which in this example would be Plumbers.

0198 indicates the local union number or district council

number where applicable, i.e., Plumbers Local 0198. The next

number, 005 in the example, is an internal number used in

processing the wage determination. The date, 07/01/2024 in the

example, is the effective date of the most current negotiated

rate.

Union prevailing wage rates are updated to reflect all changes

over time that are reported to WHD in the rates

in the collective bargaining agreement (CBA) governing the

classification.

Union Average Rate Identifiers

The UAVG identifier indicates that no single rate prevailed for

those classifications, but that 100% of the data reported for

the classifications reflected union rates. EXAMPLE:

UAVG-OH-0010 01/01/2024. UAVG indicates that the rate is a

weighted union average rate. OH indicates the State of Ohio.

The next number, 0010 in the example, is an internal number

used in producing the wage determination. The date, 01/01/2024

in the example, indicates the date the wage determination was

updated to reflect the most current union average rate.

A UAVG rate will be updated once a year, usually in January, to

reflect a weighted average of the current rates in the

collective bargaining agreements on which the rate is based.

Survey Rate Identifiers

The ""SU"" identifier indicates that either a single non-union

rate prevailed (as defined in 29 CFR 1.2) for this

classification in the survey or that the rate was derived by

computing a weighted average rate based on all the rates

reported in the survey for that classification. As a weighted

average rate includes all rates reported in the survey, it may

include both union and non-union rates. Example: SUFL2022-007

6/27/2024. SU indicates the rate is a single non-union

prevailing rate or a weighted average of survey data for that

classification. FL indicates the State of Florida. 2022 is the

year of the survey on which these classifications and rates are

based. The next number, 007 in the example, is an internal

number used in producing the wage determination. The date,

6/27/2024 in the example, indicates the survey completion date

for the classifications and rates under that identifier.

?SU? wage rates typically remain in effect until a new survey

is conducted. However, the Wage and Hour Division (WHD) has the

discretion to update such rates under 29 CFR 1.6(c)(1).

State Adopted Rate Identifiers

The ""SA"" identifier indicates that the classifications and

prevailing wage rates set by a state (or local) government were

adopted under 29 C.F.R 1.3(g)-(h).  Example: SAME2023-007

01/03/2024. SA reflects that the rates are state adopted. ME

refers to the State of Maine. 2023 is the year during which the

state completed the survey on which the listed classifications

and rates are based. The next number, 007 in the example, is an

internal number used in producing the wage determination.

The date, 01/03/2024 in the example, reflects the date on which

the classifications and rates under the ?SA? identifier took

effect under state law in the state from which the rates were

adopted.

-----------------------------------------------------------

WAGE DETERMINATION APPEALS PROCESS

1) Has there been an initial decision in the matter? This can

be:

a) a survey underlying a wage determination

b) an existing published wage determination

c) an initial WHD letter setting forth a position on

a wage determination matter

d) an initial conformance (additional classification

and rate) determination

On survey related matters, initial contact, including requests

for summaries of surveys, should be directed to the WHD Branch

of Wage Surveys. Requests can be submitted via email to

davisbaconinfo@dol.gov or by mail to:

Branch of Wage Surveys

Wage and Hour Division

U.S. Department of Labor

200 Constitution Avenue, N.W.

Washington, DC 20210

Regarding any other wage determination matter such as

conformance decisions, requests for initial decisions should be

directed to the WHD Branch of Construction Wage Determinations.

Requests can be submitted via email to BCWD-Office@dol.gov or

by mail to:

Branch of Construction Wage Determinations

Wage and Hour Division

U.S. Department of Labor

200 Constitution Avenue, N.W.

Washington, DC 20210

2) If an initial decision has been issued, then any interested

party (those affected by the action) that disagrees with the

decision can request review and reconsideration from the Wage

and Hour Administrator (See 29 CFR Part 1.8 and 29 CFR Part 7).

Requests for review and reconsideration can be submitted via

email to dba.reconsideration@dol.gov or by mail to:

Wage and Hour Administrator

U.S. Department of Labor

200 Constitution Avenue, N.W.

Washington, DC 20210

The request should be accompanied by a full statement of the

interested party's position and any information (wage payment

data, project description, area practice material, etc.) that

the requestor considers relevant to the issue.

3) If the decision of the Administrator is not favorable, an

interested party may appeal directly to the Administrative

Review Board (formerly the Wage Appeals Board).  Write to:

Administrative Review Board

U.S. Department of Labor

200 Constitution Avenue, N.W.

Washington, DC 20210.

================================================================

END OF GENERAL DECISION"

## 4.34  List of Attachments

See attached document: 666-26-121 Gillette Small Update COMBINED SPECS 07.21.2025 R1.

See attached document: 666-26-121_Gillette Small Update ALL DRAWINGS 7.20.25.Part 1 of 2.

See attached document: 666-26-121_Gillette Small Update ALL DRAWINGS 7.20.25.Part 2 of 2.

See attached document: SOP 138 02 FMS Safety Plan 2023.

See attached document: SOP 138-53 Lockout-Tagout Program 2024 Update.

See attached document: 666-26-121 ALL DRAWINGS Amend 1 10.01.25.

See attached document: RFR's site visit_09-22-2025_Answers.

See attached document:  Prime and Sub Contractor Construction Breakdown.

See attached document: 852.219-75 LOS Certification.

See attached document: Self-Performed and Subcontracted Worksheet.

See attached document: Past Performance Questionnaire_Blank.