# PERFORMANCE WORK STATEMENT (PWS)

# DEPARTMENT OF VETERANS AFFAIRS

Office of Information & Technology

Office of Integrated Veterans Care

Payment Integrity Validation and Oversight Tool (PIVOT)

Date: November 12, 2025

VA-26-00015670

PWS Version Number:  1.0

# Contents

1.0	BACKGROUND	4

2.0	APPLICABLE DOCUMENTS	5

2.1	VA Policies and Guidelines:	5

2.2	CMS References:	6

2.3	Industry Standards and Coding References:	6

2.4	Data Sources and Registries:	7

2.5	Interoperability and Integration Standards:	7

2.6	Federal Laws and Regulations:	7

2.7	NIST Special Publications:	7

2.8	OMB Memorandums:	8

3.0	SCOPE OF WORK	8

3.1	Objectives	9

4.0	PERFORMANCE DETAILS	10

4.1	PERFORMANCE PERIOD	10

4.2	PLACE OF PERFORMANCE	11

4.3	TRAVEL	11

5.0	SPECIFIC TASKS AND DELIVERABLES	11

5.1	PROJECT MANAGEMENT	11

5.1.1	KICKOFF MEETING	11

5.1.2	CONTRACTOR PROJECT MANAGEMENT PLAN	11

5.1.3	REPORTING REQUIREMENTS	13

5.2	PIVOT Core Functional Requirements	13

5.2.1	Data Ingest and Management	14

5.2.2	Rules Engine	17

5.2.3	Pattern Recognition Engine	22

5.2.4	Rule Flags and Workflow	24

5.2.5	Overpayment/Recoupment Tracking	25

5.2.6	Audit Log and Tracking	26

5.3	Dashboards, User Experience, and Access	27

5.4	System Architecture and Integration	29

5.5	Testing	32

5.6	Technical Support and System Maintenance	33

5.7	Business Continuity and Disaster Recovery	33

5.8	Training	34

5.9	PIVOT Solution hosting	34

5.9.1	VAEC	34

5.9.1.1	Architecture and Design	35

5.9.1.2	Planning	35

5.9.1.3	Build and Development	35

5.9.1.4	Implementation	36

5.9.1.5	Operation and Maintenance	36

5.9.1.6	Monitor Performance and Reporting	36

5.9.2	SaaS Assessment, Authorization, and Continuous Monitoring	37

5.9.2.1	If the PIVOT solution is not FedRAMP authorized:	37

5.9.2.2	If the PIVOT solution is FedRAMP Authorized but not VA Authorized	39

5.9.2.3	If the PIVOT solution is FedRAMP Authorized and VA Authorized	41

5.10	Optional tasks	42

5.10.1	Optional Task One – Additional PIVOT Licenses/Subscriptions and Support	42

5.10.2	Optional Task Two – Professional Services Support	42

6.0	GENERAL REQUIREMENTS	42

6.1	ENTERPRISE AND IT FRAMEWORK	42

6.1.1	VA TECHNICAL REFERENCE MODEL	42

6.1.2	ZERO TRUST – VA CRITICAL SECURITY CONTROLS	42

6.1.3	FEDERAL IDENTITY, CREDENTIAL, AND ACCESS MANAGEMENT (FICAM)	43

6.1.4	INTERNET PROTOCOL VERSION 6 (IPv6)	44

6.1.5	TRUSTED INTERNET CONNECTION (TIC)	45

6.1.6	STANDARD COMPUTER CONFIGURATION	45

6.1.7	VETERAN FOCUSED INTEGRATION PROCESS (VIP) AND PRODUCT LINE MANAGEMENT (PLM)	45

6.1.8	PROCESS ASSET LIBRARY (PAL)	46

6.1.9	AUTHORITATIVE DATA SOURCES	47

6.1.10	SOCIAL SECURITY NUMBER (SSN) REDUCTION	47

6.1.11	SOFTWARE AND LICENSING REQUIREMENTS	48

6.2	SECURITY AND PRIVACY REQUIREMENTS	48

6.2.1	POSITION/TASK RISK DESIGNATION LEVEL(S)	48

6.2.2	CONTRACTOR PERSONNEL SECURITY REQUIREMENTS	49

6.3	METHOD AND DISTRIBUTION OF DELIVERABLES	51

6.4	PERFORMANCE METRICS	51

6.5	FACILITY/RESOURCE PROVISIONS	56

6.6	GOVERNMENT FURNISHED PROPERTY	57

6.7	SHIPMENT OF HARDWARE OR EQUIPMENT	58

ADDENDUM A – ADDITIONAL VA REQUIREMENTS, CONSOLIDATED	59

ADDENDUM B – VA INFORMATION AND INFORMATION SYSTEM SECURITY/ PRIVACY LANGUAGE	64

# BACKGROUND

The Department of Veterans Affairs (VA), Office of Information & Technology (OIT), within the Veterans Health Administration (VHA), Office of Integrated Veteran Care (IVC), provides high-quality, effective, and efficient Information Technology (IT) services. These services are crucial for those responsible for delivering care to Veterans at the point of care and throughout all stages of the Veterans’ health care journey, enduring care is provided in an effective, timely and compassionate manner.  VA depends on Information Management/Information Technology (IM/IT) systems to meet its mission goals.

VA IVC requires a Payment Integrity Validation and Oversight Tool (PIVOT) to proactively detect and prevent improper VA Community Care healthcare claims payments. These improper payments may result from inaccurate coding, billing, unauthorized services, or other non-compliance with VA or Centers for Medicare & Medicaid Services (CMS) reimbursement policies, including fraud, waste, and abuse (FWA). PIVOT will achieve this through advanced analytics, automation, and seamless integration with existing VA systems.

Currently, VA relies heavily on manual, retrospective processes to detect improper payments, which limits its ability to identify issues in a timely and comprehensive manner. These limitations hinder corrective actions, delay recoupment efforts, and reduce the overall efficiency of the program.

By automating complex compliance checks and aligning with evolving reimbursement policies, PIVOT will reduce financial waste, improve operational efficiency, and safeguard taxpayer resources. Additionally, it supports provider trust and continuity of care for Veterans by ensuring payments are accurate and timely. Without this capability, VA risks continued reliance on manual, retrospective processes that delay issue detection, hinder recoupment efforts, and increase the risk of FWA.

The VA Community Care program has experienced significant growth due to legislative expansions such as the VA Maintaining internal Systems and Strengthening Integrated Outside networks (MISSION) Act, the Promise to Address Comprehensive Toxics (PACT) Act, and the Veterans Comprehensive Prevention, Access to Care and Treatment (COMPACT) Act, and the Senator Elizabeth Dole 21st Century Veterans Healthcare and Benefits Improvement Act. This growth has increased the volume and complexity of healthcare claims, creating challenges in ensuring payment accuracy and compliance.

The implementation of PIVOT is a strategic initiative to modernize VA’s payment integrity capabilities. The tool will enable systematic analysis of the entire claims dataset, allowing for the early detection of improper payments and potential FWA. It will support VA staff in developing cost containment strategies, proactively identifying suspicious billing trends and patterns, executing recoupments, and improving compliance with reimbursement policies.

Key stakeholders include various Program and Payment Integrity teams within IVC, and VHA, who are responsible for identifying improper payments, coordinating corrective actions, and managing recoupment activities. PIVOT will also benefit Veterans, providers, and VA staff by improving the accuracy and timeliness of payments, reducing administrative burdens, and enhancing the quality-of-care delivery.

In November 2018, VA issued the Cloud First Policy mandating that all new and existing IT solutions be assessed to determine suitability to be offered as an enterprise cloud computing service. The VA Enterprise Cloud (VAEC) was established by the Enterprise Cloud Solutions Office (ECSO) in 2017, to host cloud computing solutions.

The PIVOT solution shall be implemented and hosted in the VAEC or provided as Software as a Service (SaaS).

# APPLICABLE DOCUMENTS

In the performance of the tasks associated with this Performance Work Statement (PWS), the Contractor shall comply with the following:

The contractor shall remain current with updates to these applicable federal laws, regulations, VA policies, and industry standards and documents and incorporate any changes into the system within timeframes specified by the VA.

The following documents and references are applicable to the performance of this contract and shall be used to guide system design, development, integration, and compliance validation. This list is not intended to be exhaustive:

## VA Policies and Guidelines:

- VA Directive 6500, “VA Cybersecurity Program,” February 24, 2021 (see VA NOTICE 24-18, dated September 27, 2024, “Update to VA Directive 6500 Cybersecurity Program”, and VA Notice 25-07, dated 3/18/25, “Amending VA Directive 6500 to incorporate M-24-15”)

- VA Handbook 6500, “Risk Management Framework for VA Information Systems VA Information Security Program,” February 24, 2021 (see VA Notice 25-01, dated October 15, 2024, “Update to VA Handbook 6500 Risk Management Framework for VA Information Systems VA Information Security Program”, and VA Notice 25-06, dated 3/18/25, “Amending VA Directive 6500 to incorporate M-24-15”)

- VA Handbook 6500.6, “Contract Security,” March 12, 2010 (see VA Notice 24-12, dated April 22, 2024, “Update to VA Handbook 6500.6, Contract Security, Appendix C VA Information and Information System Security/Privacy Language For Inclusion Into Contracts, As Appropriate”)

- VA Handbook 6500.8, “Information System Contingency Planning,” March 25, 2025

- VA Acquisition Regulation (VAAR) - https://www.va.gov/oal/library/vaar/

- VA Payment Policies*

- VA Clinical Determinations and Indications (CDI)

- VA Community Care Program Guidelines*

- VA Information Security and Privacy Policies

- VA Technical Reference Model (TRM)  -https://www.va.gov/trm/TRMHomePage.aspx

- VA Enterprise Cloud (VAEC) Technical Reference Guide, version 2.0, November 2022

- VA Fee Schedule

- Dental VA Fee Schedule*

Please note that the items marked with an asterisk (*) contain proprietary information. This information will only be shared with individuals within the VA and with Contractors who have a legitimate need to know.

## CMS References:

- CMS National Correct Coding Initiative (NCCI) Edits

- Medically Unlikely Edits (MUE)

- Multiple Procedure Payment Reduction (MPPR)

- CMS Prospective Payment System (PPS) Guidelines:

  - Inpatient PPS (IPPS)

  - Outpatient PPS (OPPS)

  - Skilled Nursing Facility PPS (SNF PPS)

  - Inpatient Rehabilitation Facility PPS (IRF PPS)

  - End-Stage Renal Disease PPS (ESRD PPS)

  - Federally Qualified Health Center PPS (FQHC PPS)

  - Inpatient Psychiatric Facility PPS (IPF PPS)

  - Long-Term Care Hospital PPS (LTCH PPS)

  - Home Health PPS (HH PPS)

- Hospice Payment System

- Ambulatory Surgical Center (ASC) Payment System

- Critical Access Hospital (CAH) Cost-Based Pricing Model

- All-Payer State Pricing Model

- PPS-Exempt Cancer Hospitals (PCHs)

- CMS Fee Schedules and MAC Pricing Guidelines

- CMS Medicare Claims Processing Manual

- CMS Coverage Determinations and Local Coverage Determinations (LCDs)

## Industry Standards and Coding References:

- American Medical Association (AMA) CPT Coding Guidelines

- American Dental Association (ADA) CDT Coding Guidelines

- ICD-10-CM and ICD-10-PCS Coding Guidelines

- Healthcare Common Procedure Coding System (HCPCS)

- X12 Electronic Data Interchange (EDI) Standards

- Strategic National Implementation Process (SNIP) Edits

- CHAMPUS Maximum Allowable Charge (CMAC) Guidelines

## Data Sources and Registries:

- CMS Physician Specialty Code Set

- National Plan and Provider Enumeration System (NPPES)

- Provider Enrollment, Chain, and Ownership System (PECOS)

- Office of Inspector General (OIG) List of Excluded Individuals/Entities (LEIE)

- TRICARE

- CMS Frequency/Utilization Reports

## Interoperability and Integration Standards:

- Health Level Seven (HL7)

- Fast Healthcare Interoperability Resources (FHIR)

## Federal Laws and Regulations:

- Health Insurance Portability and Accountability Act (HIPAA)- Public Law 104-191

- Privacy Act of 1974

- Federal Acquisition Regulation (FAR), as applicable; https://www.acquisition.gov/far

- OMB Circular A-130 – Managing Information as a Strategic Resource and OMB Circular A-11 – Preparation, Submission, and Execution of the Budget; https://www.whitehouse.gov/omb/information-regulatory-affairs/circulars/

- Payment Integrity Information Act of 2019

- False Claims Act (31 USC 3729-3733)

- Social Security Act (Act) - Exclusion Authorities

- Anti-Kickback Statute [(42 USCC 1320a-7b(b)]

- Physician Self-Referral Law (Stark Law) [42 USC 1395nn]

- Section 508 of the Rehabilitation Act - https://www.section508.gov/

## NIST Special Publications:

- NIST SP 500-267B Revision 1, “USGv6 Profile,” November 2020

- NIST SP 800-37 Rev 2, “Risk Management Framework for Information Systems and Organizations: A System Life Cycle Approach for Security and Privacy,” December 2018

- NIST SP 800-52 Revision 2, “Guidelines for the Selection, Configuration, and Use of Transport Layer Security (TLS) Implementations

- NIST SP 800-63-3, 800-63A, 800-63B, 800-63C, "Digital Identity Guidelines," updated March 02, 2020

- NIST SP 800-66 Rev. 2, “Implementing the Health Insurance Portability and Accountability Act (HIPAA) Security Rule: A Cybersecurity Resource Guide,” February 2024

- NIST SP 800-88 Revision 1 "Guidelines for Media Sanitization," December 2014

## OMB Memorandums:

- OMB Memorandum M-19-17, “Enabling Mission Delivery Through Improved Identity, Credential, and Access Management,” May 21, 2019

- OMB Memorandum M-22-09, “Moving the U.S. Government Toward Zero Trust Cybersecurity Principles,” January 26, 2022, https://www.whitehouse.gov/wpcontent/uploads/2022/01/M-22-09.pdf

# SCOPE OF WORK

The contractor shall provide all personnel, equipment, tools, materials, supervision, and other items and services necessary to provide, implement, and support a scalable and efficient PIVOT for VA. The system shall enhance the VA’s ability to detect improper healthcare and dental payments and ensure compliance with established reimbursement policies and guidelines.

The contractor shall provide a PIVOT solution capable of supporting a minimum of 100 concurrent users that integrate with existing VA systems, ingests a wide variety of claims and healthcare data, and leverages advanced analytics and machine learning to identify improper payments, including FWA. The contractor shall also provide ongoing support, project management, testing, training, customer service, business continuity and disaster recovery, and system enhancements to ensure the success of the PIVOT during the period of performance.

The PIVOT solution shall be implemented as a SaaS or in the VAEC. The Contractor shall deliver PIVOT as a complete, turnkey service. The Contractor shall be responsible for all aspects of the solution, including provisioning, configuration, maintenance, patching, monitoring, and support of the software and platform components. The solution shall comply with the Federal Risk and Authorization Management Program (FedRAMP) High baseline, VA Handbook 6500, VA Handbook 6517, and VA Directive 6513. It shall support secure, scalable, and elastic deployment models, and integrate with VA’s identity and access management infrastructure, including Personal Identity Verification (PIV) authentication and role-based access controls. The system shall be accessible via VA-approved remote access methods (e.g., Azure Virtual Desktop, Citrix Access Gateway), and shall support high availability, disaster recovery, and secure multi-tenancy. All data storage, processing, and transmission shall occur within the United States and comply with VA data residency and security requirements.

If the PIVOT solution is implemented and hosted in the VAEC, the Contractor shall not be responsible for providing or acquiring cloud capacity or server hosting infrastructure for this contract. VA will furnish VAEC capacity as Government Furnished Equipment (GFE).

## Objectives

The contractor shall ensure that PIVOT meets the following objectives:

- Integrate Seamlessly with VA Systems:

The system shall integrate with existing VA systems, and other Federal systems as directed by VA, using secure Application Programming Interfaces (APIs) or other approved methods. It shall support real-time data exchange and interoperability with VA’s financial, eligibility, referral, and provider systems, as well as external data sources, using standards such as HL7 and FHIR.

2.	Ensure Claims Compliance:

PIVOT shall validate post-adjudicated claims against applicable CMS and VA reimbursement policies, including pricing, coding, billing, coverage, and business rules, anticipate >1000 rules. This includes the integration of CMS edits, VA-specific rules, and industry-standard compliance frameworks to ensure accurate and compliant claims processing.

3.	Automate and Enhance Audit Efficiency:

PIVOT shall automate post-payment auditing processes to replace manual, retrospective methods with proactive, scalable, and efficient workflows. The system shall support real-time rule execution and automated flagging of improper payments to reduce administrative burden and improve audit throughput.

4.	Detect Improper Payments and FWA:

PIVOT shall leverage advanced analytics and artificial intelligence (AI), including machine learning (ML), to detect improper payments, including potential FWA. Detection shall occur at multiple levels, including individual claims, providers, patients, and services, using both rules-based and pattern recognition models. Periodic review, and intervention by subject matter experts (SMEs) to research and report improper or fraudulent findings to the VA will be critical for validating business rules to ensure that FWA detection and Payment schemas remain accurate and relevant.

5.	Aggregate and Normalize Data for Analysis:

PIVOT shall ingest and normalize data from diverse sources, including claims, eligibility, referral/authorization, provider files, and external healthcare datasets. The system shall ensure data consistency and integrity to support comprehensive and accurate analysis.

6.	Deliver Actionable Insights and Reporting:

The system shall provide dashboards, reports, and visualization tools that enable VA staff to monitor flagged issues, track potential cost savings, and support decision-making. These tools shall be customizable by user role and support export and integration with other VA systems.

7.	Support Continuous Improvement through Feedback Loops:

The system shall incorporate Human-in-the-Loop (HITL) learning and feedback mechanisms that allow VA users to confirm or dismiss system-generated flags. These outcomes shall be used to retrain AI/ML models and refine business rules, improving detection accuracy over time.

The contractor shall implement PIVOT using an agile, phased delivery model, beginning with a Minimum Viable Product (MVP) focused on a limited set of claim types and core functionality. Additional capabilities shall be delivered iteratively through scheduled releases, as defined in the project plan and approved by VA.

# PERFORMANCE DETAILS

## PERFORMANCE PERIOD

The Period of Performance (PoP) shall be 12 months from date of award, with four 12-month option periods. The overall PoP shall not exceed 60 months.

Any work at the Government site shall not take place on Federal holidays or weekends unless directed by the Contracting Officer (CO).

There are 11 Federal holidays set by law (USC Title 5 Section 6103) that VA follows:

Under current definitions, five are set by date:

New Year's Day			January 1

Juneteenth				June 19

Independence Day			July 4

Veterans Day			November 11

Christmas Day			December 25

If any of the above falls on a Saturday, then Friday shall be observed as a holiday.  Similarly, if one falls on a Sunday, then Monday shall be observed as a holiday.

The other six are set by a day of the week and month:

Martin Luther King's Birthday	Third Monday in January

Washington's Birthday	Third Monday in February

Memorial Day	Last Monday in May

Labor Day	First Monday in September

Columbus Day	Second Monday in October

Thanksgiving	Fourth Thursday in November

## PLACE OF PERFORMANCE

Tasks under this PWS shall be performed at Contractor facilities.  The Contractor shall identify the Contractor’s place of performance in their proposal submission.

## TRAVEL

The Government anticipates travel under this effort to perform the tasks associated with the effort, as well as to attend program-related meetings or conferences throughout the PoP.  Include all estimated travel costs in your firm-fixed price line items.  These costs will not be directly reimbursed by the Government.

The total estimated number of trips in support of the program related meetings for this effort is equal to or greater than 2 trips per calendar year. Anticipated locations include the following, estimated at 2 or more days in duration:

- Washington, D.C.

- Denver, CO

# SPECIFIC TASKS AND DELIVERABLES

The Contractor shall perform the following:

## PROJECT MANAGEMENT

### KICKOFF MEETING

The Contractor shall conduct a project kickoff meeting within 10 days following award to introduce key stakeholders, define roles and responsibilities, and review project objectives and deliverables. During this phase, the Contractor shall collaborate with VA stakeholders to gather and clarify all requirements, ensuring alignment with VA needs and expectations.

### CONTRACTOR PROJECT MANAGEMENT PLAN

The Contractor shall deliver a comprehensive Contractor Project Management Plan (CPMP) that outlines the approach, timeline, tools, and methodology for the execution of PIVOT implementation. The CPMP should present both narrative and graphic formats to display the schedule, milestones, risks, and resource allocation. The CPMP shall also detail how the Contractor will coordinate and execute planned, routine, and ad hoc data collection, as well as reporting requests as identified within the PWS. The Contractor shall provide comprehensive documentation for all project phases and deliverables, ensuring clarity and consistency. The initial baseline CPMP shall be concurred upon and updated in accordance with Section B of the contract. The Contractor shall update and maintain the VA PM-approved CPMP throughout the PoP.

The CPMP shall include the following components:

- Comprehensive Project Plan

The Contractor shall develop a detailed project plan that includes:

- Project charters, plans, and schedules

- Requirements documentation

- Technical specifications and design documents

- User manuals and training materials

This plan shall outline the overall timeline, key milestones, resource allocation, and risk management strategies. A high-level implementation roadmap, including proposed phases, MVP scope, and release cadence, shall also be part of the project plan. This roadmap shall be refined in collaboration with VA stakeholders and updated regularly throughout the project lifecycle.

- Agile Delivery Framework Schedule

The Contractor shall adopt an agile delivery framework to guide the development, implementation, and enhancement of the PIVOT. An iterative release schedule, subject to VA review and approval, will enable incremental delivery of functionality over time. Each release shall include clearly defined capabilities, testing milestones, and stakeholder engagement activities.

- Stakeholder Engagement Plan

To maintain regular communication and updates throughout the project lifecycle, the CPMP shall include a stakeholder engagement plan. The Contractor shall define and implement a stakeholder engagement plan to maintain regular communication and updates throughout the project lifecycle.

4.  Project Design

The Contractor shall develop detailed system design documentation, including system architecture, integration points, and user interface design.  The Contractor shall present the system design to VA stakeholders for review and obtain necessary approvals prior to development.

5. Deployment Plan

The Contractor shall develop a comprehensive deployment plan that outlines the steps, timeline, and contingency measures for system go-live. The contractor shall execute the deployment plan to launch the PIVOT into the production environment and provide immediate post-deployment support to address any issues encountered during the initial usage phase.

Deliverables:

A. Contractor Project Management Plan

### REPORTING REQUIREMENTS

The Contractor shall provide the COR with monthly Progress Reports in electronic form in Microsoft Word and Project formats.  The report shall include detailed instructions/explanations for each required data element, to ensure that data is accurate and consistent.  These reports shall reflect data as of the last day of the preceding month.

The monthly Progress Reports shall cover all work completed during the reporting period and work planned for the subsequent reporting period.  The report shall also identify any problems that arose and a description of how the problems were resolved.  If problems have not been completely resolved, the Contractor shall provide an explanation including their plan and timeframe for resolving the issue.  The report shall also include an itemized list of all Information and Communication Technology (ICT) deliverables and their current Section 508 conformance status.  The Contractor shall monitor performance against the CPMP and report any deviations.  It is expected that the Contractor will keep in communication with VA accordingly so that issues that arise are transparent to both parties to prevent escalation of outstanding issues.

Deliverable:

Monthly Progress Report

## PIVOT Core Functional Requirements

The Contractor shall ensure the system supports access for a minimum of 100 concurrent users, including auditors, analysts, and administrative personnel, with scalability to accommodate future growth.  PIVOT shall provide the following core functional requirements:

### Data Ingest and Management

1. The Contractor shall provide a system that can receive and parse 837P, 837I, 837D, and NCPDP post-adjudicated internal claims history, and gather and integrate data from various sources such as CMS Physician Specialty Code Set, NPPES/PECOS specialty files, OIG LEIE list, CMS frequency/utilization reports, Prospective Payment Systems (PPS), CMS/VA Fee schedules, National Drug Codes (NDC), FDA Approved Drugs, VA eligibility systems, VA Referral/Authorization systems, Provider file information, and other relevant healthcare databases. The Contractor shall comply with the department’s Authoritative Data Source (ADS) requirement that VA systems, services, and processes throughout the enterprise shall access VA data solely through official VA ADSs where applicable. The system shall store point-in-time data for designated sources as specified by the VA, ensure such data is retrievable upon request within 24 hours, and retain it in accordance with defined retention schedules and regulatory requirements.

The Contractor shall ensure the system aggregates, parses, and normalizes this data to ensure consistency and facilitate comprehensive analysis. The Contractor shall normalize data from multiple adjudication systems and EDI transaction types, including 837P, 837I, 837D, NCPDP, and 835s. The normalization process shall standardize data structures, code sets, and field formats across all sources. The Contractor shall ensure accurate mapping of claims and remittance data into a unified schema. Claims and payments must be linked using control numbers and other identifiers to maintain traceability. The system shall resolve duplicate or inconsistent records and preserve referential integrity across all integrated systems and flag any unauthorized data duplication within 24 hours of detection. All normalized data shall include metadata identifying the source, transformation logic, and processing timestamps.

The Contractor shall ensure system functions as a pass-through for incoming claims, such that all received 837P, 837I, 837D, 835, and NCPDP transactions are forwarded to designated downstream VA systems after undergoing compliance checks through the rules engine. Following rules engine processing, the system shall transmit the original claim—along with any appended metadata or flags—via standard EDI formats to designated VA systems for further adjudication, payment or reimbursement, or archival. The system shall maintain a complete audit trail for each claim, capturing timestamps, processing steps, applied rules, generated flags, and transmission status to downstream systems.

The Contractor shall ensure that the system is designed and configured for high throughput performance, capable of processing all incoming claims in real-time or near real-time without introducing delays that impact downstream payment workflows. The system must be capable of handling peak volumes efficiently to avoid any backlog, ensuring that claims are processed and forwarded to designated downstream VA systems promptly.  The Contractor shall include robust monitoring and alert mechanisms to immediately identify and mitigate any issue that might impede timely claim processing. The Contractor shall ensure the system performs data validation and integrity checks to ensure the accuracy and completeness of the ingested data. The system shall be able to handle updates to data sources and ensure that changes are accurately reflected in analyses and reports. The system shall provide mechanisms for revalidation of data when source updates occur.

The Contractor shall provide a monthly data quality assessment reports which shall include archived and backed-up data repositories and audit logs for all claims processed.

Performance Metric:

- Data ingest latency: ≤ 2 minutes per transaction

- Data quality resolution rate: ≥ 98% of VA-reported data errors resolved within 3 business days

- Data updates: 100% of source data updates reflected in system outputs within 5 business days

- Revalidation logs: 100% of revalidation events logged and traceable to source change events

- Data issues: ≤ 1% recurring data integrity issues across reporting periods

- System uptime for ingest module: ≥ 99.9%

- Audit trail completeness: 100% of claims processed must have full traceability

Deliverable:

Data Quality Assessment Report

2. The Contractor shall ensure that the system includes a comprehensive and easily navigable data dictionary. The data dictionary must catalog all definitions of each data element, key data features, including detailed information on primary and foreign keys, primary source system, EDI loop and segments, and include a database diagram. The data dictionary must allow for filtering, searching, and reporting capabilities. Additionally, the Contractor shall ensure the data dictionary is continuously updated and accessible to authorized VA personnel, ensuring transparency and ease of reference for users. Updates to the data dictionary must be communicated to VA-designated personnel, including changelogs and rationale for any modifications.

Data Dictionary UI (Data Dictionary Deliverable) updated monthly or upon system changes, including:

- Complete catalog of all data elements with definitions

- Metadata for each field (e.g., data type, source system, EDI loop/segment, key relationships)

- Database schema diagram

- Searchable/filterable interface or exportable format (e.g., Excel, PDF, or web-based UI)

- Changelog documenting all updates, additions, or removals, with rationale

- Access control list showing authorized VA users with access permissions

Performance Metric:

- Update frequency: 100% of system changes reflected in the data dictionary within 5 business days

- Accessibility: 100% availability to authorized VA users

- Documentation completeness: ≥ 99% of data elements documented with required metadata

- Changelog accuracy: 100% of updates include rationale and effective date

3. The Contractor shall archive data that is no longer actively used but must be retained for regulatory, legal, or historical purposes. Archived data shall be indexed and searchable to support retrieval and reference. Archived data shall be:

- Indexed and searchable to support timely retrieval and reference.

- Indexed at three key points: (1) Ingestion into the system, (2) After system decision, and (3) Upon response and ingestion from bidirectional feed.

Archived data shall be classified in accordance with:

- The Principle of Provenance: Data must be categorized based on its source.

- The Principle of Order: Data must retain its original structure and classification hierarchy.

4. The Contractor shall maintain a backup solution for current and active data to support operational recovery in the event of data loss or corruption. The Contractor shall ensure that data archiving and data backup are treated as distinct functions with separate storage, processes, and objectives. The Contractor shall comply with all applicable federal, VA, and industry data retention and privacy regulations.

5. The Contractor shall routinely update the system to incorporate the latest CMS and VA updates, technological advancements, security enhancements, and compliance with regulatory changes. This includes both scheduled updates and urgent patches. The contractor must incorporate feedback from VA users to continuously improve the system’s functionality, usability, and performance.

5. The Government requires delivery of computer software that does not contain any code that will, upon the occurrence or the nonoccurrence of any event, disable the software. Such code includes but is not limited to a computer virus, restrictive key, node lock, time-out, or other function, whether implemented by electronic, mechanical, or other means, which limits or hinders the use or access to any computer software based on residency on a specific hardware configuration, frequency of duration of use, or other limiting criteria. If any such disabling code is present, the Contractor agrees to indemnify the Government for all damages suffered as a result of a disabling caused by such code, and the contractor agrees to remove such code upon the Government’s request at no extra cost to the Government. Inability of the Contractor to remove the disabling software code will be considered an inexcusable delay and a material breach of contract, and the Government may exercise its right to terminate for cause. In addition, the Government is permitted to remove the code as it deems appropriate and charge the Contractor for consideration for the time and effort expended in removing the code.

### Rules Engine

The Contractor shall design and manage a Rules Engine to meet all specified functional, technical, programmatic, and compliance requirements. The Contractor shall ensure that all ingested claims are processed through the Rules engine, and all relevant rules are applied/checked based on the type of claim, services provided, and criteria indicated within each rule. The Contractor shall provide a system with a customizable logic engine capable of executing and continuously updating rules, including but not limited to, CMS edits, PPS logic, VA business rules, and Prospective Payment System (PPS)/Fee Schedule rate validations.

The Rules engine shall execute rules in real-time as claims are ingested to identify improper payments, errors, unauthorized services or anomalies efficiently. The Contractor shall ensure the Rules engine supports rule threshold tuning (e.g., MUE, frequency limits, provider specialties) to adapt to ever-changing rules, coverage criteria and ensure accurate and up-to-date compliance. The Contractor shall ensure the system allows for the prioritization and sequencing of rules to ensure critical rules are applied first, followed by secondary checks. The Contractor shall ensure the system includes mechanisms to identify, flag, and manage contradictions or conflicts between overlapping rules, reimbursement policies, coding guidelines, or regulation/statues rules. The system shall support a rule conflict resolution framework that:

- Detects overlapping or contradictory rules during rule creation or execution

- Prioritizes rule execution based on configurable VA-defined hierarchies (e.g., VA > CMS > industry standard)

- Documents all rule conflicts in the Rules Library, including specific rule(s) violated with applicable statues and regulations, rationale for resolution, affected claim types, and any temporary overrides

The system shall account for geographic adjustments, apply any local rules specific to different regions or provider types, and able to utilize more than one fee schedule. The system shall have built-in modules for key prospective payment systems (PPS) to ensure accurate pricing and compliance. These modules shall include, at a minimum, IPPS, OPPS, Acute Inpatient PPS, Ambulatory Surgical Center (ASC), Federal Qualified Health Center PPS, Home Health PPS, SNF PPS, IRF PPS, Long-Term Care PPS Inpatient Psychiatric Facility PPS and ESRD PPS. The system shall utilize these modules to price claims accurately according to the respective payment system guidelines. The system shall have the ability to validate pricing against various Fee Schedules, applying necessary geographic adjustments, including at a minimum:

- CMS

- CMS Medicare Administrative Contractor (MAC)

- CMS/MAC Critical Access Hospital rates

- VA Fee Schedules

- CHAMPUS Maximum Allowable Charge (CMAC)

The Contractor shall ensure the system integrates with a comprehensive set of compliance, billing, and reimbursement rules to ensure alignment with VA, CMS, and contractual reimbursement policies and guidelines. This includes, but is not limited to, CMS compliance edits such as NCCI, MUE, MPPR, global surgical package rules, etc.; VA-specific policies including VA Payment Policies, Clinical Determinations and Indications guidelines, and other VA reimbursement guidelines.

The Contractor shall provide and maintain all applicable CMS billing, reimbursement, and compliance rule sets as part of the PIVOT solution. The system must incorporate relevant industry standards and guidelines for correct coding compliance, such as CMS NCCI, CMS MUE, CMS procedure to procedure edits, CMS Status indicators, CMS Prospective Payment System (PPS) rules, CMS Fee Schedules and MAC pricing guidelines, CMS Coverage Determinations and Local Coverage Determinations (LCDs), AMA coding manuals, X12 standard edits, Strategic National Implementation Process (SNIP) edits, and other authoritative coding references. The system shall incorporate additional industry rules and edits to ensure compliance with all applicable statutes, regulations, and reimbursement frameworks to facilitate the identification of improper claims adjudication.

The Contractor shall continuously monitor and assess updates to national and federal billing, coding, pricing, reimbursement, and payment policies and/or guidelines, including but not limited to CMS National Correct Coding Initiative (NCCI) edits, Medicare Physician Fee Schedule (MPFS), Medicare Administrative Contractor (MAC) Rates, Outpatient Prospective Payment System (OPPS), Inpatient Prospective Payment System (IPPS), Tricare reimbursement policies, and other applicable regulatory or industry-standard rules. The Contractor shall ensure timely identification and incorporation of relevant updates into the rules engine, subject to VA review and approval prior to implementation. The Contractor shall ensure that no new rules are added, no existing rules are modified, and no rules are removed from the Rules engine without prior written approval from the VA. The system shall support a governance workflow that enables VA-designated personnel to review, approve, and authorize all rule changes before implementation.

Each type-specific rule must validate claims against applicable business rules, fee schedules, and other industry standards. The Contractor shall ensure the system provides access to supporting information for each rule, including but not limited to, the necessary statutes, CMS guidelines/manual sections that justify and explain the rule's implementation. This documentation should be easily accessible and clearly linked to the corresponding rules to ensure transparency and ease of reference for users.

The Contractor shall ensure the rules engine validates billed pharmaceutical procedure codes by cross-referencing Healthcare Common Procedure Coding System (HCPCS) Codes with corresponding National Drug Codes (NDCs) and verifying FDA approval status. The system shall flag claims for review when a mismatch is identified between the billed code and the associated NDC, or when the NDC corresponds to a drug that is not FDA-approved for the billed indication or use. This validation shall be incorporated into the Rules Engine and applied in real-time during claim ingestion to support compliance with VA and CMS reimbursement policies.

The Contractor shall ensure the system allows for the prioritization and sequencing of rules to ensure critical rules are applied first, followed by secondary checks. The Contractor shall ensure the system includes mechanisms to identify, flag, and manage contradictions or conflicts between overlapping reimbursement policies, coding guidelines, or regulatory rules. This includes conflicts between:

- CMS and VA-specific payment policies

- National and local coverage determinations (NCDs vs. LCDs)

- Industry-standard coding rules (e.g., AMA CPT, NCCI) and VA Clinical Determinations and Indications (CDIs)

The system shall support a rule conflict resolution framework that:

- Detects overlapping or contradictory rules during rule creation or execution

- Prioritizes rule execution based on configurable VA-defined hierarchies.

- Logs and alerts VA users when a conflict is detected, with contextual information and recommended resolution paths

- Supports version control and audit trails for all rule changes and overrides

The Contractor shall ensure that all rule conflicts are documented in the system’s rules library, including rationale for resolution, affected claim types, and any temporary overrides. The system shall use and support sandbox testing of new or modified rules to assess potential conflicts before deployment to production.

The Contractor shall ensure the Rules Engine includes logic to validate that billed services align with the services authorized on the corresponding VA referral or authorization. The system shall cross-reference billed services against the approved codes (or code sets), frequencies, and taxonomies listed in the referral or authorization record. The Contractor shall ensure the Rules Engine includes logic to detect duplicate claims and validate that billed services have not been previously paid by VA. The system shall compare incoming claims against historical claims data to identify potential duplicates or services already reimbursed, and flag such claims for further review.

The system shall support:

- Validation of services against referral/authorization data at the claim and line-item level

- Identification of mismatches between billed and authorized services

- Flagging of unauthorized services

- Configuration of rule logic to accommodate program-specific authorization models

The Contractor shall ensure this rule logic is configurable and can be updated as VA referral and authorization policies evolve.

The Contractor shall support a structured process for VA-initiated rule development. When VA identifies a new regulation, statue, policy, or business requirement that necessitates a new compliance rule, the Contractor shall:

- Accept documentation from VA (e.g., policy memos, regulatory guidance, payment policy) that defines the basis and intent of the new rule.

- Collaborate with VA stakeholders to translate the requirement into rule logic, including applicable claim types, conditions, thresholds, and references.

- Design and implement the new rule within the pre-production (sandbox) environment for testing and validation.

- Provide VA with a multi-layered environment to test the rule against sample or historical claims data to ensure accuracy and alignment with the intended policy This environment shall include development > testing > pre-production > production.

- Incorporate VA feedback and make necessary adjustments prior to requesting production approval.

- Ensure the new rule is documented in the Rules Library with appropriate metadata, including effective date, end date, logic, source references, and status.

The Contractor shall ensure that the system includes a comprehensive and easily navigable rules library. This rules library shall catalog all active, inactive, and VA disapproved rules within the payer compliance tool (PCT), including detailed information on each rule's status (e.g., active, inactive, under review), VA program or payment authority the rule applies to, logic, applicable transaction/claims types, and the effective date and end date (if applicable) of each rule. The library shall provide clear documentation and linkage to the underlying logic, including any relevant statutes, guidelines, or industry standards that justify and explain the rule's implementation. The library shall allow for filtering, searching, and reporting capabilities to enable VA personnel to easily find and reference specific rules. Additionally, the Contractor shall ensure the rules library is continuously updated and accessible to authorized VA personnel, ensuring transparency and ease of reference for users. Regular updates to the rules library must be communicated to VA-designated personnel, including changelogs and the rationale for any modifications.

The Contractor shall ensure the system maintains full version control for all rules within the Rules Engine. This includes:

- A complete audit trail of all rule changes, including timestamps, user identity, change rationale, and version history.

- The ability to view and compare historical versions of a rule The ability to revert to a previous version/rule if needed Integration of versioning metadata into the Rules Library for transparency and traceability.

The Contractor shall provide a secure, VA-accessible multi-tiered release process when developing new rules. The release process shall consist of four tiers including development, test, pre-production, and production environments. The Contractor shall implement a structured change promotion process that allows tested rules to be reviewed, approved, and migrated through the following environments:

- The development environment will function as a sandbox which enables authorized VA users and contract developers the ability to develop and create new or modified rules without impacting live operations or data.

- The test environment will function as a testing environment when approved rules created in the sandbox are approved by VA and promoted for additional tests including regression testing, functional testing, and user validation.

- The pre-production environment will function as a mirror of the production environment where VA users can complete User Acceptance Testing (UAT) of new rules against relevant claims.

- The production environment will function in near real time to implement the rules engine and score claims.

The Contractor shall ensure the system includes functionality to simulate the impact of new or modified rules on historical claims data. This simulation capability shall:

- Allow VA users to test rule logic against a defined dataset without affecting production claims

- Provide metrics on how many claims would have been flagged, the types of flags generated, and estimated financial impact

- Support side-by-side comparisons of rule versions or logic changes

- Be accessible within the pre-production environment and integrated into the rule change governance workflow

The Contractor shall ensure the system includes tools to monitor and evaluate the effectiveness of individual rules and rule sets. This includes:

- Tracking the frequency of rule execution and the volume of claims impacted

- Measuring false positive and false negative rates for each rule

- Calculating the financial impact of each rule (e.g., potential cost avoidance, recoupments triggered)

- Providing dashboards and reports that summarize rule performance over time

- Enabling VA personnel to use these insights to refine or retire underperforming rules

### Pattern Recognition Engine

The system shall provide real-time and retrospective analysis of post-adjudicated claims data, leveraging advanced technologies such as artificial intelligence (AI), machine learning (ML), and customizable rule engines. The primary objectives are to ensure compliance with VA and CMS reimbursement guidelines and proactively detect potential improper payment patterns or trends so VA can proactively mitigate future improper payments.

The Contractor shall ensure the system incorporates a Pattern Recognition Engine that leverages AI and ML to detect post-payment anomalies, trends, and suspicious billing behaviors that may indicate improper payments, fraud, waste, or abuse (FWA). The system shall incorporate anomaly detection models that analyze claims data at the provider, claims, referral, patient, and service levels. The system must identify patterns inconsistent with peer norms, historical utilization, and/or clinical/financial expectations. This includes, but not limited to:

- Upcoding

- Unbundling

- Unusual billing frequencies or volumes

- Modifier misuse

- High-frequency repeat procedures

- Overlapping services

- Billing outside of provider specialty norms

- Excessive use of unlisted or Not Otherwise classified (NOC) codes

- Sudden shifts in billing behavior

- Billing for deceased patients

- Gender-or age-inappropriate services

- Code switching

The Pattern Recognition Engine shall operate in parallel with the Rules Engine and support retrospective analysis of post-adjudicated claims. The Contractor shall ensure the system includes predictive modeling capabilities that assess the likelihood of improper payment at the claim, provider, and facility level (e.g., clusters similar specialty claims and flags statistical outliers in real time, tracks each provider’s historical coding mix and alerts on sudden deviation, and monitors incoming claim distribution and flags when volume, modifiers or units drift). The system shall generate risk scores based on historical patterns, peer comparisons, service types, and all other relevant data attributes. These scores shall be used to prioritize flagged claims for further analysis, targeted reviews, and mitigation strategies. The predictive model’s methodology shall be documented, transparent, auditable, and explainable to VA users.

The system shall generate medium/low severity flags for further review and provide explainable AI (xAI) outputs to support investigative workflows resulting in numerical or categorical risk scores. The system shall provide a clear, concise justification or summary explaining the underlying factors contributing to the assigned risk level.

The Contractor shall ensure the system incorporates Human-in-the-Loop (HITL) learning capabilities that allow authorized personnel to review and confirm or dismiss AI-generated flags. The system shall log reviewers’ decisions and use these labeled outcomes to retrain and refine models on a recurring basis. The system shall allow reviewers to document the rationale of their decision through the tool. These inputs shall be logged alongside the flag metadata and used to support model retraining, and continuous improvement.

The Contractor shall ensure the pattern recognition engine supports continuous learning through periodic retraining of AI/ML models based on labeled outcomes from VA users. The system shall incorporate a feedback loop that captures decisions (e.g., confirmed or dismissed flags) and uses this data to improve model accuracy over time. The Contractor shall retrain models quarterly and provide VA with visibility into model performance metrics, including at a minimum:

- Flag Review Summary

  - Total number of AI-generated flags, high, medium, low risk score categorized during the reporting period, as well as historical and predictive trends.

  - Number and percentage of flags reviewed by authorized VA personnel.

  - Breakdown of reviewer decisions:

    - Confirmed flags

    - Dismissed flags

    - Flags pending review

- Reviewer Input and Rationale Logging

  - Summary of rationale types provided by reviewers

- Model Retraining Activity

  - Dates and frequency of model retraining during the quarter.

  - Description of retraining methodology (e.g., supervised learning, reinforcement learning).

  - Volume of labeled data used for retraining.

  - Versioning information for models before and after retraining.

- Performance Metrics

- Feedback Loop Effectiveness

- Audit and Compliance

The Contractor shall implement monitoring tools to track false positive rates, model drift, and financial impact of AI/ML outputs, and report these metrics regularly to VA. The Contractor shall ensure the system includes capabilities to detect both over-utilization and under-utilization of healthcare services by analyzing claims data in the context of clinical appropriateness, VA policy, and historical utilization patterns. The system shall:

- Identify deviations from expected service frequencies based on diagnosis, procedure type, VA referral, patient demographics, and provider specialty.

- Detect patterns such as excessive imaging, duplicate procedures, unusually frequent visits, or lack of follow-up care where clinically indicated.

- Align utilization detection logic with VA Clinical Determinations and Indications (CDI), VA Referral guidance, and other VA-specific clinical guidelines.

- Provide interactive heatmaps that visually represent utilization anomalies across geographic regions, provider networks, and service lines.

- Generate utilization scorecards that benchmark providers and facilities against peer norms and clinical standards, highlighting outliers for further review.

- Support configurable thresholds and alerting mechanisms to flag utilization patterns that exceed or fall below acceptable ranges.

- Enable drill-down capabilities from heatmaps and scorecards to individual claims, providers, or patients for detailed investigation.

- Include dashboards and reports that summarize utilization trends, compliance with clinical guidelines, and potential financial or quality-of-care impacts.

The Contractor shall ensure that utilization detection outputs are integrated into the system’s broader flagging, reporting, and workflow modules, allowing VA staff to take timely and informed action on utilization-related risks.

### Rule Flags and Workflow

The Contractor shall ensure the system flags improperly paid procedures based on rules that have fired, pattern recognition engine, and support efficient resolution workflows for investigating flagged claims/activities. This includes providing clear workflows for further review and resolution of potential issues. The system shall ensure that all rule flags have their own dedicated dashboards and workflows that VA staff can review, providing organized and user-friendly interfaces for detailed investigation and resolution of flagged issues. The Contractor shall ensure the system supports integration with other tools and systems within the VA via APIs or other secure connection methods, enabling seamless data sharing and interoperability. Additionally, the system shall include features for exporting data/dashboards and specific claims related to rules and flagged issues, to facilitate comprehensive analysis, resolution, and reporting across the VA.

The Contractor shall ensure the system supports configurable severity weighting for all improper payment flags generated by the system’s rules engine. Each flag shall be assigned a severity level or weight (e.g., High, Medium, Low or numeric scale) based on the nature and impact of the compliance issue. The system shall allow VA to configure routing logic based on flag severity, such that:

- High-severity flags trigger automated transmission (with metadata) to internal VA systems for rejection.

- Medium- or low-severity flags trigger automated transmissions to internal VA systems and may be retained for internal reporting, audit, and manual review (no rejection).

The system shall support updates to severity levels of rules and routing without requiring code changes. The contractor must work closely with VA stakeholders to tailor the system to VA-specific processes, workflows, and rules. This includes creating, modifying, and implementing custom rules and workflows as needed to support VA Community Care payment integrity operations.

The Contractor shall ensure the system ingests, integrates, and tracks recoupment data, tying each recoupment to the original improper payment. The Contractor shall ensure the system integrates with existing VA systems and technologies to ensure accountability by maintaining detailed records of findings versus recoupments realized by VA, providing clear traceability and reconciliation of improper payments.

### Overpayment/Recoupment Tracking

The Contractor shall develop and implement procedures to identify and validate overpayments requiring recoupment, including those resulting from errors. These procedures shall encompass accurate detection and calculation of overpayments, verification and validation processes, and processes for handling adjustments to previously paid claims and correcting identified errors. A centralized database shall be maintained to track all recoupment activities, including initial identification, notifications, collection status, and determination of financial impact.  The Contractor’s system shall enable users to upload Excel files for tracking the recoupment of special projects identified by the VA. The system shall support the upload, processing, and reporting of recoupment data.

Uploaded Excel files shall contain, at a minimum, the following fields:

- Invoice Number

- Expected Recoupment Amount

- Date of Project

- Project Name

The system’s output, which must be exportable to commonly utilized formats including but not limited to comma-separated values (CSV), Excel (XLS, XLSX), and XML, shall encompass both the information from the uploaded files and additional reconciled data. This reconciled data should include the latest iteration of the invoice number, recoupment amount, and FMS Paid Date.

The Contractor shall provide documentation and audit trails to demonstrate regulatory compliance, while securely safeguarding all sensitive information, including PHI and PII, in accordance with VA data security protocols. Detailed records of all recoupment actions, including patient information, claim details, amounts recouped, Financial Management System (FMS) dates for all transactions, and collection status must be maintained. Record-keeping and retention policies must ensure the availability of historical data for audits and reviews. The Contractor is expected to support VA/payment integrity teams in their efforts to collaborate with other agencies on initiatives aimed at identifying and addressing improper or duplicative payments.

### Audit Log and Tracking

The Contractor shall ensure the system provides full documentation of fired rules, including the logic, claim line items affected, and the financial impact of each. This comprehensive audit trail must be maintained to ensure transparency, accountability, and traceability of all rule applications and their outcomes. The system shall maintain traceability from claim ingestion through rule application, flagging, investigation, and resolution, ensuring a complete audit trail. The system shall include interactive dashboards that display flagged improper payments, estimated and realized cost savings, recoupment progress, and ROI metrics. Maintain traceability from claim ingestion through rule application, flagging, investigation, and resolution, ensuring clear and detailed reporting. The Contractor shall ensure dashboards facilitate effective monitoring and management of flagged issues, offering insights and streamlined access to necessary information for timely and accurate resolution. The system shall include features to accurately log, track and analyze costs associated with claims processing, flagging, and resolution. The system shall provide tools for performing ROI analysis, demonstrating the financial impact and benefits of the PCT, including cost savings, recovered payments, and efficiency gains.

The Contractor shall ensure the system includes collaborative tools, such as but not limited to, commenting, task assignment, and notifications, to facilitate communication and teamwork among users. The system shall have the ability to integrate with VA communication platforms to streamline workflows and ensure timely notifications. The Contractor shall ensure the system generates real-time notifications and alerts for flagged claims and potential issues, enabling timely intervention and resolution. The system shall allow users to customize alert settings and notification preferences based on their roles and priorities.

Deliverables:

- Documentation and audit trails demonstrating compliance.

- Comprehensive reports on flagged improper payments and resolution workflows.

## Dashboards, User Experience, and Access

The Contractor shall implement role-based access controls, as defined by VA, within the system to ensure that users have access to the data and system functions necessary for their roles and responsibilities. The Contractor must provide policies and procedures for managing and updating roles and permissions and enforce robust security measures to protect against unauthorized access. Access privileges must be managed in accordance with the principle of least privilege, reviewed regularly, and be auditable. The Contractor shall provide a system that allows the VA to control and direct permissions, ensuring that access to specific dashboards, widgets, and reports can be managed for different users or groups. The system shall maintain detailed audit logs that capture all user activity, including logins, data access, rule modifications, and administrative actions. These logs must be securely stored and made available to VA for compliance monitoring, investigations, and audits upon request.

The Contractor shall provide a system with an intuitive and user-friendly interface that facilitates ease of navigation and use for all types of users, including auditors, analysts, and administrators.  The interface shall be designed to minimize training burden and support both novice and advanced users without requiring coding or technical expertise.

The system shall include the following high-level usability features:

- No-Code Navigation: All core functions, including search, filtering, reporting, and dashboard customization, shall be accessible through point-and-click or drag-and-drop interfaces without requiring scripting or query language knowledge.

- Dynamic Search and Filtering: The system shall support dynamic, multi-parameter search filters that allow users to quickly locate claims, providers, rules, or other data elements based on configurable criteria (e.g., date range, NPI, CPT code, flag severity).

- Inline Refinement: Users shall be able to refine search results or data views directly within the interface without navigating away from the current screen.

- Drill-Down Capabilities: The system shall allow users to drill down from summary dashboards or reports into detailed claim-level or rule-level views, preserving context and navigation history.

- Hyperlinked Navigation: Dashboards, reports, and tables shall include clickable elements (e.g., claim IDs, provider names) that link directly to relevant detail views.

- Consistent Layout and Design Standards: The interface shall follow modern UI/UX design principles, including consistent use of icons, menus, tooltips, and responsive layouts.

- Accessibility Compliance: The system shall comply with Section 508 accessibility standards to ensure usability for individuals with disabilities. The system shall provide user-friendly error messages that are easily understandable.

The system’s user interface shall be responsive and performant, with all screens, dashboards, and data views loading within acceptable timeframes to support uninterrupted user workflows. The Contractor must incorporate user testing phases to gather feedback on the UI and usability, and make necessary adjustments based on that feedback.

The system shall include robust, built-in dashboard and reporting functionalities that are fully integrated within the PIVOT. The system shall leverage artificial intelligence (AI) and machine learning (ML) capabilities to present data-driven insights that support the tracking, investigation, and management of improper payments. Dashboards and reports shall update and display real-time data to support informed decision-making by VA users.

The system shall allow users to create and customize no-code dashboards with options for drag-and-drop widget placement, adjustable widget sizing, and selection of data visualization methods such as charts, graphs, and tables. Dashboards shall support granular filtering and sorting capabilities, enabling users to refine data views based on claim type, provider, region, rule category, date range, severity level, or other relevant attributes. These features shall allow users to tailor dashboards to their specific roles, priorities, and investigative workflows.

The system shall provide a library of pre-defined, automated reports and dashboards based on VA-defined logic, including but not limited to CMS rules, VA fee schedules, and rule engine outputs. These automated reports shall be configurable by users to specify data fields, rule codes, date ranges, and other relevant parameters. Users shall be able to schedule these reports to run at defined intervals (e.g., daily, weekly, monthly) and export them in commonly used formats including CSV, XLSX, PDF, JSON, XML, PNG, and JPG. The Contractor shall collaborate with VA stakeholders during implementation to define the initial set of automated reports and dashboards. These reports and dashboards shall be reviewed and refined at least quarterly through scheduled elaboration meetings with VA-designated personnel. In addition to automated reports, the system shall support ad hoc reporting capabilities. Users shall be able to create custom, on-demand reports and dashboards without requiring developer or Contractor intervention. Ad hoc reports shall allow users to select data fields, apply filters, define groupings, and choose visualization formats to meet specific analytical or operational needs.

The implementation of user-requested enhancements to standard dashboards and reporting shall be implemented based on predetermined and regular intervals and enhancements timelines.  Users should be able to customize dashboard widgets to display relevant data and metrics according to their specific needs and roles. The system shall support mobile accessibility to ensure that users can access dashboards and reports from smartphones and tablets, allowing users to interact with the system from various mobile devices efficiently

## System Architecture and Integration

1. The Contractor shall deliver a scalable, secure, and interoperable solution that integrates with VA systems, supports automated auditing, and enables actionable insights to improve payment accuracy, reduce administrative burden, and improve VA’s capability of identifying and mitigating improper payments within VA Community Care.

The Contractor shall ensure the system integrates seamlessly with existing VA systems, including financial systems, corporate data warehouses, eligibility systems, referral/authorization systems, and provider information systems. The Contractor shall implement automated error detection, logging, and reconciliation mechanisms for all data exchanges. Failed transactions shall trigger alerts and be retried or flagged for manual resolution. The system shall provide upstream and downstream capabilities, as identified, to other VA systems. The Contractor shall ensure the system supports secure, real-time, bidirectional data exchange with VA-identified adjudication and reimbursement systems, other designated VA systems, and VA-identified external federal agencies. The system shall enable accurate transmission of claims, payment, reimbursement, and related data in both directions. All interagency and intra-agency interfaces shall be fully auditable, log all transactions, and comply with applicable federal interoperability, privacy, and security standards. The Contractor shall ensure the integration supports real-time synchronization of data, maintaining consistency and accuracy across all platforms. By supporting real-time data feeds, the Contractor shall ensure the system provides up-to-date information essential for effective decision-making and detection of improper payments. The Contractor shall ensure the system employs standards-based integration using established protocols such as Health Level Seven (HL7) and Fast Healthcare Interoperability Resources (FHIR). The Contractor shall also ensure the system incorporates industry-standard edits, including CMS, VA, X12 standard edits, and Strategic National Implementation Process (SNIP) edits, to support precise and compliant claims processing.

The Contractor shall provide robust APIs within the system to allow secure access to its data and functionalities from other systems. These APIs shall support broader analytics and reporting efforts by enabling seamless data sharing. The Contractor shall implement secure connection methods, including data encryption and secure communication protocols, to protect data integrity and security during interactions between the system and other platforms. The Contractor shall ensure the system is capable of integrating with relevant external databases. The system shall support the ingestion of data from these external sources and enable the export of system data to external databases, supporting comprehensive analysis and reporting.

The Contractor shall design the system with a scalable architecture that can handle increasing data volumes and transactions without performance degradation.

The Contractor shall include performance monitoring tools to track and optimize system performance, ensuring efficient load balancing, quick response times, and optimal resource utilization.

The Contractor shall provide a monthly System Integration status report that includes:

- Uptime and availability statistics

- Data exchange and synchronization metrics

- API usage and latency analysis

- Audit log summary and retention status

- Error detection and resolution statistics

Performance Metrics:

- 100% of required VA systems and VA-identified external federal agency systems integrated and validated

- 95% of data synchronized within 5 seconds

- Bidirectional data exchange: 100% of test cases pass and <0.5% transmission failure rate

- 100% of failed transactions logged; 95% resolved or flagged within 1 hour

- 100% of transactions audited and logs retained for minimum of 7 years from go live date or VA designated retention timeframe

- 99% API uptime; 95% of API calls respond in <1 second

- Average response time <1.5 seconds; CPU/memory usage <75% under normal load

- 100% of data encrypted in transit and at rest

- 0 critical vulnerabilities

Deliverable:

- System Integration Status Report

2. The Contractor shall design the system with robust performance and scalability to accommodate the growing volume and complexity of VA Community Care claims. The Contractor shall ensure the system employs a scalable architecture capable of handling increasing data volumes and transaction loads without compromising performance or responsiveness. The Contractor shall ensure the system supports autoscaling capabilities that dynamically allocate computing resources based on real-time workload demands. The system shall automatically scale up during periods of high transaction volume and scale down during low utilization, ensuring consistent performance, cost efficiency, and uninterrupted service availability. The Contractor shall include performance monitoring tools in the system to track key metrics such as load balancing, response times, queue depth, and resource utilization. These tools shall enable continuous optimization of system performance, ensuring that the system remains efficient and effective even under high-load conditions. The Contractor shall implement load balancing capabilities to distribute processing loads evenly across the system, preventing bottlenecks and ensuring smooth operation during peak usage times. The Contractor shall ensure the system dynamically allocates resources based on current demands to maintain high performance levels. The system shall be capable of scaling to accommodate surge volumes of up to 200% of established peak volume, for a minimum sustained period of 4 hours without degradation in processing time, data accuracy, or compliance measures.

3. The Contractor shall include tools for real-time performance monitoring to detect and address any issues promptly. This ensures that potential performance degradation can be identified and mitigated before it impacts system usability or user experience. The Contractor shall ensure the system is easily expandable to accommodate future growth in data volumes, transaction loads, and user numbers. This includes the ability to integrate additional data sources, handle more complex processing tasks, and support a larger user base as needed. The Contractor shall leverage at their discretion, distributed architectures for data management such as cloud computing, code optimization techniques, and other techniques are necessary to achieve scalability. The Contractor shall design the system to support high availability and reliability. This includes implementing redundancy measures and failover mechanisms to ensure that the system remains operational even in the event of hardware or software failures. The Contractor shall perform postmortems of any outages occurred, including root cause analysis and steps to prevent future outages and provide Postmortem and Root Cause Analysis Reports.

Performance Monitoring UI, which shall:

- Display real-time metrics on system throughput, latency, uptime, autoscaling events, and resource utilization

- Provide historical performance trends and alerting for threshold breaches

- Be accessible 24/7 to authorized VA users

- Include exportable views or reports for monthly performance review

- Support drill-down capabilities for root cause analysis and outage tracking

Performance Metrics:

- System Uptime: ≥ 99.9% monthly availability

- Scalability: System handles 2x projected load with <10% performance degradation

- Autoscaling Response Time: ≤ 1 minute to allocate additional resources during peak load

- Latency: < 100 ms

- Load Balancing Efficiency: ≥ 95% of requests evenly distributed across system nodes

- Dashboard Availability: 100% uptime for authorized VA users

- Postmortem Report Availability: Within 5 business days of any outage or critical performance incident

Deliverable:

- Postmortem and Root Cause Analysis Report

## Testing

1. The Contractor shall conduct unit testing to verify the functionality of individual components. Integration testing shall be performed to ensure seamless interaction between the PIVOT and existing VA systems.

2. The Contractor shall facilitate User Acceptance Testing (UAT) with VA stakeholders to validate the system against business requirements and incorporate feedback for any necessary adjustments.

3 The Contractor shall perform regression testing to verify that new changes do not adversely affect existing functionality.

4. For software maintenance, the Contractor shall distinguish between hot fixes for critical issues and standard fixes for routine updates, ensuring that any updates are thoroughly tested before deployment.

## Technical Support and System Maintenance

The Contractor shall provide ongoing and comprehensive technical support, system maintenance, and regular updates to ensure the system remains operational, secure, and current with the latest advancements.

  - Feedback and System Improvements

The Contractor shall establish and maintain a robust feedback loop to continuously enhance the system based on user input and evolving VA requirements. This feedback loop must be systematically integrated into the improvements process.

  - Support Services

The Contractor shall offer dedicated support services that include technical support, troubleshooting, and system maintenance. These support services must be available through multiple channels including phone, email, and online support portals, ensuring responsive and effective user assistance at all times.

  - Knowledge Base Development

The Contractor is required to develop and maintain an easily accessible knowledge base. This knowledge base must contain FAQs, tutorials, troubleshooting guides, and other help resources to provide users with self-service support options.

  - Availability and Response Time:

The Contractor shall ensure that support services are available during VA’s normal operating hours and that response times meet the VA’s established standards for urgency and efficiency.

## Business Continuity and Disaster Recovery

The Contractor shall establish, maintain, and adhere to a comprehensive business continuity and disaster recovery plan. This plan must demonstrate the process for restoring and recovering critical operations, data, and services within specified timeframes. The plan must ensure the system remains operational and accessible with minimal disruption to VA functions. The plan must ensure protection of the integrity, availability, and confidentiality of VA sensitive data and systems during system failures, disasters, or other emergencies. The Contractor shall submit the plan to VA prior to system go-live and annually thereafter and shall be incorporated into the contract upon VA approval. The plan shall comply with VA Handbook 6500.8, VA Information System Contingency Planning, VA guidelines on establishing operational requirements and framework for the implementation of a business continuity plan.

The Contractor shall coordinate with VA and obtain written approval for any scheduled system or network maintenance that may impact business operations at least 14 calendar days in advance. System maintenance requests submitted less than 14 calendar days in advance must be justified and approved by VA.

The Contractor shall notify VA in writing within 1 hour of identifying or being alerted of any unscheduled system disruption or emergency maintenance. The Contractor shall provide VA a recovery schedule, status updates daily until resolution, and an impact assessment on service delivery.

The Contractor shall test its business continuity plan at least annually and provide documented test results to VA within 30 business days of the test completion. The Contractor shall prepare and submit a test plan for any scheduled or unscheduled system changes or updates for VA approval prior to the deployment. The Contractor shall have rollback mechanisms in place to maintain and restore prior system versions in the event of a failed deployment. The Contractor shall immediately communicate the issue to VA and provide status updates until resolution.

Deliverables:

    - Business Continuity and Disaster Recovery Plan

    - Test Plan for System Changes/Updates

## Training

The Contractor shall deliver training programs to ensure all users are proficient in the system’s functionality. Training shall include:

- Instructor-led sessions

- Self-paced materials

- Role-specific guidance

- Comprehensive training materials, including user guides, video tutorials, and quick reference guides

Deliverable:

- Training materials

## PIVOT Solution hosting

The Contractor shall provide a solution that fulfills the PIVOT requirements.  The PIVOT solution shall be hosted and implemented within the VAEC or the Contractor’s SaaS environment.  The Contractor shall adhere to the following based on the selected cloud-based environment:

### VAEC

If the PIVOT solution is hosted in the VAEC:

#### Architecture and Design

- Develop and maintain the solution architecture aligned with the VAEC Technical Reference Architecture as well as the One-VA Enterprise Architecture.

- Design VAEC hosted solution and address VA identified cloud readiness gaps.

Deliverables:

  - Solution Architecture

  - Solution Design

#### Planning

- Develop, maintain, and execute the VAEC Implementation Plan that defines the implementation approach, processes and activities (prior to, during, and after), test strategy, setup and configuration procedure, inventory of IT assets, implementation checklist, risk assessment, key dependencies, and schedule. In the event that a VAEC CSP has not yet been selected by VA, the Contractor shall recommend a CSP.

- Develop and execute the VAEC Transition Plan, as part of the Implementation Plan, that defines the approach and action plans to prepare VA stakeholders to receive and operate the solution. This includes improving stakeholder engagement, outreach, and communications

- Develop and update the project’s VIP Deployment and Installation, Back-out, and Rollback Plan that describes the installation, back-out, and rollback approach, processes and activities, dependencies, and schedule.  The plan shall also include the provisioning and installation procedures for VAEC resources.

- Determine cloud capacity and workload requirements.  VA shall review and approve cloud capacity requirements and provide the VAEC cloud capacity for the solution as GFE.

Deliverable:

- VAEC Implementation Plan

#### Build and Development

- Support setup, configuration, and provisioning of the solution in the VAEC environments.

- Work with VA to provide inputs for establishing VAEC capacity, accounts and privileges.  This includes monitoring and tracking the creation, update, and deletion of application user accounts, and ensuring cloud capacity requirements are satisfied.

- Develop the necessary artifacts to obtain a VA authority to operate (ATO) for the solution and complete VA Assessment and Authorization (A&A) process.  After the ATO is achieved, the Contractor shall update and maintain the A&A documentation as required to ensure continued compliance.  The Contractor shall monitor, track, and respond to Plan of Action and Milestones (POAM).  The Contractor shall provide input to update the VAEC ATO, as needed.

- Provide information and document to support operational and production readiness reviews and go-no-go decisions.  The Contractor shall execute corrective actions to address gaps and provide all required data and prepare supporting documents/artifacts for the reviews.

#### Implementation

- Implement the solution in the VAEC as defined in VIP Deployment and Installation, Back-out, and Rollback Plan as well as the VAEC Implementation Plan.

- Provide inputs and documentation for the Post-Implementation Review, within 5 days of implementation completion, to review learned and identify improvement opportunities.

- Provide an Implementation Summary Report that describes implementation results, lessons learned, open issues, corrective actions, and improvement opportunities.

Deliverable:

- Implementation Summary Report

#### Operation and Maintenance

- Operate and maintain the solution hosted in the VAEC in accordance with the application and VAEC service level agreements (SLAs).

- Utilize the VAEC General Support Services (GSS) when available and applicable in order to minimize cloud services costs and optimize operations.  The Contractor shall use native tools and capabilities of the VAEC environment.

- Provide for the backup and recovery of information stored by the solution to meet the application and VAEC SLA using native tools and capabilities of the VAEC environment.

#### Monitor Performance and Reporting

- Provide a Quarterly Solution Performance Report that summarizes solution availability, usage, events and incidents, improvement opportunities, risks and issues, status, action plans, and planned and actual resolution timelines.

- Review all usage of cloud computing services provided by VAEC.  The Contractor shall submit and implement Quarterly Resource Utilization Optimization Plans on how to best optimize the environment to reduce the costs associated with resource utilization.

- Provide a breakdown of all costs by solution, environment, and utilization.  The Contractor shall report on utilization of each class of resources as a percentage of provisioned capacity in a Monthly Utilization Report.  The Contractor shall include the total infrastructure expenditure and total number of request services for Cloud Resource Optimization.

Deliverables:

- Quarterly Solution Performance Report

- Quarterly Resource Utilization Optimization Plan

- Monthly Utilization Report

### SaaS Assessment, Authorization, and Continuous Monitoring

If the PIVOT solution is hosted in the Contractor’s SaaS environment:

#### If the PIVOT solution is not FedRAMP authorized:

- The information system solution selected by the Contractor shall comply with the Federal Information Security Management Act (FISMA).

- The Contractor shall comply with FedRAMP requirements as mandated by Federal laws and policies, including making available any documentation, physical access, and logical access need to support this requirement.

- The Contractor shall provide a SaaS product as defined by the following criteria:  Software as a Service (SaaS) is an application delivery model in which the application is hosted on a cloud infrastructure outside the security boundary of VA and is provided to the Cloud Service Customer (CSC) over the internet.  The CSC uses the SaaS offering via a thin-client interface, such as a web-browser or a program interface. The CSC subscribes to the SaaS offering and is only responsible for minor in-app customizations. The Cloud Service Provider (CSP) offering the application is responsible for management of the application, safeguarding of data stored or processed by the application, and all elements of the underlying infrastructure. Additionally, the CSP is responsible for all on-going compliance. In order to qualify as SaaS for use at VA, and to align with Federal Risk and Authorization Management Program (FedRAMP) requirements, the hosting for the offering must conform to the NIST 800-145 definition of Cloud Computing and thus contain following key characteristics:

- On-Demand Self-Service: The CSP fully automates the provisioning of both the customer interface and the underlying cloud components of the SaaS offering. In some cases, to the CSP may provision internal resources manually, while providing the CSC an automated interface to request and track the service.

- Broad Network Access: The SaaS capabilities are available over the internet or over a network that is available from all access points the CSC requires. The SaaS offering is accessible through common platforms (e.g., mobile phones, tablets, laptops, and workstations).

- Resource Pooling: The computing infrastructure supporting the SaaS offering is shared among more than one CSC using a multi-tenant model, and resources are dynamically assigned depending on customer demand.

- Rapid Elasticity: Computing capabilities are automatically provisioned and released in a manner that scales with customer demand. In some cases, the scaling of resources may not be fully automated, but it should be fast enough to support the needs of the CSC, which the CSC would have to define.

- Measured Service: Resource usage, such as storage, processing, bandwidth, and user activity are measured and reported on in a manner that is relevant to the SaaS offering.

- Following guidance from the Federal CIO, VA will utilize existing JAB ATO or agency ATO issued by another agency as a starting point for FedRAMP requirements.  If neither of those exist, VA will sponsor The Cloud Service Provider for a FedRAMP Authorization. VA will be using the FedRAMP baselines as a starting point, since they are specifically tailored for cloud services.

- The Contractor shall, where applicable, assist with the VA ATO Process to help achieve agency authorization of the cloud service or migrated application at the impact level required by VA to utilize the product. For this solution the required impact level is: Moderate.

- The Contractor shall comply with FedRAMP requirements surrounding data location within the Continental United States. FedRAMP specifies data location requirements in the High Baseline as part of control SA-9 (5); however, FedRAMP does not provide or specify data location requirements for other baselines.

- The Contractor shall complete a FedRAMP System Security Plan (SSP) and supporting documentation including required attachments within 75 calendar days after contract award.

- The Contractor shall work with a VA DTC Subject Matter Expert to develop a specific system boundary diagram including any integration and connectivity components for VA use. This will be known as the VA Implementation Diagram (VAID) and will demonstrate the proposed implementation of this system at VA. The Contractor shall complete this deliverable with VA within 10 calendar days of contract award.

- The Contractor shall complete a Third-Party Assessment Organization (3PAO) Security Assessment Plan (SAP) within 90 calendar days after contract award.

- The Contractor shall complete a 3PAO Security Assessment Report (SAR) within

90 calendar days after the SSP is accepted by VA.

- The Contractor shall work with VA Subject Matter Experts to test the validity of the Incident Response Plan (IRP) and ensure proper troubleshooting of issues that may arise. This should be completed within 30 calendar days of the SSP being delivered.

- The Contractor shall afford VA access to the Contractor’s and Cloud Service Provider’s (CSP) facilities, installations, technical capabilities, operations, documentation, records, and databases.

- If new or unanticipated vulnerabilities are discovered by either VA or the Contractor, or if existing safeguards have ceased to function, the discoverer shall immediately bring the situation to the attention of the other party in accordance with Addendum B, VA Information, and Information System Security/Privacy Language.

- The Contractor shall comply with data management requirements.

- Successful issuance of a VA ATO will be required before live VA data can be used in the system.

- The Contractor shall participate in FedRAMP Continuous Monitoring activities as outlined by FedRAMP’s Continuous Monitoring Strategy Guide found on the FedRAMP website.

- The Contractor shall participate in monthly Agency and FedRAMP Sustainment meetings following the granting of a VA ATO.

- The Contractor shall provide continuous monitoring activities including, but not limited to scans, security artifacts, and monthly Plan of Action and Milestones (POAM) reports as outlined by VA and FedRAMP requirements.

- The Contractor shall provide a monthly inventory report of VA sites currently utilizing the cloud product post ATO award. The inventory report will include the number of licenses being utilized and the specific VA site.

Deliverables:

A.	FedRAMP System Security Plan (SSP) and required Attachments

B.	VA Implementation Diagram

C.	3PAO Security Assessment Plan (SAP)

D.	3PAO Security Assessment Report (SAR)

E.	Plan of Action and Milestones Monthly Reports.

F.	Monthly Inventory Report

#### If the PIVOT solution is FedRAMP Authorized but not VA Authorized

- The information system solution selected by the Contractor shall comply with the Federal Information Security Management Act (FISMA).

- The Contractor shall comply with FedRAMP requirements as mandated by Federal laws and policies, including making available any documentation, physical access, and logical access needed to support this requirement.

- The system must be FedRAMP Authorized at no less than Moderate impact level.

- The Contractor shall, where applicable, assist with the VA ATO Process to help   achieve agency authorization of the cloud service or migrated application.

- The Contractor shall provide confirmation of their FedRAMP System Security Plan (SSP) and supporting documentation completion via their repository ID number and a link for VA to download the SSP and all required artifacts within 5 calendar days of contract award.

- The Contractor shall work with a VA DTC Subject Matter Expert to develop a specific system boundary diagram including any integration and connectivity components for VA use. This will be known as the VA Implementation Diagram (VAID) and will demonstrate the proposed implementation of this system at VA. The Contractor shall complete this deliverable with VA within 10 calendar days of contract award.

- The Contractor shall provide the results of their most recent Third-Party Assessment Organization (3PAO) Security Assessment Plan (SAP) within 10 calendar days of contract award.

- The Contractor shall complete a 3PAO Security Assessment Report (SAR) within 10 calendar days after the SSP is accepted by VA.

- The Contractor shall provide VA with the most recent monthly scans for the production environment within the authorization boundary and their scan upload schedule for FedRAMP within 30 calendar days of contract award.

- The Contractor shall provide their availability to participate in monthly continuous monitoring meetings to be scheduled following successful VA ATO within 30 calendar days of contract award.

- The Contractor shall work with VA Subject Matter Experts to test the validity of the Incident Response Plane (IRP) and ensure proper troubleshooting of issues that may arise. This should be completed within 30 calendar days of the SSP being delivered.

- If new or unanticipated vulnerabilities are discovered by either VA or the Contractor, or if existing safeguards have ceased to function, the discoverer shall immediately bring the situation to the attention of the other party in accordance with Addendum B, VA Information and Information System Security/Privacy Language.

- The Contractor shall comply with data management requirements.

- Successful issuance of a VA ATO will be required before live VA data can be used in the system.

- The Contractor shall participate in FedRAMP Continuous Monitoring activities as outlined by FedRAMP's Continuous Monitoring Strategy.

- The Contractor shall participate in monthly Agency and FedRAMP Sustainment meetings following the granting of a VA ATO.

- The Contractor shall provide continuous monitoring activities including, but not limited to scans, security artifacts, and monthly Plan of Action and Milestones (POAM) reports as outlined by VA and FedRAMP requirements.

- The Contractor shall provide a monthly inventory report of VA sites currently utilizing the cloud product post ATO award. The inventory report will include the number of licenses being utilized and the specific VA site.

Deliverables:

A.	FedRAMP System Security Plan (SSP) and required Attachments

B.	VA Implementation Diagram

C.	3PAO Security Assessment Plan (SAP)

D.	3PAO Security Assessment Report (SAR)

E.	Plan of Action and Milestones Monthly Reports.

F.	Monthly Inventory Report

#### If the PIVOT solution is FedRAMP Authorized and VA Authorized

- The information system solution selected by the Contractor shall comply with the Federal Information Security Management Act (FISMA) and have a current VA authorization.

- The Contractor shall comply with FedRAMP requirements as mandated by Federal laws and policies, including making available any documentation, physical access, and logical access needed to support this requirement.

- The FedRAMP Authorization level and existing VA ATO should be no less than the level required for this use case which has been defined as Moderate impact level.

- The Contractor shall, where applicable, assist with the VA ATO Sustainment Process to help maintain health and quality of agency authorization of the cloud service or migrated application.

- The Contractor shall exclusively provide licenses and/or accounts to FedRAMP authorized and VA authorized environments.

- The Contractor shall afford VA access to the Contractor's and Cloud Service Provider's (CSP) facilities, installations, technical capabilities, operations, documentation, records, and databases.

- If new or unanticipated vulnerabilities are discovered by either VA or the Contractor, or if existing safeguards have ceased to function, the discoverer shall immediately bring the situation to the attention of the other party in accordance with Addendum B, VA Information and Information System Security/Privacy Language. VA Privacy and Security deliverables as directed by the VA System owner.

- The Contractor shall comply with data management requirements.

- The Contractor shall complete and provide an updated 3PAO Security Assessment Report (SAR).

- Successful issuance of a VA ATO will be required before live VA data can be used in the system.

- The Contractor shall participate in FedRAMP Continuous Monitoring activities as outlined by FedRAMP's Continuous Monitoring Strategy Guide found on the FedRAMP Website.

- The Contractor shall provide continuous monitoring activities including, but not limited to scans, security artifacts, and monthly Plan of Action and Milestones (POAM) reports as outlined by FedRAMP requirements.

- The Contractor shall participate in monthly Agency and FedRAMP Sustainment meetings following the granting of a VA ATO.

- The Contractor shall provide a monthly inventory report of VA sites currently utilizing the cloud product post ATO award. The inventory report will include the number of licenses being utilized and the specific VA site.

Deliverables:

A.	3PAO Security Assessment Report (SAR)

B.	Continuous Monitoring Monthly Scans

C.	Plan of Action and Milestones Monthly Reports.

D.	Monthly Inventory Report

## Optional tasks

### Optional Task One – Additional PIVOT Licenses/Subscriptions and Support

The Contractor shall provide term-based licenses (for VAEC hosted PIVOT solution) or subscription-based licenses (for SaaS based PIVOT solution) at a quantity specified by VA at the time the optional task is exercised in accordance with paragraphs 5.1 to 5.9.  VA may exercise this optional task up to five times within the base period and each option period Licenses executed after the start date of the active PoP shall be pro-rated to the nearest whole month for the time remaining within the PoP at execution to the end duration date of the active PoP.

### Optional Task Two – Professional Services Support

The Contractor shall provide additional support for the professional services including specific user training, rules development and configuration support, data mapping and integration, system configuration and customization, analytics and reporting, process workflows, implementation/deployment support, documentation and knowledge transfer, change management, and transition out support for this optional task.  For each exercise of this optional task, the Government will provide a work statement detailing the specific support service required.  Following, the Contractor shall provide VA with a written execution plan detailing the level of effort in terms of proposed labor categories and increments of hours and/or week(s) (one weekly iteration is defined as 40 hours effort) and the technical approach required to achieve the work described.  The Government will perform an analysis to determine if the execution plan aligns with the support services needed.  This optional task may be exercised at any time, from time to time, during the Base or Option Periods up to five times

# GENERAL REQUIREMENTS

## ENTERPRISE AND IT FRAMEWORK

### VA TECHNICAL REFERENCE MODEL

The Contractor shall comply with the VA OIT Technical Reference Model (VA TRM). Compliance with the VA TRM is achieved by using only technologies and standards that are listed as approved for use in the VA TRM.  The Contractor shall provide all necessary information requested by VA to ensure TRM approval is obtained prior to use on VA’s network.

### ZERO TRUST – VA CRITICAL SECURITY CONTROLS

VA has established minimum mandatory security requirements and requires that any network connected software system or service must meet the VA Critical Security Controls as outlined in the VA Memorandum, “VA Security Controls”, https://www.voa.va.gov/DocumentView.aspx?DocumentID=5010.  VA Critical Security Controls identify the minimum mandatory requirements that must be implemented across all VA enterprise infrastructure, cloud computing environments, information systems, networks, and specialized devices (medical devices/systems, special-purpose systems, and research scientific computing devices) that process, store, and/or transmit VA data.  Effective July 1, 2025, the Contractor shall implement these VA Critical Security Controls, within any network connected software system or service prior to being authorized for use in the VA.  This functional requirement is not negotiable, and Plan of Action & Milestones (POAM) will not be accepted in the event these controls cannot be implemented for new systems.  Critical Security Controls are intended to increase VA’s security posture and provide security and privacy risk visibility into the VA network and is not a new requirement.  The Contractor’s failure to maintain these VA Critical Controls after implementation will result in VA discontinuing the use of the system.

### FEDERAL IDENTITY, CREDENTIAL, AND ACCESS MANAGEMENT (FICAM)

The Contractor shall ensure Commercial Off-The-Shelf (COTS) product(s), software configuration and customization, and/or new software are PIV card-enabled by accepting HSPD-12 PIV credentials using VA Enterprise Architecture (EA), and VA Identity and Access Management (IAM) approved Enterprise Technology Guidelines (ETG).  The Contractor shall ensure all Contractor delivered applications and systems comply with the VA Identity, Credential, and Access Management policies and guidelines set forth in Executive Order 14028, VA Handbook 6510 VA Identity and Access Management, VA Handbook 0735 Homeland Security Presidential Directive 12 (HSPD-12) Program, CISA Binding Operational Directive 23-01, and align with the Federal Identity, Credential, and Access Management Roadmap and Implementation Guidance v2.0.

The Contractor shall ensure all Contractor delivered applications and systems provide user authentication services compliant with the National Institute of Standards and Technology (NIST) Special Publication (SP) 800-63-3, VA Handbook 6500, and VA IAM enterprise requirements for direct, assertion based authentication, and/or trust based authentication, as determined by the ETGs. Direct authentication at a minimum must include Public Key Infrastructure (PKI) based authentication supportive of PIV card and/or Common Access Card (CAC), as determined by the business need.

The Contractor shall ensure all Contractor delivered applications and systems conform to the specific Identity and Access Management PIV requirements set forth in the Office of Management and Budget (OMB) Memoranda  M-05-24, M-19-17, M-22-09, and NIST Federal Information Processing Standard (FIPS) 201-3.  Contractor delivered applications and systems shall be on the FIPS 201 Approved Product List (APL). If the Contractor delivered application and system is not on the APL, the Contractor shall be responsible for taking the application and system through the FIPS 201 Evaluation Program.

The Contractor shall ensure all Contractor delivered applications and systems support:

- Automated provisioning and are able to use enterprise provisioning service.

- Interfacing with VA’s Master Person Index (MPI) to provision identity attributes, if the solution relies on VA user identities. MPI is the authoritative source for VA user identity data.

- The VA defined unique identity (Secure Identifier [SEC ID] / Integrated Control Number [ICN]).

- Multiple authenticators for a given identity and authenticators at every Authenticator Assurance Level (AAL) appropriate for the solution.

- Identity proofing for each Identity Assurance Level (IAL) appropriate for the solution.

- Federation for each Federation Assurance Level (FAL) appropriate for the solution, if applicable.

- Two-factor authentication (2FA) through an applicable Technology Guideline as outlined in VA ETG.

- A Security Assertion Markup Language (SAML) implementation if the solution relies on assertion-based authentication. Additional assertion implementations, besides the required SAML assertion, may be provided as long as they are compliant with NIST SP 800-63-3 guidelines.

- Authentication/account binding based on trusted Hypertext Transfer Protocol (HTTP) headers if the solution relies on Trust based authentication.

- Role Based Access Control.

- Auditing and reporting capabilities.

- Compliance with VIEWS 00155984, PIV Logical Access Policy Clarification https://www.voa.va.gov/DocumentView.aspx?DocumentID=4896.

The required Assurance Levels for this specific effort are Identity Assurance Level 3, Authenticator Assurance Level 3, and Federation Assurance Level 3.

### INTERNET PROTOCOL VERSION 6 (IPv6)

The Contractor solution shall support IPv6-Only based upon the memo issued by the Office of Management and Budget (OMB) on November 19, 2020 (https://www.whitehouse.gov/wp-content/uploads/2020/11/M-21-07.pdf). Which defines IPv6-only as the state of an operational system or service when IPv4 protocol functions (addressing, packet forwarding) are not in use. The NIST USGv6 profile defines technical requirements for a product to be capable of operating in IPv6-Only environments.  IPv6-Only technology, in accordance with the USGv6 Program (https://www.nist.gov/programs-projects/usgv6-program/usgv6-revision-1), NIST Special Publication (SP) 500-267B Revision 1 “USGv6 Profile” (https://doi.org/10.6028/NIST.SP.500-267Br1), and NIST SP 800-119 “Guidelines for the Secure Deployment of IPv6” (https://doi.org/10.6028/NIST.SP.800-119), compliance shall be included in all IT infrastructures, application designs, application development, operational systems and sub-systems, and their integration.  In addition to the above requirements, all devices, applications, and systems shall support all applicable functionality on native IPv6-Only as well as dual stack (IPv6 / IPv4) connectivity without additional memory or other resources being provided by the Government, so that they can function in a mixed environment.  All public/external facing servers and services (e.g., web, email, DNS, ISP services, etc.) shall support native IPv6-Only and dual stack (IPv6 / IPv4) users and all internal infrastructure and applications shall support using native IPv6-Only and dual stack (IPv6 / IPv4) for all functionality and operations.

### TRUSTED INTERNET CONNECTION (TIC)

The Contractor solution shall meet the requirements outlined in Office of Management and Budget Memorandum M-19-26, “Update to the Trusted Internet Connections (TIC) Initiative“ (https://www.whitehouse.gov/wp-content/uploads/2019/09/M-19-26.pdf), VA Directive 6513 “Secure External Connections”, and shall comply with the TIC 3.0 Core Guidance Documents, including all Volumes and TIC Use Cases, found at the Cybersecurity & Infrastructure Security Agency (CISA) (https://www.cisa.gov/publication/tic-30-core-guidance-documents).

### STANDARD COMPUTER CONFIGURATION

The Contractor IT end user solution that is developed for use on standard VA computers shall be compatible with and be supported on the standard VA operating system, Windows 10 (64bit) and Windows 11, Edge (Chromium based), and 365 Apps for enterprise.  Applications delivered to VA and intended to be deployed to Windows 10 and or Windows 11 workstations shall be delivered as a signed .msi package with switches for silent and unattended installation and updates shall be delivered in signed .msp file formats for easy deployment using Microsoft Endpoint Configuration Manager (CM) VA’s current desktop application deployment tool.  Signing of the software code shall be through a vendor provided certificate that is trusted by VA using a code signing authority such as Verizon/Cybertrust or Symantec/VeriSign.  The Contractor shall also ensure and certify that their solution functions as expected when used from a standard VA computer, with non-admin, standard user rights that have been configured using the Defense Information Systems Agency (DISA) Secure Technical Implementation Guide (STIG) specific to the particular client operating system being used.

### VETERAN FOCUSED INTEGRATION PROCESS (VIP) AND PRODUCT LINE MANAGEMENT (PLM)

The Contractor shall support VA efforts IAW the Veteran-Focused Integration Process (VIP) Guide and Product Line Management (PLM) Playbook. The major focus of VIP is on Enterprise Oversight, Governance, reporting, and establishing practices that focus on outcomes and continuously delivering sustainable IT capabilities to benefit the Veteran. PLM is a framework that focuses on delivering functional products that provide the highest priority work to customers while delivering simplified, reliable, and practical solutions to the business, medical staff, and our Veterans.  The VIP Guide is a companion guide to the PLM Transformation Playbook and can be found at: https://www.voa.va.gov/DocumentView.aspx?DocumentID=4371 and the PLM Transformation Playbook can be found at https://www.voa.va.gov/DocumentView.aspx?DocumentID=4946.  VIP and PLM are the authoritative processes that IT projects must follow to ensure development and delivery of IT products.

The VIP Guide provides guidance for transitioning from project-centric to product-centric delivery.  The VIP guide applies to all OIT Office of Management and Budget (OMB) reportable products that are required to collect and report costs, schedules, risks, and other valuable information in VA PARS (whether products are procured or developed by VA) and any VA IT project effort in Software Product Management (SPM) and Infrastructure Operations (IO), or their successors, that touch the VA network regardless of IT organizational alignment (whether it spends government funding from VA's Congressional IT Appropriation or any other appropriation).

The PLM Transformation Playbook details how OIT leadership expects Product Lines (PLs) to implement PLM, DevOps, and Lean-Agile principles, methods, practices, and techniques through levels of maturity.  The PLM Transformation Playbook applies to all IT products aligned to PLs in the Software Product Management, Infrastructure Operations and Product Engineering organizations within the OIT organization.

Others outside the referenced groups or organizations may use the VIP Guide and PLM Transformation Playbook for situational awareness as needed.

### PROCESS ASSET LIBRARY (PAL)

The Contractor shall perform their duties consistent with the processes defined in the OIT Process Asset Library (PAL).  The PAL includes a spectrum of OIT functions and activities, such as project management, operations, service delivery, communications, acquisition, and resource management. PAL serves as an authoritative and informative repository of searchable processes, activities or tasks, roles, artifacts, tools and applicable standards and guides to assist the OIT workforce, Government and Contractor personnel. OIT utilizes PAL processes to ensure compliance with policies and regulations and to meet VA quality standards.  The PAL includes the contractor onboarding process consistent with Section 6.2.2 and can be found at process_CONB_ext.docx (live.com).  The main PAL can be accessed at www.va.gov/process.

### AUTHORITATIVE DATA SOURCES

The VA Enterprise Architecture Repository (VEAR) is one component within the overall EA that establishes the common framework for data taxonomy for describing the data architecture used to develop, operate, and maintain enterprise applications.  The Contractor shall comply with the department’s Authoritative Data Source (ADS) requirement that VA systems, services, and processes throughout the enterprise shall access VA data solely through official VA ADSs where applicable, see below.  The Information Classes which compose each ADS are located in the VEAR, in the Data & Information domain.  The Contractor shall ensure that all delivered applications and system solutions support:

- Interfacing with VA’s Master Person Index (MPI) (formerly the Master Veteran Index (MVI)) to provision identity attributes, if the solution relies on VA user identities.  MPI is the authoritative source for VA user identity data.

- Interfacing with Capital Asset Inventory (CAI) to conduct real property record management actions, if the solution relies on real property records data.  CAI is the authoritative source for VA real property record management data.

- Interfacing with electronic Contract Management System (eCMS) for access to contract, contract line item, purchase requisition, offering vendor, and solicitation information above the micro-purchase threshold, if the solution relies on procurement data.  eCMS is the authoritative source for VA procurement actions data.

- Interfacing with HRSmart Human Resources Information System to conduct personnel action processing, on-boarding, benefits management, and compensation management, if the solution relies on personnel data.  HRSmart is the authoritative source for VA personnel information data.

- Interfacing with VA Profile to access personal contact information, if the solution relies on VA Veteran personal contact information data.  VA Profile is the authoritative source for VA Veteran Personal Contact Data.

- Interfacing with VA/Department of Defense (DoD) Identity Repository (VADIR) for determining eligibility for VA benefits under Title 38, if the solution relies on qualifying active duty military service data.  VADIR is the authoritative source for qualifying active duty military service in VA.

- Interfacing with VA Systems Inventory (VASI) to access VA systems information, if the solution relies on VA system information. VASI is the authoritative source for VA IT systems.

- Interfacing with Enterprise Mission Assurance Support Service (eMASS) to access the Authority to Operate (ATO) status of all VA Information Systems. eMASS contains the official Authority to Operate (ATO) status of all VA Information Systems.

### SOCIAL SECURITY NUMBER (SSN) REDUCTION

The Contractor solution shall support the Social Security Number (SSN) Fraud Prevention Act (FPA) of 2017 which prohibits the inclusion of SSNs on any document sent by mail.  The Contractor support shall also be performed in accordance with Section 240 of the Consolidated Appropriations Act (CAA) 2018, enacted March 23, 2018, which mandates VA to discontinue using SSNs to identify individuals in all VA information systems as the Primary Identifier.  The Contractor shall ensure that any new IT solution discontinues the use of SSN as the Primary Identifier to replace the SSN with the ICN in all VA information systems for all individuals.  The Contractor shall ensure that all Contractor delivered applications and systems integrate with the VA MPI for identity traits to include the use of the ICN as the Primary Identifier. The Contractor solution may only use a Social Security Number to identify an individual in an information system if and only if the use of such number is required to obtain information VA requires from an information system that is not under the jurisdiction of VA.

### SOFTWARE AND LICENSING REQUIREMENTS

The Contractor shall be responsible for the provision of all software licenses and any associated licensing maintenance required for any development, delivery, integration, operation, and/or maintenance associated with its proposed application(s), software products, software solution, and/or system including, but not limited to, any and all application(s), software and/or software products that comprise, are a part of, or integrate with the Contractor’s proposed application(s), software products, software solution, and/or system for the life of any resulting contract.

## SECURITY AND PRIVACY REQUIREMENTS

It has been determined that protected health information may be disclosed or accessed and a signed Business Associate Agreement (BAA) shall be required.  The Contractor shall adhere to the requirements set forth within the BAA, referenced in Section D of the contract, and shall comply with VA Directive 6066.

### POSITION/TASK RISK DESIGNATION LEVEL(S)

In accordance with VA Handbook 0710, Personnel Security and Suitability Program, the position sensitivity and the level of background investigation commensurate with the required level of access for the following tasks within the PWS are:

# Position Sensitivity and Background Investigation Requirements by Task

| Task Number | Tier1 / Low Risk | Tier 2 / Moderate Risk | Tier 4 / High Risk |
| --- | --- | --- | --- |
| 5.1 | ☐ | ☒ | ☐ |
| 5.2 | ☐ | ☒ | ☐ |
| 5.3 | ☐ | ☒ | ☐ |
| 5.4 | ☐ | ☒ | ☐ |
| 5.5 | ☐ | ☒ | ☐ |
| 5.6 | ☐ | ☒ | ☐ |
| 5.7 | ☐ | ☒ | ☐ |
| 5.8 | ☐ | ☒ | ☐ |
| 5.9 | ☐ | ☒ | ☐ |
| 5.10 | ☐ | ☒ | ☐ |

The Tasks identified above and the resulting Position Sensitivity and Background Investigation requirements identify, in effect, the Background Investigation requirements for Contractor individuals, based upon the tasks the particular Contractor individual will be working.  The submitted Contractor Staff Roster must indicate the required Background Investigation Level for each Contractor individual based upon the tasks the Contractor individual will be working, in accordance with their submitted proposal.

### CONTRACTOR PERSONNEL SECURITY REQUIREMENTS

Contractor Responsibilities:

- The Contractor shall prescreen all personnel requiring access to the computer systems to ensure they maintain the appropriate Background Investigation, and are able to read, write, speak, and understand the English language.

Within 3 business days after award, the Contractor shall provide a roster of Contractor and Subcontractor employees to the COR to begin their background investigations in accordance with the PAL template artifact.  The Contractor Staff Roster shall contain the Contractor’s Full Name, Date of Birth, Place of Birth, individual background investigation level requirement (based upon Section 6.2 Tasks), etc.  The Contractor shall submit full Social Security Numbers either within the Contractor Staff Roster or under separate cover to the COR.  The Contractor Staff Roster shall be updated and provided to VA within 1 day of any changes in employee status, training certification completion status, Background Investigation level status, additions/removal of employees, etc. throughout the Period of Performance.  The Contractor Staff Roster shall remain a historical document indicating all past information and the Contractor shall indicate in the Comment field, employees no longer supporting this contract.  The preferred method to send the Contractor Staff Roster or Social Security Number is by encrypted e-mail. If unable to send encrypted e-mail, other methods which comply with FIPS 140-2 (or its successor) are to encrypt the file, use a secure fax, or use a traceable mail service. (Note that by September 22, 2026, all FIPS 140-2 certificate validations will be placed on the Historical List. See FIPS Transition Effort Timeline for more details:  https://csrc.nist.gov/projects/fips-140-3-transition-effort#schedule)

- The Contractor should coordinate with the location of the nearest VA fingerprinting office through the COR.  Only electronic fingerprints are authorized.  The Contractor shall bring their completed Security and Investigations Center (SIC) Fingerprint request form with them (see paragraph d.4. below) when getting fingerprints taken.

- The Contractor shall ensure the following required forms are submitted to the COR within 5 days after contract award:

- Optional Form 306

- Self-Certification of Continuous Service

- VA Form 0710

- Completed SIC Fingerprint Request Form

The Contractor personnel shall submit all required information related to their background investigations (completion of the investigation documents (SF85, SF85P, or SF 86) utilizing the Office of Personnel Management’s (OPM) Electronic Questionnaire for Investigations Processing (e-QIP) after receiving an email notification from the SIC.

The Contractor employee shall certify and release the e-QIP document, print, and sign the signature pages, and send them encrypted to the COR for electronic submission to the SIC.  These documents shall be submitted to the COR within 3 business days of receipt of the e-QIP notification email.  (Note:  OPM is moving towards a “click to sign” process.  If click to sign is used, the Contractor employee should notify the COR within 3 business days that documents were signed via e-QIP).

- The Contractor shall be responsible for the actions of all personnel provided to work for VA under this contract.  In the event that damages arise from work performed by Contractor provided personnel, under the auspices of this contract, the Contractor shall be responsible for all resources necessary to remedy the incident.

- A Contractor may be granted unescorted access to VA facilities and/or access to VA IT resources (network and/or protected data) with a favorably adjudicated Special Agreement Check (SAC), completed training delineated in VA Handbook 6500.6 (Appendix C, Section 4), signed “Contractor Rules of Behavior”, and with a valid, operational PIVcredential for PIV-only logical access to VA’s network.  A PIV card credential can be issued once your SAC has been favorably adjudicated and your background investigation has been scheduled by OPM.  However, the Contractor will be responsible for the actions of the Contractor personnel they provide to perform work for VA.  The investigative history for Contractor personnel working under this contract must be maintained in the database of OPM.

- The Contractor, when notified of an unfavorably adjudicated background investigation on a Contractor employee as determined by the Government, shall withdraw the employee from consideration in working under the contract.

Failure to comply with the Contractor personnel security investigative requirements may result in loss of physical and/or logical access to VA facilities and systems by Contractor and Subcontractor employees and/or termination of the contract for default.

PIV Credential Holders must follow all HSPD-12 policies and procedures as well as use and protect their assigned identity credentials in accordance with VA policies and procedures, displaying their badges at all times, and returning the identity credentials upon termination of their relationship with VA.

Deliverable:

- Contractor Staff Roster

## METHOD AND DISTRIBUTION OF DELIVERABLES

The Contractor shall deliver documentation in electronic format, unless otherwise directed in Section B of the solicitation/contract.  Acceptable electronic media include:  Microsoft 365 suite, MS Word, MS Excel, MS PowerPoint, MS Project, MS Access, MS Visio, AutoCAD, and Adobe Postscript Data Format (PDF).

## PERFORMANCE METRICS

The table below defines the Performance Standards and Acceptable Levels of Performance associated with this effort.

This QASP outlines the methodology for monitoring and evaluating contractor performance in delivering and supporting the PIVOT to ensure it meets VA requirements for payment accuracy, compliance, and system integration.

Performance Objectives and Standards

| Performance Objective | Performance Standard | AQL | Surveillance Method | Frequency |
| --- | --- | --- | --- | --- |
| PIVOT Functionality | Tool supports real-time and retrospective claims analysis | 100% | Functional testing and user validation | At delivery + Quarterly |
| AI/ML Accuracy | Models identify improper payments with high precision | ≥ 95% | Model validation and audit sampling | Quarterly |
| Improper Payment Detection Rate | Percentage of total claims flagged for potential improper payments | Target may vary | Claims analysis and validation | Quarterly |
| Recoupment Realization Rate | Percentage of flagged overpayments successfully recouped | ≥ 85% | Recoupment tracking and reporting | Quarterly |
| Return on Investment (ROI) | Ratio of cost savings or recoveries to system cost | ≥ 3:1 over 12 months | Financial analysis and reporting | Annually |
| Rule Engine Customization | Rule engine reflects current VA/CMS policies | 100% | Rule set review and policy mapping | Monthly |
| System Integration | Secure, reliable integration with VA systems | ≥ 99% | Interface testing and monitoring | Continuous |
| Reporting and Insights | Dashboards provide actionable insights | 100% | Report review and stakeholder feedback | Monthly |
| Dashboard Availability | Percentage of time dashboards are accessible and up-to-date | ≥ 99% | Availability monitoring | Continuous |
| Report Delivery Timeliness | Percentage of scheduled reports delivered on time | ≥ 98% | Report delivery tracking | Monthly |
| Security Compliance | Meets FISMA, HIPAA, FedRAMP standards | 100% | Security audits and penetration testing | Annually + Ongoing |
| Training and Documentation | Training delivered; documentation up-to-date, accurate, error-free, and in multiple formats as needed. Quick guidance drafts available for TPAs, providers, and contracted entities. | 100% | Review of training logs and materials | At delivery + Semi-annually |
| Training Completion Rate | Percentage of users who complete required training within the designated timeframe | ≥ 95% | Training completion tracking | Quarterly |
| Support and Maintenance | SLA adherence for issue resolution and uptime | ≥ 95% | Help desk ticket review and uptime logs | Monthly |
| Help Desk Response Time | Average time to respond to support tickets | ≤ 1 business day | Ticket system analysis | Monthly |
| Issue Resolution Time | Average time to resolve reported issues | ≤ 3 business days | Issue resolution tracking | Monthly |
| System Uptime | Percentage of time the system is fully operational | ≥ 99.9% | Uptime monitoring | Monthly |
| Response Time | Average time to process and return results for a claim or query | ≤ 2 seconds per transaction | Performance testing | Continuous |
| Data Ingest Latency | Time from data availability to ingestion and processing | ≤ 24 hours | Data ingestion monitoring | Continuous |
| Data Quality | Frequency, impact, and resolution rate of VA-reported data errors regarding data normalization. Must resolve 98% of errors within 3 days | 98% | Data quality monitoring and resolution | Continuous |
| Financial Management Integration | Financial management features align with CMS guidelines and QASP requirements | 100% | Financial audit reports and data review | Quarterly |
| Audit Log Completeness | Percentage of user/system actions successfully logged | 100% | Log review and analysis | Monthly |
| Security Incident Response Time | Time to detect and respond to a security event | ≤ 4 hours | Incident response time tracking | Per incident |
| Compliance Audit Pass Rate | Percentage of compliance checks passed during internal or external audits | ≥ 95% | Review of compliance audit reports | Quarterly |
| Rule Execution Accuracy | Percentage of claims correctly flagged based on business rules | ≥ 98% | Rule validation and verification | Quarterly |
| False Positive Rate | Percentage of flagged claims that are later determined to be compliant | ≤ 5% | False positive analysis | Quarterly |
| Model Drift Detection | Frequency and severity of AI/ML model drift incidents | Target may vary | Model performance monitoring | Continuous |
| PIVOT Functionality | Tool supports real-time and retrospective claims analysis | 100% | Functional testing and user validation | At delivery + Quarterly |
| AI/ML Accuracy | Models identify improper payments with high precision | ≥ 90% | Model validation and audit sampling | Quarterly |
| Improper Payment Detection Rate | Percentage of total claims flagged for potential improper payments | Target may vary | Claims analysis and validation | Quarterly |
| Recoupment Realization Rate | Percentage of flagged overpayments successfully recouped | ≥ 85% | Recoupment tracking and reporting | Quarterly |
| Return on Investment (ROI) | Ratio of cost savings or recoveries to system cost | ≥ 3:1 over 12 months | Financial analysis and reporting | Annually |
| Rule Engine Customization | Rule engine reflects current VA/CMS policies | 100% | Rule set review and policy mapping | Monthly |
| System Integration | Secure, reliable integration with VA systems | ≥ 99% | Interface testing and monitoring | Continuous |
| Reporting and Insights | Dashboards provide actionable insights | 100% | Report review and stakeholder feedback | Monthly |

Surveillance Methods

- Functional Testing: Verification through practical operation of the PIVOT to ensure each function meets predefined standards.

- Audit Sampling: Periodic sampling and auditing of processed claims to assess the accuracy and precision of the AI/ML models. The VHA has the authority to choose and review/approve the final audit plan to ensure it is comprehensive and unbiased.

- Stakeholder Feedback: Collection of feedback from users and stakeholders to gauge the practical effectiveness of the tool.

- Security Audits: Regular security evaluations to ensure compliance with FISMA, HIPAA, and FedRAMP standards.

- Help Desk Monitoring: Review of help desk tickets and issue logs to ensure timely and effective resolution.

- Financial Management Review: Examination of financial management processes and reports to ensure alignment with CMS guidelines and performance standards.

- Log Review and Analysis: Regular examination of system and user action logs to ensure completeness.

- Incident Response Time Tracking: Monitoring of time taken to detect and respond to security incidents.

- Review of Compliance Audit Reports: Analysis of audit reports to ensure a high pass rate of compliance checks.

- Claims Analysis and Validation: Regular analysis and validation of claims to determine the improper payment detection rate.

- Recoupment Tracking and Reporting: Monitoring and reporting of recouped overpayments to determine recoupment realization rate.

- Financial Analysis and Reporting: Regular financial reviews to calculate the return on investment (ROI).

- Availability Monitoring: Continuous monitoring of dashboard accessibility and data updates.

- Report Delivery Tracking: Monitoring the timeliness of scheduled report deliveries.

- Training Completion Tracking: Monitoring the completion rate of required training within the designated timeframe.

- Ticket System Analysis: Tracking the average response time to support tickets.

- Issue Resolution Tracking: Monitoring the average time taken to resolve reported issues.

- Uptime Monitoring: Continuous monitoring to ensure high system uptime.

- Performance Testing: Monitoring the response time to process and return results for claims or queries.

- Data Ingestion Monitoring: Tracking the latency from data availability to ingestion and processing.

- Data Quality Monitoring and Resolution: Ensuring the frequency, impact, and timely resolution of VA-reported data errors.

- Rule Validation and Verification: Ensuring accuracy in claims flagged based on business rules.

- False Positive Analysis: Monitoring and analyzing the false positive rate.

- Model Performance Monitoring: Continuous assessment of AI/ML model drift and performance.

The COR will utilize a Quality Assurance Surveillance Plan (QASP) throughout the life of the contract to ensure that the Contractor is performing the services required by this PWS in an acceptable level of performance.  The Government reserves the right to alter or change the surveillance methods in the QASP at its own discretion.  A Performance Based Service Assessment will be used by the COR in accordance with the QASP to assess Contractor performance.

## FACILITY/RESOURCE PROVISIONS

The Government will provide office space, telephone service and system access when authorized contract staff work at a Government location as required in order to accomplish the Tasks associated with this PWS.  All procedural guides, reference materials, and program documentation for the project and other Government applications will also be provided on an as-needed basis and with prior approval from CO and VA.

The Contractor shall request other Government documentation deemed pertinent to the work accomplishment directly from the Government officials with whom the Contractor has contact.  The Contractor shall consider the COR as the final source for needed Government documentation when the Contractor fails to secure the documents by other means.  The Contractor is expected to use common knowledge and resourcefulness in securing all other reference materials, standard industry publications, and related materials that are pertinent to the work.

VA may provide remote access to VA specific systems/network in accordance with VA Handbook 6500, which requires the use of a VA approved method to connect external equipment/systems to VA’s network.  Citrix Access Gateway (CAG) and now the Azure Virtual Desktop (AVD) (as VA is currently transitioning from CAG to the AVD), are the current and only VA approved methods for remote access users when using or manipulating VA information for official VA Business.  VA permits CAG remote access through approved Personally Owned Equipment (POE) and Other Equipment (OE) provided the equipment meets all applicable 6500 Handbook requirements for POE/OE.  All of the security controls required for GFEmust be utilized in approved POE or OE.   The Contractor shall provide proof to the COR for review and approval that their POE or OE meets the VA Handbook 6500 requirements and VA Handbook 6500.6 Appendix C, herein incorporated as Addendum B, before use. CAG authorized users shall not be permitted to copy, print, or save any VA information accessed via CAG at any time.  VA prohibits remote access to VA’s network from non-North Atlantic Treaty Organization (NATO) countries.   The exception to this are countries where VA has approved operations established (e.g. Philippines and South Korea).  Exceptions are determined by the COR in coordination with the Information System Security Officer (ISSO) and Privacy Officer (PO).

This remote access may provide access to VA specific software such as Veterans Health Information System and Technology Architecture (VistA), ClearQuest, PAL, Primavera, and Remedy, including appropriate seat management and user licenses, depending upon the level of access granted.  The Contractor shall utilize government-provided software development and test accounts, documents, and requirements repositories, etc. as required for the development, storage, maintenance, and delivery of products within the scope of this effort.  All VA sensitive information shall be protected at all times in accordance with VA Handbook 6500, local security field office System Security Plans (SSP’s) and Authority to Operate (ATO)’s for all systems/LAN’s accessed while performing the tasks detailed in this PWS.  The Contractor shall ensure all work is performed in countries deemed not to pose a significant security risk.  For detailed Security and Privacy Requirements (additional requirements of the contract consolidated into an addendum for easy reference) refer to ADDENDUM A – ADDITIONAL VA REQUIREMENTS, CONSOLIDATED and ADDENDUM B - VA INFORMATION AND INFORMATION SYSTEM SECURITY/PRIVACY LANGUAGE.

## GOVERNMENT FURNISHED PROPERTY

For deployments utilizing VAEC, the following will be provided:

▪ Cloud capacity in and connectivity to the VAEC environments.

▪ VA Enterprise Cloud Operational Tools (VAECOT) comprised of a suite of COTS cloud

management tools as identified in the VAEC Technical Reference Guide

▪ Enterprise Development Environment (EDE) and Tools as identified in the VAEC

Technical Reference Guide

The Government has multiple remote access solutions available to include CAG, AVD, Site-to-Site Virtual Private Network (VPN), and RESCUE VPN.

The Government’s issuance of GFE is limited to Contractor personnel requiring direct access to the network to: development environments; install, configure and run Technical Reference Model (TRM) approved software and tools (e.g., Oracle, Fortify, Eclipse, SoapUI, WebLogic, LoadRunner); upload/download/ manipulate code, run scripts, and apply patches; configure and change system settings; check logs, troubleshoot/debug, and test/QA.

When necessary, the Government will furnish desktops or laptops, for use by the Contractor to access VA networks, systems, or applications to meet the requirements of this PWS. The overarching goal is to determine the most cost-effective approach to providing needed access to the VA environment coupled with the need to ensure proper Change Management principles are followed. Contractor personnel shall adhere to all VA system access requirements for on-site and remote users in accordance with VA standards, local security regulations, policies, and rules of behavior. GFE shall be approved by the COR and Program Manager on a case-by-case basis prior to issuance.

Based upon the Government assessment of remote access solutions and requirements of this effort, the Government estimates that the following GFE will be required by this effort:

- 0 laptops

- 0 desktops

The Government will not provide IT accessories including but not limited to Mobile Wi-Fi hotspots/wireless access points, additional or specialized keyboards or mice, laptop bags, extra charging cables, extra Personal Identity Verification card readers, peripheral devices, or additional Random Access Memory (RAM). The Contractor is responsible for providing these types of IT accessories in support of this effort as necessary and any VA installation required for these IT accessories shall be coordinated with the COR.

Additionally, the Contractor shall provide a status of all reportable GFE as part of the Monthly Status Report as required by PWS paragraph 5.1.  For purposes of this report, reportable GFE includes equipment that is furnished by the Government as tangible “personal” property which the Contractor takes possession of, physically leaves a Government facility, and needs to be returned the end of Contractor performance.  The following information shall be provided for each piece of GFE:

- Name of Contractor employee assigned to the GFE

- Type of Equipment (Make and Model)

- Tracking Number/Serial Number

- VA Bar Code

- Location

- Value

- Total Value of Equipment

- Anticipated Transfer Date to Government

- Anticipated Transfer Location

## SHIPMENT OF HARDWARE OR EQUIPMENT

Not Applicable.

# ADDENDUM A – ADDITIONAL VA REQUIREMENTS, CONSOLIDATED

Cyber and Information Security Requirements for VA IT Services

The Contractor shall ensure adequate LAN/Internet, data, information, and system security in accordance with VA standard operating procedures and standard PWS language, conditions, laws, and regulations.  The Contractor’s firewall and web server shall meet or exceed VA minimum requirements for security.  All VA data shall be protected behind an approved firewall.  Any security violations or attempted violations shall be reported to the VA Program Manager and VA Information Security Officer as soon as possible.  The Contractor shall follow all applicable VA policies and procedures governing information security, especially those that pertain to assessment and authorization and continuous monitoring.

Contractor supplied equipment, PCs of all types, equipment with hard drives, etc. for contract services must meet all security requirements that apply to GFEand Government Owned Equipment (GOE).  Security Requirements include:  a) VA Approved Encryption Software must be installed on all laptops or mobile devices before being placed into operation, b) Bluetooth equipped devices are prohibited within VA; Bluetooth must be permanently disabled or removed from the device, unless the connection uses FIPS 140-2 (or its successor) validated encryption, c) VA approved anti-virus and firewall software, d) Equipment must meet all VA sanitization requirements and procedures before disposal.  The Contractor shall notify the COR/CO within one hour of disclosure or successful exploits of any vulnerability which can compromise the confidentiality, integrity, or availability of the information systems.

Each documented initiative under this contract incorporates VA Handbook 6500.6, “Contract Security,” March 12, 2010 (Appendix C updated April 22, 2024) by reference as though fully set forth therein.  The VA Handbook 6500.6, “Contract Security” shall also be included in every related agreement, contract, or order.  The VA Handbook 6500.6, Appendix C, is included in this document as Addendum B.

Training requirements:  The Contractor shall complete all mandatory training courses on the current VA training site, the VA Talent Management System (TMS) 2.0, and will be tracked therein.  The TMS 2.0 may be accessed at https://www.tms.va.gov/SecureAuth35/.  If you do not have a TMS 2.0 profile, go to

https://www.tms.va.gov/SecureAuth35/ and click on the “Create New User” link on the TMS 2.0 to gain access.

Contractor employees shall complete a VA Systems Access Agreement if they are provided access privileges as an authorized user of the computer system of VA.

VA Enterprise Architecture Compliance

The applications, supplies, and services furnished under this contract must comply with VA Enterprise Architecture (EA), available at http://www.ea.oit.va.gov/index.asp in force at the time of issuance of this contract, including the Program Management Plan and VA's rules, standards, and guidelines in the Technical Reference Model/Standards Profile (TRMSP).  VA reserves the right to assess contract deliverables for EA compliance prior to acceptance.

VA Internet and Intranet Standards

The Contractor shall adhere to and comply with VA Directive 6102 and VA’s Web Governance if the Contractor’s work includes building and maintaining VA’s digital presence.  This pertains, but is not limited to: websites, social media, creating announcements; collecting information; databases to be accessed, graphics and links to external sites.

Internet/Intranet Services Directive 6102 is posted at (copy and paste the following URL to browser):  https://www.va.gov/vapubs/viewPublication.asp?Pub_ID=1056&FType=2

VA Web Governance website can be found at Home - VA Web Governance.

Notice of the Federal Accessibility Law Affecting All Information and Communication Technology (ICT) Procurements (Section 508)

On January 18, 2017, the Access Board issued a final rule that updated accessibility requirements covered by Section 508 and refreshed guidelines for telecommunications equipment subject to Section 255 of the Communications Act.  The final rule went into effect on January 18, 2018.  The revisions and updates to the Section 508-based standards and Section 255-based guidelines are intended to ensure that information and communication technology (ICT) covered by the respective statutes is accessible to and usable by individuals with disabilities.

Section 508 – Information and Communication Technology (ICT) Standards

The Section 508 standards established by the Access Board are incorporated into, and made part of all VA orders, solicitations and purchase orders developed to procure ICT.  These standards are found in their entirety at: Revised 508 Standards and 255 Guidelines (access-board.gov).  A single PDF file version of the Revised Section 508 Standards and 255 Guidelines will be supplied upon request, or can be obtained from the Access Board website.  Federal agencies must comply with the Rehabilitation Act of 1973, as amended.

The Contractor shall comply with “508 Chapter 2: Scoping Requirements” for all electronic ICT and content delivered under this contract. Specifically, as appropriate for the technology and its functionality, the Contractor shall comply with the technical standards marked here:

☒	E205 Electronic Content – (Accessibility Standard -WCAG 2.0 Level A and AA Guidelines)

☒	E204 Functional Performance Criteria

☐	E206 Hardware Requirements

☒	E207 Software Requirements

☒	E208 Support Documentation and Services Requirements

Compatibility with Assistive Technology

The standards do not require installation of specific accessibility-related software or attachment of an assistive technology device.  Section 508 requires that ICT be compatible with such software and devices so that ICT can be accessible to and usable by individuals using assistive technology, including but not limited to screen readers, screen magnifiers, and speech recognition software.

Acceptance and Acceptance Testing

Deliverables resulting from this solicitation will be accepted based in part on satisfaction of the Section 508 Chapter 2:  Scoping Requirements standards identified above.

The Government reserves the right to test for Section 508 Compliance before delivery.  The Contractor shall be able to demonstrate Section 508 Compliance upon delivery.

Physical Security & Safety Requirements:

The Contractor and their personnel shall follow all VA policies, standard operating procedures, applicable laws and regulations while on VA property.  Violations of VA regulations and policies may result in citation and disciplinary measures for persons violating the law.

- The Contractor and their personnel shall wear visible identification at all times while they are on the premises.

- VA does not provide parking spaces at the work site; the Contractor must obtain parking at the work site if needed.  It is the responsibility of the Contractor to park in the appropriate designated parking areas.  VA will not invalidate or make reimbursement for parking violations of the Contractor under any conditions.

- Smoking is prohibited inside/outside any building other than the designated smoking areas.

- Possession of weapons is prohibited.

- The Contractor shall obtain all necessary licenses and/or permits required to perform the work, with the exception of software licenses that need to be procured from a Contractor or vendor in accordance with the requirements document.  The Contractor shall take all reasonable precautions necessary to protect persons and property from injury or damage during the performance of this contract.

Confidentiality and Non-Disclosure

The Contractor shall follow all VA rules and regulations regarding information security to prevent disclosure of sensitive information to unauthorized individuals or organizations.

The Contractor may have access to Protected Health Information (PHI) and Electronic Protected Health Information (ePHI) that is subject to protection under the regulations issued by the Department of Health and Human Services, as mandated by the Health Insurance Portability and Accountability Act of 1996 (HIPAA); 45 CFR Parts 160 and 164, Subparts A and E, the Standards for Privacy of Individually Identifiable Health Information (“Privacy Rule”); and 45 CFR Parts 160 and 164, Subparts A and C, the Security Standard (“Security Rule”).  Pursuant to the Privacy and Security Rules, the Contractor must agree in writing to certain mandatory provisions regarding the use and disclosure of PHI and ePHI.

- The Contractor will have access to some privileged and confidential materials of VA.  These printed and electronic documents are for internal use only, are not to be copied or released without permission, and remain the sole property of VA.  Some of these materials are protected by the Privacy Act of 1974 (revised by PL 93-5791) and Title 38.  Unauthorized disclosure of Privacy Act or Title 38 covered materials is a criminal offense.

- The VA CO will be the sole authorized official to release in writing, any data, draft deliverables, final deliverables, or any other written or printed materials pertaining to this contract. The Contractor shall release no information.  Any request for information relating to this contract presented to the Contractor shall be submitted to the VA CO for response.

- Contractor personnel recognize that in the performance of this effort, Contractor personnel may receive or have access to sensitive information, including information provided on a proprietary basis by carriers, equipment manufacturers and other private or public entities.  Contractor personnel agree to safeguard such information and use the information exclusively in the performance of this contract.  Contractor shall follow all VA rules and regulations regarding information security to prevent disclosure of sensitive information to unauthorized individuals or organizations as enumerated in this section and elsewhere in this Contract and its subparts and appendices.

- Contractor shall limit access to the minimum number of personnel necessary for contract performance for all information considered sensitive or proprietary in nature.  If the Contractor is uncertain of the sensitivity of any information obtained during the performance this contract, the Contractor has a responsibility to ask the VA CO.

- Contractor shall train all of their employees involved in the performance of this contract on their roles and responsibilities for proper handling and nondisclosure of sensitive VA or proprietary information.  Contractor personnel shall not engage in any other action, venture or employment wherein sensitive information shall be used for the profit of any party other than those furnishing the information. The sensitive information transferred, generated, transmitted, or stored herein is for VA benefit and ownership alone.

- Contractor shall maintain physical security at all facilities housing the activities performed under this contract, including any Contractor facilities according to VA-approved guidelines and directives.  The Contractor shall ensure that security procedures are defined and enforced to ensure all personnel who are provided access to patient data must comply with published procedures to protect the privacy and confidentiality of such information as required by VA.

- Contractor must adhere to the following:

- The use of “thumb drives” or any other medium for transport of information is expressly prohibited.

- Controlled access to system and security software and documentation.

- Recording, monitoring, and control of passwords and privileges.

- All terminated personnel are denied physical and electronic access to all data, program listings, data processing equipment and systems.

- VA, as well as any Contractor (or Subcontractor) systems used to support development, provide the capability to cancel immediately all access privileges and authorizations upon employee termination.

- Contractor PM and VA PM are informed within twenty-four (24) hours of any employee termination.

- Acquisition sensitive information shall be marked "Acquisition Sensitive" and shall be handled as "For Official Use Only (FOUO)".

- Contractor does not require access to classified data.

- Regulatory standard of conduct governs all personnel directly and indirectly involved in procurements.  All personnel engaged in procurement and related activities shall conduct business in a manner above reproach and, except as authorized by statute or regulation, with complete impartiality and with preferential treatment for none.  The general rule is to strictly avoid any conflict of interest or even the appearance of a conflict of interest in VA/Contractor relationships.

- VA Form 0752 shall be completed by all Contractor employees working on this contract and shall be provided to the CO before any work is performed.  In the case that Contractor personnel are replaced in the future, their replacements shall complete VA Form 0752 prior to beginning work.

IT Using Sustainable Products and Services

Not Applicable.

# ADDENDUM B – VA INFORMATION AND INFORMATION SYSTEM SECURITY/ PRIVACY LANGUAGE

NOTE: In the event of a conflict, VAAR Security Clauses take precedence over the language in this Addendum B.

APPLICABLE SECTIONS FROM: VA NOTICE 24-12, APRIL 22, 2024, UPDATE TO VA HANDBOOK 6500.6, CONTRACT SECURITY, APPENDIX C VA INFORMATION AND INFORMATION SYSTEM SECURITY/PRIVACY LANGUAGE, FOR INCLUSION INTO CONTRACTS, AS APPROPRIATE

GENERAL

This entire section applies to all acquisitions requiring any Information Security and Privacy language. Contractors, contractor personnel, Subcontractors and subcontractor personnel will be subject to the same federal laws, regulations, standards, VA directives and handbooks, as VA personnel regarding information and information system security and privacy.

VA INFORMATION CUSTODIAL LANGUAGE

- The Government shall receive unlimited rights to data/intellectual property first produced and delivered in the performance of this contract or order (hereinafter “contract”) unless expressly stated otherwise in this contract. This includes all rights to source code and all documentation created in support thereof. The primary clause used to define Government and Contractor data rights is FAR 52.227-14 Rights in Data – General. The primary clause used to define computer software license (not data/intellectual property first produced under this Contractor or order) is FAR 52.227-19, Commercial Computer Software License.

- Information made available to the Contractor by VA for the performance or administration of this contract will be used only for the purposes specified in the service agreement, SOW, PWS, PD, and/or contract. The Contractor shall not use VA information in any other manner without prior written approval from a VA CO. The primary clause used to define Government and Contractor data rights is FAR 52.227-14 Rights in Data – General.

- VA information will not be co-mingled with any other data on the Contractor’s information systems or media storage systems. The Contractor shall ensure compliance with Federal and VA requirements related to data protection, data encryption, physical data segregation, logical data segregation, classification requirements and media sanitization.

- VA reserves the right to conduct scheduled or unscheduled audits, assessments, or investigations of Contractor IT resources to ensure information security is compliant with Federal and VA requirements. The Contractor shall provide all necessary access to records (including electronic and documentary materials related to the contracts and subcontracts) and support (including access to Contractor and Subcontractor staff associated with the contract) to VA, VA's Office Inspector General (OIG), and/or Government Accountability Office (GAO) staff during periodic control assessments, audits, or investigations.

- The Contractor may only use VA information within the terms of the contract and applicable Federal law, regulations, and VA policies. If new Federal information security laws, regulations or VA policies become applicable after execution of the contract, the parties agree to negotiate contract modification and adjustment necessary to implement the new laws, regulations, and/or policies.

- The Contractor shall not make copies of VA information except as specifically authorized and necessary to perform the terms of the contract. If copies are made for restoration purposes, after the restoration is complete, the copies shall be destroyed in accordance with VA Directive 6500, VA Cybersecurity Program and VA Information Security Knowledge Service.

- If a VHA contract is terminated for default or cause with a business associate, the related local Business Associate Agreement (BAA) shall also be terminated and actions taken in accordance with VHA Directive 1605.05, Business Associate Agreements. If there is an executed national BAA associated with the contract, VA will determine what actions are appropriate and notify the contractor.

- The Contractor shall store and transmit VA sensitive information in an encrypted form, using VA-approved encryption tools which are, at a minimum, Federal Information Processing Standards (FIPS) 140-2, Security Requirements for Cryptographic Modules (or its successor) validated and in conformance with VA Information Security Knowledge Service requirements. The Contractor shall transmit VA sensitive information using VA approved Transport Layer Security (TLS) configured with FIPS based cipher suites in conformance with National Institute of Standards and Technology (NIST) 800-52, Guidelines for the Selection, Configuration and Use of Transport Layer Security (TLS) Implementations.

- The Contractor’s firewall and web services security controls, as applicable, shall meet or exceed VA’s minimum requirements.

- Except for uses and disclosures of VA information authorized by this contract for performance of the contract, the Contractor may use and disclose VA information only in two situations: (i) in response to a qualifying order of a court of competent jurisdiction after notification to VA CO (ii) with written approval from the VA CO. The Contractor shall refer all requests for, demands for production of or inquiries about, VA information and information systems to the VA CO for response.

- Notwithstanding the provision above, the Contractor shall not release VA records protected by Title 38 U.S.C. § 5705, Confidentiality of medical quality-assurance records and/or Title 38 U.S.C. § 7332, Confidentiality of certain medical records pertaining to drug addiction, sickle cell anemia, alcoholism or alcohol abuse or infection with Human Immunodeficiency Virus (HIV). If the Contractor is in receipt of a court order or other requests for the above-mentioned information, the Contractor shall immediately refer such court order or other requests to the VA CO for response.

- Information made available to the Contractor by VA for the performance or administration of this contract or information developed by the Contractor in performance or administration of the contract will be protected and secured in accordance with VA Directive 6500 and Identity and Access Management (IAM) Security processes specified in the VA Information Security Knowledge Service.

- Any data destruction done on behalf of VA by a Contractor shall be done in accordance with National Archives and Records Administration (NARA) requirements as outlined in VA Directive 6300, Records and Information Management, VA Handbook 6300.1, Records Management Procedures, and applicable VA Records Control Schedules.

- The Contractor shall provide its plan for destruction of all VA data in its possession according to VA Directive 6500 and NIST 800-88, Guidelines for Media Sanitization prior to termination or completion of this contract. If directed by the COR/CO, the Contractor shall return all Federal Records to VA for disposition.

- Any media, such as paper, magnetic tape, magnetic disks, solid state devices or optical discs that is used to store, process, or access VA information that cannot be destroyed shall be returned to VA. The Contractor shall hold the appropriate material until otherwise directed by the Contracting Officer’s Representative (COR) or CO. Items shall be returned securely via VA-approved methods. VA sensitive information must be transmitted utilizing VA-approved encryption tools which are validated under FIPS 140-2 (or its successor) and NIST 800-52. If mailed, the Contractor shall send via a trackable method (USPS, UPS, FedEx, etc.) and immediately provide the COR/CO with the tracking information. Self-certification by the Contractor that the data destruction requirements above have been met shall be sent to the COR/CO within 30 business days of termination of the contract.

- All electronic storage media (hard drives, optical disks, CDs, back-up tapes, etc.) used to store, process or access VA information will not be returned to the Contractor at the end of lease, loan, or trade-in. Exceptions to this paragraph will only be granted with the written approval of the VA CO.

ACCESS TO VA INFORMATION AND VA INFORMATION SYSTEMS

- A Contractor/Subcontractor shall request logical (technical) or physical access to VA information and VA information systems for their employees and subcontractors only to the extent necessary to perform the services specified in the solicitation or contract. This includes indirect entities, both affiliate of Contractor/Subcontractor and agent of Contractor/Subcontractor.

- Contractors and subcontractors shall sign the VA Information Security Rule of Behavior (ROB) before access is provided to VA information and information systems (see Section 4, Training, below). The ROB contains the minimum user compliance requirements and does not supersede any policies of VA facilities or other agency components which provide higher levels of protection to VA’s information or information systems. Users who require privileged access shall complete the VA elevated privilege access request processes before privileged access is granted.

- All Contractors and Subcontractors working with VA information are subject to the same security investigative and clearance requirements as those of VA appointees or employees who have access to the same types of information. The level and process of background security investigations for contractors shall be in accordance with VA Directive and Handbook 0710, Personnel Suitability and Security Program. The Office of Human Resources and Administration/Operations, Security and Preparedness (HRA/OSP) is responsible for these policies and procedures. Contract personnel who require access to classified information or information systems shall have an appropriate security clearance. Verification of a Security Clearance shall be processed through the Special Security Officer located in HRA/OSP. Contractors shall conform to all requirements stated in the National Industrial Security Program Operating Manual (NISPOM).

- All Contractors and subcontractors shall comply with conditions specified in VAAR 852.204-71(d); Contractor operations required to be in United States. All Contractors and Subcontractors working with VA information must be permanently located within a jurisdiction subject to the law of the United States or its Territories to the maximum extent feasible. If services are proposed to be performed abroad the Contractor must state where all non-U.S. services are provided. The Contractor shall deliver to VA a detailed plan specifically addressing communications, personnel control, data protection and potential legal issues. The plan shall be approved by the COR/CO in writing prior to access being granted.

- The Contractor shall notify the COR/CO in writing immediately (no later than 24 hours) after personnel separation or occurrence of other causes. Causes may include the following:

  - Contractor/Subcontractor personnel no longer has a need for access to VA information or VA information systems.

  - Contractor/Subcontractor personnel are terminated, suspended, or otherwise has their work on a VA project discontinued for any reason.

  - Contractor believes their own personnel or Subcontractor personnel may pose a threat to their company’s working environment or to any company-owned property. This includes Contractor-owned assets, buildings, confidential data, customers, employees, networks, systems, trade secrets and/or VA data.

  - Any previously undisclosed changes to Contractor/Subcontractor background history are brought to light, including but not limited to changes to background investigation or employee record.

  - Contractor/Subcontractor personnel have their authorization to work in the United States revoked.

  - Agreement by which Contractor provides products and services to VA has either been fulfilled or terminated, such that VA can cut off electronic and/or physical access for Contractor personnel.

- In such cases of contract fulfillment, termination, or other causes; the Contractor shall take the necessary measures to immediately revoke access to VA network, property, information, and information systems (logical and physical) by Contractor/Subcontractor personnel. These measures include (but are not limited to): removing and then securing PIVbadges and PIV – Interoperable (PIV-I) access badges, VA-issued photo badges, credentials for VA facilities and devices, VA-issued laptops, and authentication tokens. Contractors shall notify the appropriate VA COR/CO immediately to initiate access removal.

- Contractors/Subcontractors who no longer require VA accesses will return VA-issued property to VA. This property includes (but is not limited to): documents, electronic equipment, keys, and parking passes. PIV and PIV-I access badges shall be returned to the nearest VA PIV Badge Issuance Office. Once they have had access to VA information, information systems, networks and VA property in their possessions removed, Contractors shall notify the appropriate VA COR/CO.

TRAINING

- All contractors and subcontractors requiring access to VA information and VA information systems shall successfully complete the following before being granted access to VA information and its systems:

  - VA Privacy and Information Security Awareness and Rules of Behavior course (Talent Management System (TMS) #10176) initially and annually thereafter.

  - Sign and acknowledge (electronically through TMS #10176) understanding of and responsibilities for compliance with the Organizational Rules of Behavior, relating to access to VA information and information systems initially and annually thereafter; and

  - Successfully complete any additional cyber security or privacy training, as required for VA personnel with equivalent information system or information access [to be defined by the VA program official and provided to the VA CO for inclusion in the solicitation document – i.e., any role-based information security training].

- The Contractor shall provide to the COR/CO a copy of the training certificates and certification of signing the Organizational Rules of Behavior for each applicable employee within five days of the initiation of the contract and annually thereafter, as required.

- Failure to complete the mandatory annual training is grounds for suspension or termination of all physical or electronic access privileges and removal from work on the contract until such time as the required training is complete.

SECURITY INCIDENT INVESTIGATION

- The Contractor, Subcontractor, their employees, or business associates shall immediately (within one hour) report suspected security / privacy incidents to the VA OIT’s Enterprise Service Desk (ESD) by calling (855) 673-4357 (TTY: 711). The ESD is OIT’s 24/7/365 single point of contact for IT-related issues. After reporting to the ESD, the Contractor, Subcontractor, their employees, or business associates shall, within one hour, provide the COR/CO the incident number received from the ESD.

- To the extent known by the Contractor/Subcontractor, the Contractor/Subcontractor's notice to VA shall identify the information involved and the circumstances surrounding the incident, including the following:

  - The date and time (or approximation of) the Security Incident occurred.

  - The names of individuals involved (when applicable).

  - The physical and logical (if applicable) location of the incident.

  - Why the Security Incident took place (i.e., catalyst for the failure).

  - The amount of data belonging to VA believed to have been compromised.

  - The remediation measures the Contractor is taking to ensure no future incidents of a similar nature.

- After the Contractor has provided the initial detailed incident summary to VA, they will continue to provide written updates on any new and relevant circumstances or facts they discover. The Contractor, Subcontractor, and their employes shall fully cooperate with VA or third-party entity performing an independent risk analysis on behalf of VA. Failure to cooperate may be deemed a material breach and grounds for contract termination.

- VA IT Contractors shall follow VA Handbook 6500, Risk Management Framework for VA Information Systems VA Information Security Program, and VA Information Security Knowledge Service guidance for implementing an Incident Response Plan or integrating with an existing VA implementation.

- In instances of theft or break-in or other criminal activity, the Contractor/Subcontractor must concurrently report the incident to the appropriate law enforcement entity (or entities) of jurisdiction, including the VA OIG, and the VA Office of Security and Law Enforcement. The Contractor, its employees, and its Subcontractors and their employees shall cooperate with VA and any law enforcement authority responsible for the investigation and prosecution of any possible criminal law violation(s) associated with any incident. The Contractor/Subcontractor shall cooperate with VA in any civil litigation to recover VA information, obtain monetary or other compensation from a third party for damages arising from any incident, or obtain injunctive relief against any third party arising from, or related to, the incident.

- The Contractor shall comply with VA Handbook 6500.2, Management of Breaches Involving Sensitive Personal Information, which establishes the breach management policies and assigns responsibilities for the oversight, management and reporting procedures associated with managing of breaches.

- With respect to unsecured Protected Health Information (PHI), the Contractor is deemed to have discovered a data breach when the Contractor knew or should have known of breach of such information. When a business associate is part of VHA contract, notification to the covered entity (VHA) shall be made in accordance with the executed BAA.

- If the Contractor or any of its agents fails to protect VA sensitive personal information or otherwise engages in conduct which results in a data breach involving any VA sensitive personal information the Contractor/Subcontractor processes or maintains under the contract; the Contractor shall pay liquidated damages to the VA as set forth in clause 852.211-76, Liquidated Damages—Reimbursement for Data Breach Costs.

INFORMATION SYSTEM DESIGN AND DEVELOPMENT

- Information systems designed or developed on behalf of VA at non-VA facilities shall comply with all applicable Federal law, regulations, and VA policies. This includes standards for the protection of electronic Protected Health Information (PHI), outlined in 45 C.F.R. Part 164, Subpart C and information and system security categorization level designations in accordance with FIPS 199, Standards for Security Categorization of Federal Information and Information Systems and FIPS 200, Minimum Security Requirements for Federal Information Systems. Baseline security controls shall be implemented commensurate with the FIPS 199 system security categorization (reference VA Handbook 6500 and VA Trusted Internet Connections (TIC) Architecture).

- Contracted new developments require creation, testing, evaluation, and authorization in compliance with VA Assessment and Authorization (A&A) processes in VA Handbook 6500 and VA Information Security Knowledge Service to obtain an Authority to Operate (ATO). VA Directive 6517, Risk Management Framework for Cloud Computing Services, provides the security and privacy requirements for cloud environments.

- VA IT Contractors, Subcontractors and third-party service providers shall address and/or integrate applicable VA Handbook 6500, VA Handbook 6517, Risk Management Framework for Cloud Computing Services and Information Security Knowledge Service specifications in delivered IT systems/solutions, products and/or services. If systems/solutions, products and/or services do not directly match VA security requirements, the Contractor shall work though the COR/CO to identify the VA organization responsible for governance or resolution. Contractors shall comply with FAR 39.1, specifically the prohibitions referenced.

- The Contractor (including producers and resellers) shall comply with Office of Management and Budget (OMB) M-22-18 and M-23-16 when using third-party software on VA information systems or otherwise affecting the VA information. This includes new software purchases and software renewals for software developed or modified by major version change after the issuance date of M-22-18 (September 14, 2022). The term “software” includes firmware, operating systems, applications and application services (e.g., cloud-based software), as well as products containing software. The Contractor shall provide a self-attestation that secure software development practices are utilized as outlined by Executive Order (EO)14028 and NIST Guidance. A third-party assessment provided by either a certified FedRAMP Third Party Assessor Organization (3PAO) or one approved by the agency will be acceptable in lieu of a software producer's self-attestation.

- The Contractor shall ensure all delivered applications, systems and information systems are compliant with Homeland Security Presidential Directive (HSPD) 12 and VA Identity and Access management (IAM) enterprise identity management requirements as set forth in OMB M-19-17, M-05-24, FIPS 201-3, Personal Identity Verification (PIV) of Federal Employees and Contractors (or its successor), M-21-31 and supporting NIST guidance. This applies to Commercial Off-The-Shelf (COTS) product(s) that the Contractor did not develop, all software configurations and all customizations.

- The Contractor shall ensure all Contractor delivered applications and systems provide user authentication services compliant with VA Handbook 6500, VA Information Security Knowledge Service, IAM enterprise requirements and NIST 800-63, Digital Identity Guidelines, for direct, assertion-based authentication and/or trust-based authentication, as determined by the design and integration patterns. Direct authentication at a minimum must include Public Key Infrastructure (PKI) based authentication supportive of PIV and/or Common Access Card (CAC), as determined by the business need and compliance with VA Information Security Knowledge Service specifications.

- The Contractor shall use VA authorized technical security baseline configurations and certify to the COR that applications are fully functional and operate correctly as intended on systems in compliance with VA baselines prior to acceptance or connection into an authorized VA computing environment. If the Defense Information Systems Agency (DISA) has created a Security Technical Implementation Guide (STIG) for the technology, the Contractor may configure to comply with that STIG. If VA determines a new or updated VA configuration baseline needs to be created, the Contractor shall provide required technical support to develop the configuration settings. FAR 39.1 requires the population of operating systems and applications includes all listed on the NIST National Checklist Program Checklist Repository,

- The standard installation, operation, maintenance, updating and patching of software shall not alter the configuration settings from VA approved baseline configuration. Software developed for VA must be compatible with VA enterprise installer services and install to the default “program files” directory with silently install and uninstall. The Contractor shall perform testing of all updates and patching prior to implementation on VA systems.

- Applications designed for normal end users will run in the standard user context without elevated system administration privileges.

- The Contractor-delivered solutions shall reside on VA approved operating systems. Exceptions to this will only be granted with the written approval of the COR/CO.

- The Contractor shall design, develop, and implement security and privacy controls in accordance with the provisions of VA security system development life cycle outlined in NIST 800-37, Risk Management Framework for Information Systems and Organizations: A System Life Cycle Approach for Security and Privacy, VA Directive and Handbook 6500, and VA Handbook 6517.

- The Contractor shall comply with the Privacy Act of1974 (the Act), FAR 52.224-2 Privacy Act, and VA rules and regulations issued under the Act in the design, development, or operation of any system of records on individuals to accomplish a VA function.

- The Contractor shall ensure the security of all procured or developed information systems, systems, major applications, minor applications, enclaves and platform information technologies, including their subcomponents (hereinafter referred to as “Information Systems”) throughout the life of this contract and any extension, warranty, or maintenance periods. This includes security configurations, workarounds, patches, hotfixes, upgrades, replacements and any physical components which may be necessary to remediate all security vulnerabilities published or known to the Contractor anywhere in the information systems (including systems, operating systems, products, hardware, software, applications and firmware). The Contractor shall ensure security fixes do not negatively impact the Information Systems.

- When the Contractor is responsible for operations or maintenance of the systems, the Contractor shall apply the security fixes within the timeframe specified by the associated controls on the VA Information Security Knowledge Service. When security fixes involve installing third party patches (such as Microsoft OS patches or Adobe Acrobat), the Contractor shall provide written notice to the VA COR/CO that the patch has been validated as to not affecting the Systems within 10 business days.

INFORMATION SYSTEM HOSTING, OPERATION, MAINTENANCE OR USE

- The Contractor shall comply with all Federal laws, regulations, and VA policies for Information systems (cloud and non-cloud) that are hosted, operated, maintained, or used on behalf of VA at non-VA facilities. Security controls for collecting, processing, transmitting, and storing of VA sensitive information, must be in place. The controls will be tested by VA or a VA sanctioned 3PAO and approved by VA prior to hosting, operation, maintenance or use of the information system or systems by or on behalf of VA. This includes conducting compliance risk assessments, security architecture analysis, routine vulnerability scanning, system patching, change management procedures and the completion of an acceptable contingency plan for each system. The Contractor’s security control procedures shall be the same as procedures used to secure VA-operated information systems.

- Outsourcing (Contractor facility, equipment, or staff) of systems or network operations, telecommunications services or other managed services require Assessment and Authorization (A&A) of the Contractor’s systems in accordance with VA Handbook 6500 as specified in VA Information Security Knowledge Service. Major changes to the A&A package may require reviewing and updating all the documentation associated with the change. The Contractor’s cloud computing systems shall comply with FedRAMP and VA Directive 6517 requirements.

- The Contractor shall return all electronic storage media (hard drives, optical disks, CDs, back-up tapes, etc.) on non-VA leased or non-VA owned IT equipment used to store, process or access VA information to VA in accordance with A&A package requirements. This applies when the contract is terminated or completed and prior to disposal of media. The Contractor shall provide its plan for destruction of all VA data in its possession according to VA Information Security Knowledge Service requirements and NIST 800-88. The Contractor shall send a self-certification that the data destruction requirements above have been met to the COR/CO within 30 business days of termination of the contract.

- All external internet connections to VA network involving VA information must be in accordance with VA Trusted Internet Connection (TIC) Reference Architecture and VA Directive and Handbook 6513, Secure External Connections and reviewed and approved by VA prior to implementation. Government-owned Contractor-operated systems, third party or business partner networks require a Memorandum of Understanding (MOU) and Interconnection Security Agreements (ISA).

- Contractor procedures shall be subject to periodic, announced, or unannounced assessments by VA officials, the OIG or a 3PAO. The physical security aspects associated with Contractor activities are also subject to such assessments. The Contractor shall report, in writing, any deficiencies noted during the above assessment to the VA COR/CO. The Contractor shall use VA’s defined processes to document planned remedial actions that address identified deficiencies in information security policies, procedures, and practices. The Contractor shall correct security deficiencies within the timeframes specified in the VA Information Security Knowledge Service.

- All major information system changes which occur in the production environment shall be reviewed by the VA to determine the impact on privacy and security of the system. Based on the review results, updates to the Authority to Operate (ATO) documentation and parameters may be required to remain in compliance with VA Handbook 6500 and VA Information Security Knowledge Service requirements.

- The Contractor shall conduct an annual privacy and security self-assessment on all information systems and outsourced services as required. Copies of the assessment shall be provided to the COR/CO. The VA/Government reserves the right to conduct assessment using government personnel or a third-party if deemed necessary. The Contractor shall correct or mitigate any weaknesses discovered during the assessment.

- VA prohibits the installation and use of personally owned or Contractor-owned equipment or software on VA information systems. If non-VA owned equipment must be used to fulfill the requirements of a contract, it must be stated in the service agreement, SOW, PWS, PD or contract. All security controls required for government furnished equipment must be utilized in VA approved Other Equipment (OE). Configuration changes to the Contractor OE, must be funded by the owner of the equipment. All remote systems must use a VA-approved antivirus software and a personal (host-based or enclave based) firewall with a VA-approved configuration. The Contractor shall ensure software on OE is kept current with all critical updates and patches. Owners of approved OE are responsible for providing and maintaining the anti-virus software and the firewall on the non-VA owned OE. Approved Contractor OE will be subject to technical inspection at any time.

- The Contractor shall notify the COR/CO within one hour of disclosure or successful exploits of any vulnerability which can compromise the confidentiality, integrity, or availability of the information systems. The system or effected component(s) need(s) to be isolated from the network. A forensic analysis needs to be conducted jointly with VA. Such issues will be remediated as quickly as practicable, but in no event longer than the timeframe specified by VA Information Security Knowledge Service. If sensitive personal information is compromised reference VA Handbook 6500.2 and Section 5, Security Incident Investigation.

- For cases wherein the Contractor discovers material defects or vulnerabilities impacting products and services they provide to VA, the Contractor shall develop and implement policies and procedures for disclosure to VA, as well as remediation. The Contractor shall, within 30 business days of discovery, document a summary of these vulnerabilities or defects. The documentation will include a description of the potential impact of each vulnerability and material defect, compensating security controls, mitigations, recommended corrective actions, root cause analysis and/or workarounds (i.e., monitoring). Should there exist any backdoors in the products or services they provide to VA (referring to methods for bypassing computer authentication), the Contractor shall provide the VA CO/CO written assurance they have permanently remediated these backdoors.

- All other vulnerabilities, including those discovered through routine scans or other assessments, will be remediated based on risk, in accordance with the remediation timelines specified by the VA Information Security Knowledge Service and/or the applicable timeframe mandated by Cybersecurity & Infrastructure Security Agency (CISA) Binding Operational Directive (BOD) 22-01 and BOD 19-02 for Internet-accessible systems. Exceptions to this paragraph will only be granted with the approval of the COR/CO.

SECURITY AND PRIVACY CONTROLS COMPLIANCE TESTING, ASSESSMENT AND AUDITING

- Should VA request it, the Contractor shall provide a copy of their (corporation’s, sole proprietorship’s, partnership’s, limited liability company (LLC), or other business structure entity’s) policies, procedures, evidence and independent report summaries related to specified cybersecurity frameworks (International Organization for Standardization (ISO), NIST Cybersecurity Framework (CSF), etc.). VA or its third-party/partner designee (if applicable) are further entitled to perform their own audits and security/penetration tests of the Contractor’s IT or systems and controls, to ascertain whether the Contractor is complying with the information security, network or system requirements mandated in the agreement between VA and the Contractor.

- Any audits or tests of the Contractor or third-party designees/partner VA elects to carry out will commence within 30 business days of VA notification. Such audits, tests and assessments may include the following: (a): security/penetration tests which both sides agree will not unduly impact Contractor operations; (b): interviews with pertinent stakeholders and practitioners; (c): document review; and (d): technical inspections of networks and systems the Contractor uses to destroy, maintain, receive, retain, or use VA information.

- As part of these audits, tests and assessments, the Contractor shall provide all information requested by VA. This information includes, but is not limited to, the following: equipment lists, network or infrastructure diagrams, relevant policy documents, system logs or details on information systems accessing, transporting, or processing VA data.

- The Contractor and at its own expense, shall comply with any recommendations resulting from VA audits, inspections and tests. VA further retains the right to view any related security reports the Contractor has generated as part of its own security assessment. The Contractor shall also notify VA of the existence of any such security reports or other related assessments, upon completion and validation.

- VA appointed auditors or other government agency partners may be granted access to such documentation on a need-to-know basis and coordinated through the COR/CO. The Contractor shall comply with recommendations which result from these regulatory assessments on the part of VA regulators and associated government agency partners.

PRODUCT INTEGRITY, AUTHENTICITY, PROVENANCE, ANTI-COUNTERFEIT AND ANTI-TAMPERING

- The Contractor shall comply with Code of Federal Regulations (CFR) Title 15 Part 7, “Securing the Information and Communications Technology and Services (ICTS) Supply Chain”, which prohibits ICTS Transactions from foreign adversaries. ICTS Transactions are defined as any acquisition, importation, transfer, installation, dealing in or use of any information and communications technology or service, including ongoing activities, such as managed services, data transmission, software updates, repairs or the platforming or data hosting of applications for consumer download.

- When contracting terms require the Contractor to procure equipment, the Contractor shall purchase or acquire the equipment from an Original Equipment Manufacturer (OEM) or an authorized reseller of the OEM. The Contractor shall attest that equipment procured from an OEM or authorized reseller or distributor are authentic. If procurement is unavailable from an OEM or authorized reseller, the Contractor shall submit in writing, details of the circumstances prohibiting this from happening and procure a product waiver from the VA COR/CO.

- All Contractors shall establish, implement, and provide documentation for risk management practices for supply chain delivery of hardware, software (to include patches) and firmware provided under this agreement. Documentation will include chain of custody practices, inventory management program, information protection practices, integrity management program for sub-supplier provided components, and replacement parts requests. The Contractor shall make spare parts available. All Contractor(s) shall specify how digital delivery for procured products, including patches, will be validated and monitored to ensure consistent delivery. The Contractor shall apply encryption technology to protect procured products throughout the delivery process.

- If a Contractor provides software or patches to VA, the Contractor shall publish or provide a hash conforming to the FIPS Security Requirements for Cryptographic Modules (FIPS 140-2 or successor).

- The Contractor shall provide a software bill of materials (SBOM) for procured (to include licensed products) and consist of a list of components and associated metadata which make up the product. SBOMs must be generated in one of the data formats defined in the National Telecommunications and Information Administration (NTIA) report “The Minimum Elements for a Software Bill of Materials (SBOM).”

- Contractors shall use or arrange for the use of trusted channels to ship procured products, such as U.S. registered mail and/or tamper-evident packaging for physical deliveries.

- Throughout the delivery process, the Contractor shall demonstrate a capability for detecting unauthorized access (tampering).

- The Contractor shall demonstrate chain-of-custody documentation for procured products and require tamper-evident packaging for the delivery of this hardware.

VIRUSES, FIRMWARE, AND MALWARE

- The Contractor shall execute due diligence to ensure all provided software and patches, including third-party patches, are free of viruses and/or malware before releasing them to or installing them on VA information systems.

- The Contractor warrants it has no knowledge of and did not insert, any malicious virus and/or malware code into any software or patches provided to VA which could potentially harm or disrupt VA information systems. The Contractor shall use due diligence, if supplying third-party software or patches, to ensure the third-party has not inserted any malicious code and/or virus which could damage or disrupt VA information systems.

- The Contractor shall provide or arrange for the provision of technical justification as to why any “false positive” hit has taken place to ensure their code’s supply chain has not been compromised. Justification may be required, but is not limited to, when install files, scripts, firmware, or other Contractor-delivered software solutions (including third-party install files, scripts, firmware, or other software) are flagged as malicious, infected, or suspicious by an anti-virus vendor.

- The Contractor shall not upload (intentionally or negligently) any virus, worm, malware or any harmful or malicious content, component and/or corrupted data/source code (hereinafter “virus or other malware”) onto VA computer and information systems and/or networks. If introduced (and this clause is violated), upon written request from the VA CO, the Contractor shall:

  - Take all necessary action to correct the incident, to include any and all assistance to VA to eliminate the virus or other malware throughout VA’s information networks, computer systems and information systems; and

  - Use commercially reasonable efforts to restore operational efficiency and remediate damages due to data loss or data integrity damage, if the virus or other malware causes a loss of operational efficiency, data loss, or damage to data integrity.

CRYPTOGRAPHIC REQUIREMENT

- The Contractor shall document how the cryptographic system supporting the Contractor’s products and/or services protect the confidentiality, data integrity, authentication and non-repudiation of devices and data flows in the underlying system.

- The Contractor shall use only approved cryptographic methods as defined in FIPS 140-2 (or its successor) and NIST 800-52 standards when enabling encryption on its products.

- The Contractor shall provide or arrange for the provision of an automated remote key-establishment method which protects the confidentiality and integrity of the cryptographic keys.

- The Contractor shall ensure emergency re-keying of all devices can be remotely performed within 30 business days.

- The Contractor shall provide or arrange for the provision of a method for updating cryptographic primitives or algorithms.

PATCHING GOVERNANCE

- The Contractor shall provide documentation detailing the patch management, vulnerability management, mitigation and update processes (to include third-party) prior to the connection of electronic devices, assets or equipment to VA’s assets. This documentation will include information regarding the following:

  - The resources and technical capabilities to sustain the program or process (e.g., how the integrity of a patch is validated by VA); and.

  - The approach and capability to remediate newly reported zero-day vulnerabilities for Contractor products.

- The Contractor shall verify and provide documentation all procured products (including third-party applications, hardware, software, operating systems, and firmware) have appropriate updates and patches installed prior to delivery to VA.

- The Contractor shall provide or arrange the provision of appropriate software and firmware updates to remediate newly discovered vulnerabilities or weaknesses for their products and services within 30 days of discovery. Updates to remediate critical or emergent vulnerabilities will be provided within seven business days of discovery. If updates cannot be made available by Contractor within these time periods, the Contractor shall submit mitigations, methods of exploit detection and/or workarounds to the COR/CO prior to the above deadlines.

- The Contractor shall provide or arrange for the provision of appropriate hardware, software and/or firmware updates, when those products, including open-source software, are provided to the VA, to remediate newly discovered vulnerabilities or weaknesses. Remediations of products or services provided to the VA’s system environment must be provided within 30 business days of availability from the original supplier and/or patching source. Updates to remediate critical vulnerabilities applicable to the Contractor’s use of the third-party product in its system environment will be provided within seven business days of availability from the original supplier and/or patching source. If applicable third-party updates cannot be integrated, tested and made available by Contractor within these time periods, mitigations and/or workarounds will be provided to the COR/CO before the above deadlines.

SPECIALIZED DEVICES/SYSTEMS (MEDICAL DEVICES, SPECIAL PURPOSE SYSTEMS, RESEARCH SCIENTIFIC COMPUTING)

- Contractor supplies/delivered Medical Devices, Special Purpose Systems-Operational Technology (SPS-OT) and Research Scientific Computing Devices shall comply with all applicable Federal law, regulations, and VA policies. New developments require creation, testing, evaluation, and authorization in compliance with processes specified on the Specialized Device Cybersecurity Department Enterprise Risk Management (SDCD-ERM) Portal, VA Directive 6550, Pre-Procurement Assessment and Implementation of Medical Devices/Systems, VA Handbook 6500, and the VA Information Security Knowledge Service. Deviations from Federal law, regulations, and VA Policy are identified and documented as part of VA Directive 6550 and/or the VA Enterprise Risk Analysis (ERA) processes for Specialized Devices/Systems processes.

- All Contractors and third-party service providers shall address and/or integrate applicable VA Handbook 6500 and Information Security Knowledge Service specifications in delivered IT systems/solutions, products and/or services. If systems/solutions, products and/or services do not directly match VA security requirements, the Contractor shall work though the COR/CO for governance or resolution.

- The Contractor shall certify to the COR/CO that devices/systems that have completed the VA Enterprise Risk Analysis (ERA) process for Specialized Devices/Systems are fully functional and operate correctly as intended. Devices/systems must follow the VA ERA authorized configuration prior to acquisition and connection to the VA computing environment. If VA determines a new VA ERA needs to be created, the Contractor shall provide required technical support to develop the configuration settings. Major changes to a previously approved device/system will require a new ERA.

- The Contractor shall comply with all practices documented by the Food Drug and Administration (FDA) Premarket Submission for Management of Cybersecurity in Medical Devices and Postmarket Management of Cybersecurity in Medical Devices.

- The Contractor shall design devices capable of accepting all applicable security patches with or without the support of the Contractor personnel. If patching can only be completed by the Contractor, the Contractor shall commit the resources needed to patch all applicable devices at all VA locations. If unique patching instructions or packaging is needed, the Contractor shall provide the necessary information in conjunction with the validation/testing of the patch. The Contractor shall apply security patches within 30 business days of the patch release and have a formal tracking process for any security patches not implemented to include explanation when a device cannot be patched.

- The Contractor shall provide devices able to install and maintain VA-approved antivirus capabilities with the capability to quarantine files and be updated as needed in response to incidents. Alternatively, a VA-approved whitelisting application may be used when the Contractor cannot install an anti-virus / anti-malware application.

- The Contractor shall verify and document all software embedded within the device does not contain any known viruses or malware before delivery to or installation at a VA location.

- Devices and other equipment or systems containing media (hard drives, optical disks, solid state, and storage via chips/firmware) with VA sensitive information will be returned to the Contractor with media removed. When the contract requires return of equipment, the options available to the Contractor are the following:

  - The Contractor shall accept the system without the drive, firmware and solid state.

  - VA’s initial device purchase includes a spare drive or other replacement media which must be installed in place of the original drive at time of turn-in; or

  - Due to the highly specialized and sometimes proprietary hardware and software associated with the device, if it is not possible for VA to retain the hard drive, firmware, and solid state, then:

    - The equipment Contractor shall have an existing BAA if the device being traded in has sensitive information stored on it and hard drive(s) from the system are being returned physically intact.

    - Any fixed hard drive, Complementary Metal-Oxide-Semiconductor (CMOS), Programmable Read-Only Memory (PROM), solid state and firmware on the device must be non-destructively sanitized to the greatest extent possible without negatively impacting system operation. Selective clearing down to patient data folder level is recommended using VA approved and validated overwriting technologies/methods/tools. Applicable media sanitization specifications need to be pre-approved and described in the solicitation, contract, or order.

DATA CENTER PROVISIONS

- The Contractor shall ensure the VA network is accessed by in accordance with VA Directive 6500 and IAM security processes specified in the VA Information Security Knowledge Service.

- The Contractor shall ensure network infrastructure and data availability in accordance with VA information system business continuity procedures specified in the VA Information Security Knowledge Service.

- The Contractor shall ensure any connections to the internet or other external networks for information systems occur through managed interfaces utilizing VA approved boundary protection devices (e.g., internet proxies, gateways, routers, firewalls, guards or encrypted tunnels).

- The Contractor shall encrypt all traffic across the segment of the Wide Area Network (WAN) it manages and no unencrypted Out of Band (OOB) Internet Protocol (IP) traffic will traverse the network.

- The Contractor shall ensure tunnel endpoints are routable addresses at each VA operating site.

The Contractor shall secure access from Local Area Networks (LANs) at co-located sites in accordance with VA TIC Reference Architecture, VA Directive and Handbook 6513, and MOU/ISA process specified in the VA Information Security Knowledge Service.